| Type of Information | NPA: 310 | NPA:415 | NPA: 714 |
| --- | --- | --- | --- |
| A. NPA Profile |  |  |  |
| Projected exhaust date prior to pooling | 3Q2005 | 4Q2001 | 1Q2002 |
| Assignable NXXs remaining | 17 (as of 4/20/00; 2 codes returned 4/00) (16 set aside for pooling) | 106 (as of 4/20/00) | 115 (as of 4/20/00) |
| Average NXX assigned/months 6 months prior to pooling | 3 codes every other month (full NXX codes assigned only to non-LNP carriers) | 3 (code has been in rationing for previous 6 months, allotment reduced from 5 to 3 4/10/00) | 3 (code has been in rationing for previous 6 months, allotment reduced from 5 to 3 on 4/10/00) |
| Jeopardy condition? | YES | YES | YES |
| Current rationing? | YES | YES | YES |
| NPA relief plan? | New code issuance suspended | Relief plan suspended. | Relief plan suspended. |
| Quantity of currently LNP capable carriers (participating) | 25 | 25 | 27 |
| Quantity of carriers with future LNP capability (non-participating) | 10 | 7 | 12 |
| Quantity of carriers with no LNP mandated (non-participating) | 21 | 20 | 20 |
| Quantity of rate areas | 18 | 15 | 21 |
| Sequential block assignment required? | NO | NO | NO |
| Fill rate requirements | Rate not yet determined. | Rate not yet determined | Rate not yet determined |
| Top 100 MSA? | YES | YES | YES |
| Other distinguishing characteristics? | INC guidelines modified to permit carriers to maintain six-month, rather than nine-month inventory of TNs. | INC guidelines modified to permit carriers to maintain six-month, rather than nine-month inventory of TNs. | INC guidelines modified to permit carriers to maintain six-month, rather than nine-month inventory of TNs. |
| Type of Information | NPA: |  |  |
| B. Trial Specifics |  |  |  |
| Objectives of the trial | Conserve numbers | Conserve numbers | Conserve numbers |
| How are results to be measured? | No current plan | No current plan | No current plan |
| Trial plan available? | No | No | No |
| Will results be published? | TBD | TBD | TBD |
| Timeframe for implementation | Pooling ordered November, 1999; to begin March, 2000 | Pooling ordered February, 2000; to begin July 2000 | Pooling ordered February 2000; to begin November 4, 2000 |
| Number of NPA, MSA | 1 NPA, 1MSA | 1 NPA, 1 MSA | 1 NPA, 1 MSA |
| Intended length of the trial | Indefinite | Indefinite | Indefinite |
| Administrative Guidelines used | INC (INC 99-0127-023, 1/27/99)/Illinois – Modified | INC (INC 99-0127-023, 1/27/99)/Illinois – Modified | INC (INC 99-0127-023, 1/27/99)/Illinois – Modified |
| NPAC release used | 1.4 | 1.4 | 1.4 |
| Block donations? | Began 12/14/99 | Not yet determined | Not yet determined |
| Block donation mandatory/voluntary | Mandatory | Mandatory | Mandatory |
| Utilization studies and/or audits involved? | YES | YES | YES |
| Per-port or port on demand? | Pre-port | Pre-port | Pre-port |
| Type of Information | NPA: |  |  |
| C. Results to date* | Pool established 3-18-2000 | Pool not yet established | Pool not yet established |
| Trial period to date | 1 day | Not applicable. | Not applicable. |
| Clean blocks donated | 767 total blocks | Data not yet available. | Data not yet available. |
| Contaminated blocks donated | 767 total blocks | Data not yet available. | Data not yet available. |
| Fewest blocks donated in a rate center or rate centers | 2 | Data not yet available. | Data not yet available. |
| Projected demand for blocks | 95 blocks per month (based on forecasts provided to the Neustar Pooling Administrator as of 3/00) | Since code has been in rationing, true demand for blocks cannot be predicted. | Since code has been in rationing, true demand for blocks cannot be predicted. |
| Clean blocks assigned | None assigned | Data not yet available. | Data not yet available. |
| Contaminated blocks assigned | None assigned | Data not yet available. | Data not yet available. |
| Blocks activated | None assigned | Data not yet available. | Data not yet available. |
| NXXs assigned to the pool | None assigned | Data not yet available. | Data not yet available. |
| Time to deploy, per order | Six months | Six months | Ten months |
| Time to deploy, per industry | Varies from nine months to one year, but there is no industry consensus | Varies from nine months to one year, but there is no industry consensus | Varies from nine months to one year, but there is no industry consensus |
| Time for pool establishment | Three months |  |  |
| NXXs saved by pooling | Data not yet available. | Data not yet available. | Data not yet available. |
| NXXs returned/reclaimed outside of pooling | Data not yet available. | Data not yet available. | Data not yet available. |
| Latest NPA exhaust date | 3Q2000 | 4Q2001 | 1Q2002 |
| Quantity of currently LNP capable carriers (participating) | See above | See above | See above |
| Quantity of carriers with future LNP capability (non-participating) | See above | See above | See above |
| Quantity of carriers with no LNP mandate (non-participating) | See above. | See above | See above |
| NXXs assigned to non-pooling carriers | Data not yet available. | Data not yet available. | Data not yet available. |
| Type of Information | NPA: |  |  |
| D. Miscellaneous | Pool established 3/18/2000. | Pool not yet established. | Pool not yet established. |
| Problems encountered |  |  |  |
| Resolutions applied |  |  |  |
| Successes encountered |  |  |  |
| Deviations from INC PA Guidelines? | Carriers permitted six-month rather than nine-month inventory of numbers | Carriers permitted six-month, rather than nine-month inventory of numbers. | Carriers permitted six-month rather than nine-month inventory of numbers |

*Rate center detail can be found at www.numberpooling.com

Initial Reports Narrative

1) Discussion of differences between/among states.

Summary of information in matrices: differences in authority granted by FCC; fill rates, guidelines, clean blocks only, pooling prior to relief is necessary, reduced rationing plan, sequential number assignment, area for pooling (MSAs or NPAs) Factual information. List not inclusive.

The pooling trial in the 310, 415 and 714 NPAs in California have been ordered but only 310  pool is in place at this time.  Requests for utilization data from service providers indicate that the PUC may only include blocks with contamination rates of ten percent or less, but the Commission has been otherwise silent on this issue.  The Commission is apparently counting heavily on pooling to conserve numbers since it has suspended other forms of relief at this time, including the previously planned issuance of an additional area code in 310 and 415 NPAs.  The FCC ordered California to employ pooling by MSA, but the State is apparently using NPAs as its basis for pooling.

2) Analysis to NANC of methods used to prioritize NPAs for pooling deployment

How did states select the NPAs for pooling? What did the industry recommend?

Recommendation will follow at some date after enough information been gathered?

- Detail of conservation measures put in place that might have assisted pooling.

No other conservation methods employed.

- Identification of exceptional circumstances in NPAs that might affect pooling.

CPUC selected NPAs that are already near exhaust .  This decision  may have a negative impact on quantity of numbers available for donation to pools.

- Various definitions of success.

A successful pooling trial would conserve numbering resources.

Future reports

6) Compare cumulative results of trial with original plan.

7) Discussion/summary of findings on the various aspects of pooling implementation

-Serve as contact point for data for NANC, states if asked.

8) Discussion of success as per the definitions.

# Footnotes

Exhaust projection assumed assignment of new NPA relief code.  Since the CPUC has placed a hold on implementing the new code, the exhaust projection has been moved to 3Q2000.