## Table of NANC projects / activities to be addressed in the next six to twelve months

As of February 21th, 2001

| Projects/Activities ongoing and anticipated | Group assigned | Timeframe |
| --- | --- | --- |
| 1. NPA Relief issues and activities | NOWG | Ongoing |
| 2. Final proposal for new NANPA technical requirements delivered to NANC | NOWG | 5/1/01 |
| 3. Monitor concerns, aggregate, and present to NANC industry issues related to NANPA’s discharging of its responsibilities | NANC Chair to assign each issue | Ongoing |
| 4. National pooling implementation coordination | LNPA WG / LLCs | Once national PA is chosen |
| 5. Development of mechanized NRUF replacement interface | NANPA | TBD |
| 6. Monitoring of State Pooling Trials—California and Illinois | NRO | Ongoing NANC |
| 7. Toll Free IMG report per ¶ 28 of FCC 00-237 | Toll Free IMG | March 2001 NANC |
| 8. Evaluate NANP exhaust on an ongoing basis to continue to further refine the date of NANP exhaust. | NRO & NANPA | Ongoing NANC |
| 9. NANPA will provide NOWG with concise list of defined standard reports and enterprise services-type reports with proposed prices for approval. NOWG evaluation will include a reasonableness analysis of prices | NOWG with input from NANPA | TBD |
| 10. CIC Issues Management Group to develop a recommendation and report on the use and assignment of CICs for switchless resellers, per FCC 00-255, ¶ 31. | CIC IMG | August 2001 |
| 11. NANPA and industry trade associations will work on reducing the errors produced by NRUF. | NANPA | Ongoing |
| 12. Cost Recovery Working Group will develop billing and collection (NBANC) requirements for NANPA Requirements Document. | CRWG | 5/1/01 |
| 13. NANC will discuss THE BIG PICTURE after an outline is provided by a member of NARUC in January 2001. | NARUC/NANP Expansion IMG | Feb. 2001 NANC |
| 14. LNPA WG to provide information to close PIM 5. | LNPA WG NANC | March 2001 |
| LIST OF COMPLETED NANC PROJECTS AND ACTIVITIES |  |  |
| 1. NANP Expansion Policy issue decisions (adopting ten digit dialing, D digit release policy, etc.) | IMG | May 2000 |
| 2. Cost estimate for COCUS replacement | CRWG | By April 25, 2000 |
| 3. Development of Audit guidelines (CO Code Guidelines) | INC | By 2nd Q 2000 |
| 4.Status report on UNP definition and guidelines | INC | Status report May NANC |
| 5. Work with NANPA to develop algorithm to identify inconsistent submissions (para. 54) | NRO | May NANC |
| 6. 1999 NANP Exhaust Prediction Analysis | NANPA | May NANC |
| 7. NANPA yearly evaluation / performance review | NOWG | 2nd Q 2000 |
| 8. Development of pooling guidelines (next issue of guidelines) | INC | June 20, 2000 |
| 9. Development of guidelines for NRUF | INC | 2nd Q 2000 |
| 10. Secondary Number Use Category Definitions (para. 36) | NRO/NARUC | June NANC |
| 11. Revise technical requirements of national pooling administrator as required by the FCC order (para. 155) | IMG/NANC | July NANC |
| 12. Developing overall functional requirements for NANPA selection | NOWG | July 18, 2000 |
| 13. Finalize NANPA improvement plan | NOWG | July NANC |
| 14. Develop requirements for auditing to present at NANC | NOWG | July 18, 2000 |
| 15. Wireless Number Portability Report NANC acceptance & approval | WNPSC | Sept 2000 NANC |
| 16. Review options on how NBANC can pay NANPA for past additional CO Code work | NBANC | Sept 2000 NANC |
| 17. Advise NANC if anything precludes NBANC from collection on past NANPA work | NANC Legal WG | Sept 2000 NANC |
| 18. Provide report on “fee structure” for Reservation extensions beyond 45 days. (para. 25) | NRO | Sept 2000 NANC |
| 19. Develop impact of pooling on NANP exhaust by NPA | NRO/NANPA | Sept 2000 NANC |
| 20. Provide recommendation on NANPA charges for additional CO/NXX assignments | NOWG | Sept 2000 NANC |
| 21. ITN Study per last 2 sentences of NRO Order, ¶ 231. NANC adopted and sent to FCC | NRO | Oct. 2000 NANC |

| LIST OF COMPLETED NANC PROJECTS AND ACTIVITIES |  |  |
| --- | --- | --- |
| 22. Revisions to the Wireless / Wireline integration report (3rd issue) | LNPA WG | Nov. 2000 |
| 23. Develop requirements for COCUS North American Numbering Plan Utilization/Forecast Report (NRUF) | NRO | January 2001 |
| 24. UNP Report per NRO Order, ¶ 231. | INC | Nov. 2000 NANC |