Table of NANC projects / activities to be addressed in the next six to twelve months

Modified at the NANC March 21-22, 2000

| Projects/Activities ongoing and anticipated | Group assigned | Timeframe |
| --- | --- | --- |
| 1. Revise technical requirements of national pooling administrator as required by the FCC order | IMG | By June 20, 2000 |
| 2. NPA Relief issues and activities | NOWG | ongoing |
| 3. Work plan for Developing next overall functional requirements for NANPA selection | NOWG | By July 18, 2000 |
| 4. NANP Expansion Policy issue decisions (adopting ten digit dialing, D digit release policy, etc.) | IMG | May 2000 |
| 5. NANPA yearly evaluation / performance review | NOWG | By 2nd Q 2000 |
| 6. Reissue of Wireless / Wireline integration report (3rd issue) | LNPA WG | By 3rd Q 2000 |
| 7. Monitor concerns, aggregate, and present to NANC industry issues related to NANPAs discharging of its responsibilities | Chair to assign each issue | ongoing |
| 8. National pooling implementation coordination | LNPA WG / LLCs | Once national PA is chosen |
| 9. Cost estimate for COCUS replacement | CRWG | By April 25, 2000 |
| 10. Development of pooling guidelines (next issue of guidelines) | INC | By June 20, 2000 |
| 11. Develop requirements for auditing to present at NANC | NOWG | By June 20, 2000 |
| 12. Develop technical requirements for COCUS replacement | NRO | By 2nd Q 2000 |
| 13. Development of guidelines for COCUS replacement survey (including reseller issue) | INC | By 2nd Q 2000 |
| 14.Development of COCUS replacement algorithm | NRO | By 1st Q 2000 |
| 15. Development of mechanized COCUS replacement interface | LNPA WG | By 2nd Q 2000 |
| 16. Development of Audit guidelines (CO Code Guidelines) | INC | By 2nd Q 2000 |
| 17. Refinements of NANP Exhaust Model |  | ongoing |
| 18. Monitoring of State Pooling Trials | NRO | ongoing |
| 19. UNP definition and guidelines | INC | Status reports April/May NANCs |

Wednesday, March 22, 2000