# KEY ISSUES

- Wireless Number Portability Report

- Established schedule to complete report

## NPAC 2001 Testing Notification

- Discussed Neustar notification process for wireless industry NPAC certification

- Agreed to a notification deadline of February 16th with three publications

- Reseller Procedures

- Agreed to wireless-to-wireless reseller process

- Developed proposal for wireline-to-wireless and wireless-to-wireline process for discussion at LNPAWG

- Updates

- Agreed to re-establish Test Plan Sub-Working Group to complete Intercarrier Test Plan

- Approval of the Intercarrier Communications Process is scheduled to be addressed at the June CTIA Board meeting

# ACTION ITEMS

## Wireless Number Portability Report

- Complete report at the June meeting, including meeting Thursday to finish the Executive Summary

- The draft report will be posted to the NPAC LNPAWG web site the week of May 22nd

## NPAC Testing Notification

### Neustar will draft notification publication for review at the June meeting

- Reseller Procedures

- WNPSC will provide contribution to LNPAWG on wireless-to-wireless reseller process for their reference

- WNPSC will submit contribution to LNPAWG on proposal for wireline-to-wireless and wireless-to-wireline processes

- Updates

- A conference call will be scheduled to establish a meeting for completion of the Intercarrier Test Plan