NANPA Report to the NANC

July 28, 2008

- CO Code Activity – 1H08

- NPA Inventory

- NPAs Exhausting within Next 36 Months

- Update on Other NANP Resources

- NANPA Change Orders

- NANPA 2Q08 Newsletter

Central Office Code Activity

Central Office Code Activity – 1H08

First half 2008 CO code activity:

|  | 1H06 | 1H07 | 1H08 |
| --- | --- | --- | --- |
| Assignments | 2,109 | 1,885 | 1,524 |
| Denials | 783 | 675 | 491 |
| Returns/Reclamations | 369 | 365 | 262 |

Observations:

- When comparing the 1H08 with the first half of 2006 and 2007, there is a decrease in CO code assignments over the last two years.

- Returns/reclamations are down approximately 28% compared to 1H06 and 1H07.

- Net assignments in 1H08 were 1,262, compared to 1,520 in 1H07 and 1,740 in 1H06.

Implementation of the NAS-PAS Interface (Change Order 15)

On June 27, 2008, an interface between the Pooling Administration System (PAS) and the NANP Administration System (NAS) was implemented.  This interface, although transparent to both PAS and NAS users, is a major step in permitting the automated transfer of central office code application and Part 4 information between the two systems.

With the deployment of the new Pooling Administration System (PAS) in February 2008, PAS permitted the CO code applicant to submit the CO code request via the system by gathering the necessary information contained on a Part 1 and forwarding that data via email to the NANPA CO Code Administration group.  With the NAS-PAS interface, this same information is sent automatically via the interface.  Once received by NAS, the Part 1 request appears in the work item list of the Code Administrator.  When the Code Administrator processes the CO code application, NAS will email the Part 3 Confirmation to the applicant as well as send it via the interface to PAS.  In addition, the Part 4-PA Confirmation of Code in Service (submitted by the Pooling Administrator) and the Part 4-Confirmation of Code in Service will also be sent and processed via the interface.

Updated Part 1/Part 3 Reports to the States

NANPA presently provides to states a report that contains specific information found on the CO code application submitted by a service provider (Part 1 Report).  In addition, NANPA makes available to states a Part 3 Report, which contains specific information found on the Part 3 processed by NANPA in response to the submitted Part 1.  These two reports are distributed via email to state regulators who have indicated their desire to receive these reports.  Only regulators from states with appropriate confidentiality protections in place are permitted to receive the reports.  The reports are distributed on a daily, weekly or monthly basis.

NANPA recently revised the Part 1 and Part 3 reports sent to states to include the PAS tracking number and the pooling request type (e.g., pool replenishment, LRN request, dedicated customer) as noted on the application.  This is in response to input from some states presently receiving the reports to assist them in tracking a CO code application submitted in Pooling Administration System (PAS) that is forwarded to the NANP Administration System (NAS).

NPA Inventory

January 1, 2008 to June 30, 2008

|  | January 1, 2008 | June 30, 2008 | Difference |
| --- | --- | --- | --- |
| Possible Combinations | 800 | 800 | 0 |
| NPAs not Available for Assignment | 119 | 119 | 0 |
| Assignable NPAs | 681 | 681 | 0 |
| Currently Assigned | 372 | 374 | +2 |
| In Service | 335 | 335 | 0 |
| Geographic | 325 | 325 | 0 |
| Non-Geographic | 10 | 10 | 0 |
| Awaiting Implementation | 39 | 41 | +2 |
| Currently Unassigned | 309 | 307 | -2 |
| General Purpose | 260 | 259 | -1 |
| Reserved | 167 | 166 | -1 |
| Available | 93 | 93 | 0 |
| ERCs | 49 | 48 | -1 |
| Reserved | 12 | 11 | -1 |
| Available | 37 | 37 | 0 |

Two area codes were assigned in the 1H08.  NPA 681 was assigned as the relief area code for the West Virginia NPA 304.  NPA 533 (an Easily Recognizable Code – ERC) was assigned to relieve the PCS NPA 500.  No new area codes went into service in the 1H08.

In September 2008, three new NPAs are scheduled to go into service:  NPA 581 in relief of Quebec NPA 418, NPA 587 in relief of Alberta NPAs 403 and 780 and NPA 657 in relief of California NPA 714.

NPA Relief Planning

Status of NPA Codes Exhausting Within 36 Months (report attached)

There are six NPAs currently projected to exhaust within the next 12 months.  A summary of their relief planning status is provided below:

- WV 304 – On February 13, 2008, the West Virginia Public Service Commission decided to implement an overlay.  Permissive 7/10-digit dialing started on July 26, 2008.  Mandatory 10-digit dialing is set for February 28, 2009.

- IL 773 - NANPA has assigned the 872 NPA as the new relief code. NANPA is to notify the ICC when the NPA is within 30 days of exhaust. The new relief NPA will be opened 90 days after exhaust.

- UT 801:  The Utah Public Service Commission approved an overlay for the 801 NPA to introduce the new 385 NPA.  Permissive dialing started June 1, 2008 and mandatory dialing will begin on March 1, 2009.

- CA 818 - On April 24, 2008, the California Public Utilities Commission approved an all services overlay.  1 + 10-digit permissive dialing will begin on October 11, 2008.  Mandatory dialing is set for April 18, 2009.  The activation date of the new 747 NPA is May 18, 2009.

- CA 760 - On April 24, 2008, the California Public Utilities Commission ordered a split to open the 442 NPA.  Permissive dialing begins November 8, 2008, with mandatory dialing starting May 16, 2009.

Other NPA Relief Activities

- CA 714 – The implementation of the 657 NPA overlay is underway.  Mandatory 1 + 10-digit dialing will begin August 23, 2008.

- KY 270 - On March 31, 2008, the Kentucky Public Service Commission issued an order delaying the start of permissive dialing of the 270/364 NPA split from  January 1, 2009 to no later than April 1, 2010 and deferred setting a date certain for mandatory dialing.  The industry reached agreement for permissive dialing to begin March 28, 2010.

- NM 505:  The New Mexico geographic split of the 505 NPA is underway.  A 12-month permissive started October 7, 2007 with mandatory dialing on October 5, 2008; the end of the recording period is January 11, 2009.

- OK 918:  NANPA filed a petition for an all services overlay on May 8, 2008.

- OR 541:  NANPA filed a petition for an all services overlay on April 30, 2008.  The Oregon Public Utilities Commission is conducting a series of open house public meetings during the summer of 2008.

NPA Request from Sint Maarten, Netherland Antilles

NANPA received an application from Sint Maarten, Netherland Antilles, to join the NANP.  NANPA is presently seeking the input from NANP member countries as well as appropriate technical industry forums and committees.  NANPA requested input by September 1, 2008.  This input will be presented to the Industry Numbering Committee later this year.

2008 Mid-Year Resource Status Update

FG B Carrier Identification Codes (CICs)

There were no new FGB CICs assigned by NANPA in the first half 2008.  NANPA has continued its concerted effort during 2008 to investigate and reclaim FGB CICs that were “abandoned” (assigned to companies no longer in business) and/or not in service.  Our efforts have resulted in the reclamation of 3 FGB CICs during the first half 2008.

As of 6/30/08, 291 FGB CICs were assigned in total.  The potential exhaust of the FG B CIC resource is not a concern based on the current rate of assignment.

FG D Carrier Identification Codes (CICs)

From January 1 to June 30, 2008, NANPA assigned 43 FGD CICs, yielding an average assignment rate of 7.2 codes per month.  US/Canadian switchless resellers received 12 of these assignments.  As of 6/30/08, 7,743 FGD CICs remain available for assignment.  NANPA continued its concerted effort during first-half 2008 to investigate and reclaim FGD CICs that were “abandoned” (assigned to companies no longer in business) and/or not in service.  Our efforts resulted in the reclamation of 42 FGD CICs.

As of 6/30/08, 2,033 FGD CICs were assigned in total.  Based on the first-half 2008 average monthly assignment rate, the projected exhaust for the FGD CIC resource is over 89 years.   It should be noted that reclaimed/returned FGD CIC assignments are not factored into this projection, and that this projection is based on current circumstances; i.e., the FCC limit of 2 FGD CICs per “entity.”

All ranges of FGD CICs are now available for assignment (i.e., 0XXX-9XXX) with the exception of the following 223 unassignable codes:  0000, 5000 (both set aside for testing purposes only), 0911, X411, 411X, and 9000-9199 (to be used for intra-network purposes only).

##### 500 NPA

In the first half of 2008, NANPA assigned 92 new 500-NXX codes (yielding an average assignment rate of 15.3 codes per month) and reclaimed 178 codes.  As of 6/30/08, there were 627 assigned 500-NXX codes, 164 codes available for assignment and 9 unassignable codes (all N11s and 555).

Based upon the available supply of 500 NXXs and the forecasted demand as provided via the February 2008 Number Resource Utilization and Reporting (NRUF) submission cycle, up to and including all NRUF forecasts on file as of June 30, 2008, the 500 resource is projected to exhaust in 2Q09.

900 NPA

In the first half 2008, there were no new 900-NXX codes assigned by NANPA and 1 code was reclaimed/returned.  As of 6/30/08, there were 117 codes assigned, 51 codes reserved (for Canadian use), 8 unassignable codes (N11s), and 624 available NXXs.

##### 555 Line Numbers

The intended use for 555 line numbers, in the format 555-XXXX, where X is any digit from 0 through 9, includes the provisioning of information services, but may grow to include a broad range of existing and future services as well.  In the first half 2008, 84 new 555 line number were assigned by NANPA, and two (non-national) 555 line number assignments were reclaimed.

As of 6/30/08, a total of 7,545 national assignments and 395 non-national assignments (296 actual line numbers, 99 of which are assigned to one or more assignees in one or more NPA) were in effect. In addition, 116 line numbers remain in “dispute” status, and 100 line numbers are reserved for the entertainment/advertising industries.   As of 6/30/08, there were 1,943 555 line numbers available for assignment. The current assignment trend indicates no concern for exhaust of this resource.

NPA 456 (International Inbound Service), 800-855, Vertical Service Codes and Automatic Number Identification (ANI) II Digits and N11 Codes

The purpose of NPA 456 and its associated NXXs is to enable the routing of inbound international calls for carrier-specific services, particular to that service provider's network, to and between countries served by the NANP.  800-855 numbers are used only for the purpose of accessing public services on the Public Switched Telephone Network (PSTN) intended for the deaf, hard of hearing, or speech impaired.  Vertical Service Codes (VSCs) are customer-dialed codes in the *XX or *2XX dialing format for touch-tone and the 11XX or 112XX dialing format for rotary phones.  They are used to provide customer access to features and services (e.g. call forwarding, automatic callback, etc.) provided by network service providers such as local exchange carriers, interexchange carriers or commercial mobile radio service (CMRS) providers.  Automatic Number Identification (ANI) “II” digits are digit pairs sent with the originating telephone number.  The digit pair identifies the type of originating station; e.g., plain old telephone service (POTS) or hotel/motel.

There were no assignments of these resources in the 1H08.

NANPA Change Orders

Change Order 15 – This change order proposed an interface between the Pooling Administration System (PAS) and the NANP Administration System (NAS).  NANPA implemented this change order on June 27, 2008.

#### NANPA Newsletter and 2007 Annual Report

The 2Q2008 NANPA Newsletter is now available on the NANPA website (www.nanpa.com).  It can be found under Publications, Newsletters.  The Newsletter can also be accessed from the NANPA home page under “What’s New.”

The 2007 NANPA Annual Report is available on the NANPA website (under Publications, NANPA Annual Report).  It was published at the end of March 2008.

NANPA Contract Extension

The FCC extended the current NANPA contract for a period of six months.  The contract, which was set to expire July 8, 2008, will now run through January 8, 2009.

Status of NPAs exhausting within 36 months

----------------------------- Relief Planning Process ---------------------	------------------ Implementation Process ---------

Industry	PSC	 Relief 	Relief	Impl. 	Req. 	PSC 	Apprvd.

Loca	Exhaust 		Filing	Plan 	Type	Date 	Apprvl. 	Apprvl. 	Type of Relief 	Relief 	Impl.

-tion	NPA	Date	Notice	Due	Filed	Proposed	Prop.	Date	Recd.	Approved	Date	Mtg.

Issued

_________________________________________________________________________________________________________________________________

WV	304	1Q09	03/16/00	06/21/00	06/21/00	Overlay or Split	None	11/15/00	Overlay	03/21/08

On 2/13/08 the WV PSC granted petitions for reconsideration, modified and reversed its January 9, 2008 Order and directed implementation of an

all-services overlay.  On 3/4/08 NANPA conducted the 304/681 NPA overlay industry implementation meeting and on 3/21/08 NANPA

published PL-375; permissive 7-digit or 10-digit dialing starts 7/26/08, mandatory dialing starts 2/28/09.

IL	773	2Q09	09/10/98	11/18/98	11/18/98	Overlay	8/28/99	02/01/99	07/01/99	Overlay	TBD	09/21/99

NANPA has assigned the 872 NPA as the new relief code. NANPA is to notify the ICC when the NPA is within 30 days of exhaust. The new

relief NPA will be opened 90 days after exhaust.

UT	801	2Q09	08/12/99	11/04/99	Overlay	04/26/00	Overlay	07/31/07

On 7/12/07 the UT PSC vacated the split order and decided on an overlay. See PL-363. Permissive dialing started 6/1/08 and mandatory dialing

is 3/1/09, the new 385 NPA is effective 3/29/09. See PL-366.

CA	818	3Q09	06/01/98	02/12/99	02/12/99	Overlay	None	04/24/08	Overlay	04/29/08

On 12-19-07 NANPA filed an updated petition for an overlay. On 4/24/08 the CPUC approved an all services overlay. 1+10-digit permissive

dialing starts 10-11-08 and mandatory dialing is 4-18-09, activation of the new 747 NPA is 5-18-09. See PL-378.

_________________________________________________________________________________________________________________________________

Report Generated  7/9/2008 8:24:22 PM	Projected exhaust dates are based on April, 2008 NRUF analysis with updates.	Page 1 of  6

"R" indicates that the projected exhaust date is based on rationing.

Applicable notes follow each entry.

----------------------------- Relief Planning Process ---------------------	------------------ Implementation Process ---------

Industry	PSC	 Relief 	Relief	Impl. 	Req. 	PSC 	Apprvd.

Loca	Exhaust 		Filing	Plan 	Type	Date 	Apprvl. 	Apprvl. 	Type of Relief 	Relief 	Impl.

-tion	NPA	Date	Notice	Due	Filed	Proposed	Prop.	Date	Recd.	Approved	Date	Mtg.

Issued

_________________________________________________________________________________________________________________________________

NY	917	3Q09

No Relief Project Needed - Overlay

CA	760	3Q09	R	07/06/98	03/16/99	03/16/99	Overlay	7/21/01	04/24/08	Split	04/28/08

On 6-18-07 NANPA filed an updated petition for an overlay. On 4-24-08 the CPUC ordered a split to open the 442 NPA. Permissive dialing

starts 11-8-08, mandatory dialing is 5-16-09. See PL-377.

.

CT	203	2Q10	N/A	09/29/99	Overlay	TBD	11/19/99

The DPUC relief order provided no specific implementation parameters.  Therefore, the date for the introduction of the new area code has not yet

been determined. On May 25, 2005, the DPUC reopened the instant docket to review implementation of the 475 area code overlay.

NE	402	2Q10	06/28/99	09/15/99	09/15/99	None	None

NANPA provided the PSC with updated projections of relief alternatives in Oct. 2003. No PSC decision has been made on type of relief. On

11/23/04 the PSC petitioned the FCC to require mandatory pooling in LNP capable rate centers outside the top 100 MSAs in the 402 NPA. On

2/24/06 the FCC released an order granting additional mandatory pooling authority. On 6/27/06 the NE PSC ordered mandatory pooling in all

402 NPA rate centers effective 11/1/06.

_________________________________________________________________________________________________________________________________

Report Generated  7/9/2008 8:24:23 PM	Projected exhaust dates are based on April, 2008 NRUF analysis with updates.	Page 2 of  6

"R" indicates that the projected exhaust date is based on rationing.

Applicable notes follow each entry.

----------------------------- Relief Planning Process ---------------------	------------------ Implementation Process ---------

Industry	PSC	 Relief 	Relief	Impl. 	Req. 	PSC 	Apprvd.

Loca	Exhaust 		Filing	Plan 	Type	Date 	Apprvl. 	Apprvl. 	Type of Relief 	Relief 	Impl.

-tion	NPA	Date	Notice	Due	Filed	Proposed	Prop.	Date	Recd.	Approved	Date	Mtg.

Issued

_________________________________________________________________________________________________________________________________

KY	270	3Q10	R	02/06/01	07/25/01	07/25/01	Overlay	None	Split	04/02/08

On 3/31/08 the KY PSC issued an order delaying the start of permissive dialing of the 270/364 NPA split from 1/1/09 to no later than 4/1/10 and

deferred setting a date certain for mandatory dialing.  On 4/2/08 NANPA conducted the industry implementation meeting and published PL-376

on 4/11/08 for permissive dialing set to begin March 28, 2010.

CT	860	4Q10	NA	NA	09/29/99	Overlay	TBD	11/19/99

The DPUC relief order provided no specific implementation parameters.  Therefore, the date for the introduction of the new area code has not yet

been determined.

AL	256	4Q10	R	08/30/07

The Pre-IPD meeting was held with the industry 9/27/07.  Jeopardy meeting held 10/4/07.  NPA Relief Planning meeting held 11/8/07. NANPA

filed NPA relief petition with the AL PSC on 12/18/07.

AR	870	4Q10	06/30/03

The industry met on 05/18/06 and decided to reconvene approximately 30 days after the supply of available codes reaches 99 or less to determine

when to file the relief petition with the AR PSC.

_________________________________________________________________________________________________________________________________

Report Generated  7/9/2008 8:24:23 PM	Projected exhaust dates are based on April, 2008 NRUF analysis with updates.	Page 3 of  6

"R" indicates that the projected exhaust date is based on rationing.

Applicable notes follow each entry.

----------------------------- Relief Planning Process ---------------------	------------------ Implementation Process ---------

Industry	PSC	 Relief 	Relief	Impl. 	Req. 	PSC 	Apprvd.

Loca	Exhaust 		Filing	Plan 	Type	Date 	Apprvl. 	Apprvl. 	Type of Relief 	Relief 	Impl.

-tion	NPA	Date	Notice	Due	Filed	Proposed	Prop.	Date	Recd.	Approved	Date	Mtg.

Issued

_________________________________________________________________________________________________________________________________

FL	407/321	1Q11	01/31/01	05/15/01	03/25/02	Overlay	04/23/02

The FL PSC has suspended the relief project and NANPA will notify the commission when the 407 NPA is within one year of exhaust.

NH	603	1Q11	10/12/98	02/18/99	02/18/99	Overlay	NA	06/01/99

Jeopardy rescinded 5/7/04

NY	315	1Q11	09/23/99	12/23/99	09/30/00

The industry recommended a 19-month implementation interval

OR	541	1Q11	01/16/08	04/30/08	Overlay

NANPA conducted an IPD meeting on March 20, 2008 and filed a petition for an all services overlay on 4-30-08. The OPUC will conduct a series

of open house public meetings during the summer of 2008.

_________________________________________________________________________________________________________________________________

Report Generated  7/9/2008 8:24:23 PM	Projected exhaust dates are based on April, 2008 NRUF analysis with updates.	Page 4 of  6

"R" indicates that the projected exhaust date is based on rationing.

Applicable notes follow each entry.

----------------------------- Relief Planning Process ---------------------	------------------ Implementation Process ---------

Industry	PSC	 Relief 	Relief	Impl. 	Req. 	PSC 	Apprvd.

Loca	Exhaust 		Filing	Plan 	Type	Date 	Apprvl. 	Apprvl. 	Type of Relief 	Relief 	Impl.

-tion	NPA	Date	Notice	Due	Filed	Proposed	Prop.	Date	Recd.	Approved	Date	Mtg.

Issued

_________________________________________________________________________________________________________________________________

SC	843	1Q11	10/03/00	02/23/01	06/01/01

The industry recommended a 17-month implementation interval.

WI	715	1Q11	04/09/02	08/12/02	Overlay	None

The industry recommended a 19-month implementation schedule. On 5/9/07 NANPA filed with the WI PSC updated projected lives of the relief

alternatives. On 8/24/07 the WI PSC received FCC authority for mandatory pooling in all LNP capable rate centers in the 715 & 920 NPAs. The

WI PSC conducted nine public hearings in September 2007.

FL	305A	2Q11

The Keys Area. Relief plan included with the 305/786 FPSC Order.

IL	618	2Q11	07/26/00	10/18/00	10/19/00	Overlay	04/20/05	Overlay	05/24/05

NANPA has assigned the 730 NPA as the new relief code. On 1/4/06 the ICC approved the industry’s implementation plan to wait on setting

implementation dates until the number of remaining codes available for assignment reaches 65 to allow for a 13-month implementation interval.

Codes are rationed at 5 per month.

_________________________________________________________________________________________________________________________________

Report Generated  7/9/2008 8:24:23 PM	Projected exhaust dates are based on April, 2008 NRUF analysis with updates.	Page 5 of  6

"R" indicates that the projected exhaust date is based on rationing.

Applicable notes follow each entry.

----------------------------- Relief Planning Process ---------------------	------------------ Implementation Process ---------

Industry	PSC	 Relief 	Relief	Impl. 	Req. 	PSC 	Apprvd.

Loca	Exhaust 		Filing	Plan 	Type	Date 	Apprvl. 	Apprvl. 	Type of Relief 	Relief 	Impl.

-tion	NPA	Date	Notice	Due	Filed	Proposed	Prop.	Date	Recd.	Approved	Date	Mtg.

Issued

_________________________________________________________________________________________________________________________________

IL	217	2Q11	06/15/01	10/19/01	10/18/01	Overlay	None	08/26/06	Overlay	09/12/06

On 8-26-06 the ICC ordered an overlay. On March 6, 2007 the ICC approved the industry’s implementation plan to wait on setting

implementation dates until the number of remaining codes available for assignment reaches 50 to allow for a 13-month implementation interval.

MD	410/443	2Q11	02/17/00	05/12/00	05/12/00	Overlay	None	01/03/01	Overlay	TBD	02/22/01

NANPA is directed to notify the MD PSC and industry when NPA is within 10 months of exhaust.

OH	740	2Q11

Relief planning is done by the Ohio Public Utility Commission.

OK	918	3Q11	01/16/08	05/05/08	Overlay

NANPA conducted an IPD meeting on March 27, 2008 and filed a petition for an all services overlay on 5-8-08.

_________________________________________________________________________________________________________________________________

Report Generated  7/9/2008 8:24:23 PM	Projected exhaust dates are based on April, 2008 NRUF analysis with updates.	Page 6 of  6

"R" indicates that the projected exhaust date is based on rationing.

Applicable notes follow each entry.