## Table of NANC projects / activities to be addressed in the next six to twelve months

As of July 17th, 2001

| Projects/Activities ongoing and anticipated | Group assigned | Timeframe |
| --- | --- | --- |
| 1.Final proposal for new NANPA technical requirements delivered to NANC. ( NOWG provided breakdown of milestones at July NANC.) | NOWG | 8/27/01 |
| 2. National pooling implementation plan and transition coordination | PA | Updates at each NANC meeting |
| 3. Evaluate NANP exhaust using August NRUF data and finalize NRO list of assumptions (July 2001) | NANPA | Sept NANC |
| 4. NANPA and industry trade associations will work on reducing the errors produced by August NRUF. | NANPA | Sept 2001 |
| 5. NANP Expansion/NANP Optimization IMG to develop analysis of cost/benefits of number optimization measures against NANP expansion considerations. Development of Work Plan - April 2001 Completion of Phase I analysis - Oct. 2001 Completion of Phase II analysis - March 2002 | NENO IMG | March 2002 |
| 6. NANPA response to NOWG on Annual performance evaluation | NANPA | Sept 2001 |
| 7. Simplification of NANPA annual performance evaluation proposal. | NOWG | Oct. 2001 |
| Ongoing Responsibilities |  |  |
| 1. NPA Relief issues and activities | NOWG | Ongoing |
| 2. Monitor concerns, aggregate, and present to NANC industry issues related to NANPA’s discharging of its responsibilities | NANC Chair to assign each issue | Ongoing |
| 3. NANPA will provide NOWG with concise list of defined standard reports and enterprise services-type reports with proposed prices for approval. NOWG evaluation will include a reasonableness analysis of prices | NOWG with input from NANPA | TBD |
| LIST OF COMPLETED NANC PROJECTS AND ACTIVITIES |  |  |
| 1. NANP Expansion Policy issue decisions (adopting ten digit dialing, D digit release policy, etc.) | IMG | May 2000 |
| 2. Cost estimate for COCUS replacement | CRWG | By April 25, 2000 |
| 3. Development of Audit guidelines (CO Code Guidelines) | INC | By 2nd Q 2000 |
| 4.Status report on UNP definition and guidelines | INC | Status report May NANC |
| 5. Work with NANPA to develop algorithm to identify inconsistent submissions (para. 54) | NRO | May NANC |
| 6. 1999 NANP Exhaust Prediction Analysis | NANPA | May NANC |
| 7. NANPA yearly evaluation / performance review | NOWG | 2nd Q 2000 |
| 8. Development of pooling guidelines (next issue of guidelines) | INC | June 20, 2000 |
| 9. Development of guidelines for NRUF | INC | 2nd Q 2000 |
| 10. Secondary Number Use Category Definitions (para. 36) | NRO/NARUC | June NANC |
| 11. Revise technical requirements of national pooling administrator as required by the FCC order (para. 155) | IMG/NANC | July NANC |
| 12. Developing overall functional requirements for NANPA selection | NOWG | July 18, 2000 |
| 13. Finalize NANPA improvement plan | NOWG | July NANC |
| 14. Develop requirements for auditing to present at NANC | NOWG | July 18, 2000 |
| 15. Wireless Number Portability Report NANC acceptance & approval | WNPSC | Sept 2000 NANC |
| 16. Review options on how NBANC can pay NANPA for past additional CO Code work | NBANC | Sept 2000 NANC |
| 17. Advise NANC if anything precludes NBANC from collection on past NANPA work | NANC Legal WG | Sept 2000 NANC |
| 18. Provide report on “fee structure” for Reservation extensions beyond 45 days. (para. 25) | NRO | Sept 2000 NANC |
| 19. Develop impact of pooling on NANP exhaust by NPA | NRO/NANPA | Sept 2000 NANC |
| 20. Provide recommendation on NANPA charges for additional CO/NXX assignments | NOWG | Sept 2000 NANC |
| 21. ITN Study per last 2 sentences of NRO Order, ¶ 231. NANC adopted and sent to FCC | NRO | Oct. 2000 NANC |

| LIST OF COMPLETED NANC PROJECTS AND ACTIVITIES |  |  |
| --- | --- | --- |
| 22. Revisions to the Wireless / Wireline integration report (3rd issue) | LNPA WG | Nov. 2000 |
| 23. Develop requirements for COCUS North American Numbering Plan Utilization/Forecast Report (NRUF) | NRO | January 2001 |
| 24. UNP Report per NRO Order, ¶ 231. | INC | Nov. 2000 NANC |
| 25. Development of mechanized NRUF replacement interface | NANPA | March 20, 2001 |
| 26. Monitoring of State Pooling Trials—California and Illinois | NRO | March 2001 |
| 27. Toll Free IMG report per ¶ 28 of FCC 00-237 | Toll Free IMG | March 2001 |
| 28. Cost Recovery Working Group will develop billing and collection (NBANC) requirements for NANPA Requirements Document. | CRWG | March 20, 2001 |
| 29. Big Picture discussion after assessment of scope, time and expense analysis of potential IMG. (Ed Gould’s working group) | Big Picture WG | March 2001 NANC |
| 30. CIC Issues Management Group to develop a recommendation and report on the use and assignment of CICs for switchless resellers, per FCC 00-255, ¶ 31. | CIC IMG | March 2001 |