Wireless Number Portability Operations

Status Report to NANC

July 12, 2002

# James Grasser, Co-Chair

## Report Items

- The Wireless Number Portability Operations team met in July 2002 on Monday the 8th and Tuesday the 9th.

- Introductions were given and the agenda reviewed.

- Meeting minutes from June were reviewed; minor changes were suggested; final minutes will be reviewed in August.

- New business:

- A contribution from NENA was discussed.  The purpose of the contribution was to ensure that wireline to wireless ports were clearly identified during inter-carrier communications so that data bases used by emergency services are updated properly.  Discussion of this contribution will continue at the August meeting.

- Reviewed contributions for reporting and tracking troubles related to porting numbers and their resolutions;  several suggestions were offered for modifications to one of the forms;  these modifications will be reviewed at the August meeting.

- Received a status readout on the guidelines that WNPO established for the migration of telephone numbers assigned to Type 1 trunks;  these guidelines were forwarded to LNPA WG and an issue for modification of the Number Pooling Guidelines – Transfer of Ownership has been sent to INC.

- Reviewed the addition of three more groups of NPAs to the Wireless Code Opening Schedule developed by the WNPO;  these last three groups of NPAs will not be involved in pooling on November 24, 2002, but will need to be opened for porting.

- The wireless reseller flows and narratives were reviewed; both flows and narratives were revised and sent to both WNPO and LNPA WG; it is expected that the WNPO will finalize the flows and narratives in August and that the LNPA WG would begin work to incorporate the flows into the wireline flows.

- NeuStar provided an update: Release 3.1 has been successfully implemented in all regions; a total of 31 wireless service providers have signed NDAs/Applications with NeuStar; a total of 10 wireless service providers/service bureaus have notified NeuStar of a desire to perform New Entrant testing – 5 wireless service providers and 1 service bureau have completed testing,  1 service bureau has begun testing, 1 service provider is scheduled to begin shortly, and two service providers have not yet scheduled their testing.

- Wireless Testing Subcommittee – there are currently 10 wireless service providers and two wireline service providers who have provided dates as to when they will be ready to begin intercarrier testing in 32 MSA/CMSAs, however, there are only 18 MSA/CMSAs where two or more service providers have provided dates.  Intercarrier testing cannot occur in those MSA/CMSAs where only one service provider desires to test.  Inter-carrier testing involving 4 wireless service providers and one wireline service provider is scheduled to begin on July 15th in the Las Vegas MSA;  at the July 9th test coordination meeting, service providers established several additional locations and dates for inter-carrier testing .

- The request for wireline test numbers was reiterated.  To date, only one wireline company has offered test numbers.

- Re-homing of wireless codes in a porting/pooling environment was discussed.  Due to the depth of detail of this discussion, it was agreed to allocate a half day at the August meeting for this topic.

- Updates were made to the Action Item list.

- Implementation Guideline and Narrative were updated (no change to timeline) and are attached.

Next meeting is in Vancouver, BC  on August 12th and 13th.