NANPA Report to the NANC

February 22, 2008

- CO Code Activity Status Report

- NPA Inventory

- NPAs Exhausting within Next 36 Months

- Update on Other NANP Resources

- NANPA Change Orders

- NANPA Newsletter and Annual Report

Central Office Code Assignments

Comparison of 2007 with 2006, 2005 and 2004:

|  | 2004 | 2005 | 2006 | 2007 |
| --- | --- | --- | --- | --- |
| Assignments | 3,128 | 3,312 | 4,079 | 3,216 |
| Denials | 1,925 | 2,877 | 1,326 | 1,364 |
| Returns/Reclamations | 984 | 1,005 | 666 | 749 |
| Changes | 8,637 | 8,961 | 11,209 | 12,778 |
| Reservations | 13 | 2 | 18 | 3 |

Observations:

- 2007 assignments decreased approximately 860 codes over 2006.

- Net assignments in 2007 (2,467) were down approximately 280 codes as compared to 2006 (2,753).

- Returned codes in 2007 were slightly higher than in 2006.

- Quantity of changes impacted by mass OCN and switch changes.

##### Central Office Code Reports

NANPA makes available a number of central office code reports via its website (www.nanpa.com).  These reports provide real-time as well as daily and monthly reports on central office code assignment activity.  These reports can be found under Reports, Central Office Codes or under the Fast Track on the NANPA home page.

- Central Office Code Availability Report - Up-to-date list of all central office codes generally available for assignment by area code.

- Central Office Code Utilized Report - Up-to-date list of central office codes assigned or unavailable for assignment by NPA.

- Central Office Code Assignment Records - Listing of assigned, available and unavailable central office codes by NPA in a downloadable format (text and Excel().  This report is updated each day.

- Central Office Code Assignment Activity Records - Central office code assignment activity for each area code on a monthly basis.  The report provides the total number of central office codes assigned each month in each NPA as well as the quantity of codes returned that month as well as for the year.

- Part 3 Disconnect Report - Daily listing of central office codes with a pending disconnect date.

- Central Office Code Activity Status Report – Total number of new applications processed by NANPA by month for each state, including assignments, denials, changes and return requests.

Top NPAs in Code Assignments for 2007

Below are the top area codes in the US in terms of net code assignments in 2007.

| Location | NPA | Net CO Code Assignments |
| --- | --- | --- |
| New York | 347 | 79 |
| Texas | 956 | 48 |
| New York | 646 | 37 |
| Nevada | 702 | 36 |
| Colorado | 719 | 33 |
| Colorado | 970 | 33 |
| South Carolina | 843 | 33 |
| Texas | 210 | 31 |
| Alabama | 256 | 30 |
| New York | 315 | 30 |
| Puerto Rico | 787 | 30 |

When comparing the 2007 top NPA list with the same list from 2006, only the New York NPA 347 appears on both lists (NPA 347 appears as #1 in 2006 and 2007).

NPA Inventory Comparison

January 1, 2007 to December 31, 2007

|  | January 1, 2007 | December 31, 2007 | Difference |
| --- | --- | --- | --- |
| Possible Combinations | 800 | 800 | 0 |
| NPAs not Available for Assignment | 119 | 119 | 0 |
| Assignable NPAs | 681 | 681 | 0 |
| Currently Assigned | 369 | 372 | +3 |
| In Service | 332 | 335 | +3 |
| Geographic | 322 | 325 | +3 |
| Non-Geographic | 10 | 10 | 0 |
| Awaiting Implementation | 37 | 37 | 0 |
| Currently Unassigned | 312 | 309 | -3 |
| General Purpose | 263 | 260 | -3 |
| Reserved | 160 | 167 | +7 |
| Available | 103 | 93 | -10 |
| ERCs | 49 | 49 | 0 |
| Reserved | 12 | 12 | 0 |
| Available | 37 | 37 | 0 |

Three area codes were assigned in 2007.  NPA 364 was assigned as the relief area code for the Kentucky NPA 270.  NPA 587 was assigned to relieve the Alberta Canada NPA 780.  NPA 581 was assigned to relieve the Quebec Canada NPA 418.

Three area codes went into service: NPA 779 in Illinois (overlay of NPA 815), NPA 575 in New Mexico (split of NPA 505) and NPA 331 in Illinois (overlay of NPA 630).

NPA Relief Planning

Status of NPA Codes Exhausting Within 36 Months (report attached)

There are six NPAs currently projected to exhaust within the next 12 months.  A summary of their relief planning status is provided below:

- CA 714 – On September 20, 2007 the California Public Utilities Commission approved an all-services overlay as the relief method for the 714 NPA.  The new 657 NPA will serve the same geographic area currently served by the existing 714 NPA.  Start of permissive ten digit dialing will begin in February 23, 2008 with mandatory dialing in August 23, 2008.

- WV 304 – On January 29, 2008, the West Virginia Public Service Commission ordered an area code split.  The new area code is 681.  On February 13, 2008, the PSC changed this decision and decided to implement an overlay.  The initial implementation meeting will take place on March 4, 2008.

- OR 503:  The Oregon Public Utilities Commission approved the industry’s Overlay Expansion Plan for the expansion of the 971 NPA concentrated overlay to include the remaining 14 coastal rate centers in the 503 NPA.  Permissive dialing started October 21, 2007 and mandatory dialing begins April 27, 2008.

- NM 505:  The New Mexico geographic split of the 505 NPA is underway.  A 12-month permissive started October 7, 2007 with mandatory dialing on October 5, 2008; the end of the recording period is January 11, 2009.

- IL 773 - NANPA has assigned the 872 NPA as the new relief code. NANPA is to notify the ICC when the NPA is within 30 days of exhaust. The new relief NPA will be opened 90 days after exhaust.

Other NPA Relief Activities

- KY 270 - NANPA published Planning Letter 365 on July 30, 2007 for the implementation of the NPA split of the KY 270 area code.  Permissive dialing of the new 364 area code will start on January 1, 2009, with mandatory dialing date yet to be determined.

- UT 801:  The Utah Public Service Commission approved an overlay for the 801 NPA to introduce the new 385 NPA.  Permissive dialing will start June 1, 2008 and mandatory dialing will be on March 1, 2009.

- CA 818:  The CPUC conducted meetings for the local jurisdictions and the general public in October 2007.  On December 19, 2007, NANPA filed an updated petition for an overlay.

- OK 918:  NANPA conducted a Pre-IPD meeting on January 30, 2008.  The NPA relief planning meeting is scheduled for March 27, 2008.

- OR 541:  NANPA conducted a Pre-IPD meeting on January 30, 2008. The relief planning meeting is scheduled for March 20, 2008.

State Number Administration Training Session

On February 14, 2008, NANPA participated in a training session for state regulatory commission representatives sponsored by NeuStar.  NANPA reviewed its overall administration responsibilities and specifically focused on three areas:  area code relief planning, Central Office Code administration and NRUF reporting.  NANPA also provided a demonstration of NANP Administration System (NAS) capabilities available to registered state users.

2007 Year-End Resource Status Update

FG B Carrier Identification Codes (CICs)

There were no new FGB CICs assigned by NANPA in 2007.  NANPA has continued its concerted effort during 2007 to investigate and reclaim FGB CICs that were “abandoned” (assigned to companies no longer in business) and/or not in service.  Our efforts have resulted in the reclamation of 42 FGB CICs.

As of 12/31/07, 294 FGB CICs were assigned in total.  The potential exhaust of the FG B CIC resource is not a concern based on the current rate of assignment.

| Year | New FG B CIC Assignments | FG B CICs Reclaimed/ Returned | Net Yearly Assignments |
| --- | --- | --- | --- |
| 2000 | 17 | 58 | -41 |
| 2001 | 3 | 61 | -58 |
| 2002 | 8 | 25 | -17 |
| 2003 | 3 | 18 | -15 |
| 2004 | 3 | 132 | -129 |
| 2005 | 2 | 286 | -284 |
| 2006 | 0 | 72 | -72 |
| 2007 | 0 | 42 | -42 |
| Total | 36 | 694 | -658 |

FG D Carrier Identification Codes (CICs)

In 2007 NANPA assigned 82 FGD CICs, yielding an average assignment rate of nearly 7 codes per month.  US/Canadian switchless resellers received 19 of these assignments.  As of 12/31/07, 7,671 FGD CICs remain available for assignment.  NANPA continued its concerted effort during 2007 to investigate and reclaim FGD CICs that were “abandoned” (assigned to companies no longer in business) and/or not in service.  Our efforts resulted in the reclamation of 155 FGD CICs.

Based on the 2007 average monthly assignment rate, the projected exhaust for the FGD CIC resource is over 90 years.   Note that reclaimed/returned FGD CIC assignments are not factored into this projection, and that this projection is based on current circumstances; i.e., the FCC limit of 2 FGD CICs per “entity.”

All ranges of FGD CICs are now available for assignment (i.e., 0XXX-9XXX) with the exception of the following 223 unassignable codes:  0000, 5000 (both set aside for testing purposes only), 0911, X411, 411X, and 9000-9199 (to be used for intra-network purposes only).

| Year | New FG D CIC Assignments | FG D CICs Reclaimed/ Returned | Net Yearly Assignments |
| --- | --- | --- | --- |
| 2000 | 299 | 126 | 173 |
| 2001 | 236 | 201 | 35 |
| 2002 | 163 | 102 | 61 |
| 2003 | 191 | 77 | 114 |
| 2004 | 133 | 319 | -186 |
| 2005 | 157 | 244 | -87 |
| 2006 | 99 | 128 | -29 |
| 2007 | 82 | 155 | -73 |
| Total | 1,360 | 1,352 | 8 |

##### 500 NPA

In 2007, NANPA assigned 147 new 500-NXX codes (yielding an average assignment rate of 12.25 codes per month) and reclaimed a total of 5 codes.  As of 12/31/07, there were 713 assigned 500-NXX codes and 77 available for assignment.  On January 3, 2008, NANPA announced via Planning Letter 372 that the NPA 533 had been assigned to relief the NPA 500.  NANPA will continue to keep the industry posted on the current supply of 500 NXXs and when NXX assignments from the new 533 NPA will commence.

| Year | New 500 NXX Assignments | 500 NXXs Reclaimed/ Returned | Net Yearly Assignments |
| --- | --- | --- | --- |
| 2000 | 174 | 109 | 65 |
| 2001 | 127 | 177 | -50 |
| 2002 | 65 | 13 | 52 |
| 2003 | 11 | 15 | -4 |
| 2004 | 6 | 9 | -3 |
| 2005 | 34 | 7 | 27 |
| 2006 | 62 | 34 | 28 |
| 2007 | 147 | 5 | 142 |
| Total | 626 | 369 | 257 |

900 NPA

In 2007, there were four (4) new 900-NXX assignments and one codes reclaimed.  As of 12/31/07, there were 118 codes assigned, 51 codes reserved (for Canadian use), and 622 available NXXs.

| Year | New 900 NXX Assignments | 900 NXXs Reclaimed/ Returned | Net Yearly Assignments |
| --- | --- | --- | --- |
| 2000 | 0 | 136 | -136 |
| 2001 | 1 | 84 | -83 |
| 2002 | 1 | 23 | -22 |
| 2003 | 3 | 7 | -4 |
| 2004 | 20 | 27 | -7 |
| 2005 | 5 | 12 | -7 |
| 2006 | 0 | 11 | -11 |
| 2007 | 4 | 1 | 3 |
| Total | 34 | 301 | -267 |

##### 555 Line Numbers

The intended use for 555 line numbers, in the format 555-XXXX, where X is any digit from 0 through 9, includes the provisioning of information services, but may grow to include a broad range of existing and future services as well.  In 2007, there were eight (8) new 555 line numbers assigned by NANPA.  Six (6) 555 line number assignments were reclaimed in 2007.  One (1) application was submitted and later denied.

As of 12/31/07, a total of 7,459 national assignments and 398 non-national assignments (296 actual line numbers, 102 of which are assigned to one or more assignees in one or more NPA) were in effect. In addition, 116 line numbers remain in “dispute” status, and 100 line numbers are reserved for the entertainment/advertising industries.   At year end 2007 there are 2,028 555 line numbers available for assignment. The current assignment trend indicates no concern for exhaust of this resource.

| Year | New 555 Line Number Assignments |
| --- | --- |
| 2000 | 2,626 |
| 2001 | 773 |
| 2002 | 153 |
| 2003 | 13 |
| 2004 | 0 |
| 2005 | 1 |
| 2006 | 2 |
| 2007 | 8 |
| Total | 3,576 |

NANPA Change Orders

Change Order 15 – This change order proposed an interface between the Pooling Administration System (PAS) and the NANP Administration System (NAS).  NANPA submitted this change order on October 30, 2007 and it was approved by the FCC on December 21, 2007.  Implementation is targeted for June 2008.

#### NANPA Newsletter and 2007 Annual Report

The 4Q2007 NANPA Newsletter is now available on the NANPA website (www.nanpa.com).  It can be found under Publications, Newsletters.  The Newsletter can also be accessed from the NANPA home page under “What’s New.”

The 2007 NANPA Annual Report will be available on the NANPA website (under Publications, NANPA Annual Report) by the end of March 2008.  Notice will be sent to the NANC when the report is available.

###### 2007 NANPA Annual Performance Survey

The 2007 NANPA Performance Survey, along with the associated cover letter, was posted to the NANPA website (www.nanpa.com) on January 2, 2008.  A notice was distributed via NAS NANP Notification System (NNS).  Responses were due February 15, 2008.

2007 NANPA Highlights

2007 Central Office Code Administration Highlights

Delivered consistently high quality Code Administration service:  18,114 applications processed (17,298 applications processed in 2006)

- Total of 3,216 assignments (down from 4,079 in 2006)

- Total of 12,778 changes (up from 11,209 in 2006)

- Total of 749 returned codes (up from 666 in 2006)

- Total of 1,364 denials (up from 1,326 in 2006)

- Total of 7,970 pooling pass-thru applications (down from 9,038 in 2006)

- Seven (7) applications processed outside of the 10 business day requirement

- 100.0% of all applications processed without code conflicts

- Initiated reclamation on codes within 6 months of the effective date 100% of the time

Response to Regulatory Activities

- Coordinated reclamation of 30 abandoned codes with regulators in 8 different states

- Distributed notices on rate center additions/consolidation/changes in Louisiana, Utah, Florida, Ohio and Texas

- Declared Jeopardy in AL 256 NPA

- End of 2007 - 28 NPAs in jeopardy as compared to 29 at the end of 2006

Processing Central Office Code Rate Center Changes

- Effective February 2007, NANPA began requesting an NPAC report to see if there are any active or pending ported TNs on a central office code in which the service provider desired to change the associated rate center.  If the report shows ported TNs or pending ports, NANPA denies the application.  If the report shows no ported TNs or pending ports, NANPA processes the application with instructions to the applicant to immediately remove the NXX from the NPAC to ensure that no porting occurs between the time the ad hoc report was produced and the effective date of the rate center change.

Submission of a Part 4 Confirmation of CO Code In-Service for Dedicated Non-Pooled Codes

- Starting April 2007, NANPA began accepting the Part 4 Confirmation of CO Code In-Service from a service provider that designated a dedicated code obtained through the Pooling Administrator as a non-pooled code.

Reclassification of Codes in the Pooling Set-Aside Status in the NANP Administration System (NAS) to “Available” Codes

- In May 2007, central office codes in a status of “Pooling Set-Aside” were included in the “Available” status on various reports (i.e., Central Office Code Assignment Activity Record, Central Office Code Availability Report) instead of their previous placement in the “Unavailable Code” status.

Removal of Switch CLLI Information from the NANPA Website

- In September 2007, the Switch CLLI information was removed from the NANPA public website.  At the same time, new reporting capabilities were incorporated on the password-protected side of NAS.  These reports include the same information as the public website reports, with the exception that Switch CLLI information appears on the password-protected NAS reports.

Scheduling Central Office Code Disconnects

- Effective November 1, 2007, NANPA initiated scheduling an effective date for each approved code return/disconnect in the Telcordia™ Business Integrated Routing and Rating Database System (BIRRDS).  This new process was implemented in an effort to prevent a central office code with potentially ported TNs from being deleted in BIRRDS prior to NANPA approving the code return/disconnect.

For the NANPA AOCN enterprise service, 5,952 Part 2 submissions were processed in 2007 (compared with 9,731 in 2006)

- 100% of all applications were processed in 5 working days or less

- 2005-2006 financial audit completed and submitted to the FCC

2007 NPA Relief Planning Highlights

NPA relief planning activities

- One new relief planning project started in 2007

  - Relief petition filed for AL 256 NPA

- Due to the devastation caused by hurricane Katrina and at the request of the LA PSC Staff, facilitated LA 504 and 985 NPAs RCC and Boundary Realignment Implementation meeting

- Existing Relief planning project activities:

  - Implemented State Commission relief orders for four (4) NPAs

  - Implemented State Commission RCC and Boundary Realignment order for one (1) NPA

  - Facilitated five pending petition review meetings for petitions not yet filed

  - Jeopardy rescinded for one (1) NPA

  - Reviewed unavailable code lists to increase assignment pools

  - Shadowed seventy industry subcommittee meetings to implement the CA 714, IL 630, IL 815, KY 270, LA 504-985, NM 505, OR 503 and UT 801 projects

- Facilitated 27 industry meetings, all by conference call (e.g., NPA relief planning, jeopardy, jeopardy status/pending petition review, implementation)

- Attended and participated in 33 state-sponsored regulatory hearings and workshops

- Published 12 Planning Letters announcing new relief or changes to existing relief projects

- Distributed 122 NNS notifications of NANPA activities & related documents

Response to Regulatory Activities

- Recalculated the projected life of relief alternatives for the WI 715 and NY 315 NPAs

- Three filings in connection with requests to recalculate WV 304 exhaust date

- Filed letter to Illinois Commerce Commission of approaching exhaust for the IL 630 NPA

- Filed updated Petition/Applications for three CA relief projects

NPA relief planning met performance objectives on all 43 tracked events

- Continued to provide a very high level of customer satisfaction in the conduct of industry meetings

  - Based on quality surveys, NANPA received an average overall score of 4.92 out of a maximum of 5.0 on conference calls (11 conference calls in 2007)

NANPA supported efforts to improve number optimization and provided excellent service to regulators and the industry

- Completed NPA-specific industry requirements concerning future NANPA actions based on industry established “triggers,” e.g., WV 304 jeopardy review meeting was held when PA’s inventory fell to 1 code or less

- Maintained a monthly report reflecting the status of active NPA relief projects

- Participated in bi-monthly meetings with state regulators to address numbering concerns

- Met with commissions and staff on status of their NPAs in WI and WV.

2007 NANP Resource Status Highlights

Processed 100% of all applications for CICs, 555 line numbers and 500 and 900 NXX codes within 10 business days.  In addition, all applicable code assignments not meeting guidelines requirements for retention were submitted to INC for reclamation.

| Resource | Assignment | Return/Reclamation |
| --- | --- | --- |
| FGB/FGD CICS | 82 | 197 |
| 500 | 147 | 5 |
| 900 | 4 | 1 |
| 555 | 8 | 6 |

Notified industry and regulators that the 500 NPA was potentially facing exhaust within one year

- Introduced INC issue to address the relief of the 500 NPA

- Initiated in INC the agreement that 1) all available 500 NXXs must be assigned before the codes from the relief code (NPA 533) would be assigned and 2) requests for corresponding PCS N00 NXXs in the new 533 NPA resource for the sole purpose of matching existing assignments would not be permitted

Developed resolution for INC Issue 509 “Abandoned CIC Assignments” to address issue of nearly 100 CICs whereby NANPA had no current contact information, no documentation concerning a merger/acquisition/asset purchase nor any written documentation requesting the transfer of the abandoned CIC

Per FCC direction in 2004, NANPA initiated the assignment of CICs to switchless resellers.  In 2007, 19 FGD CICs were assigned to US/Canadian switchless resellers.

2007 NRUF Highlights

In 2007, NANPA processed over 14,000 Form 502 submissions (compared with over 16,400 in 2006)

- Quantity of confirmations sent – 7,422

- Quantity of error notifications sent – 2,472

- Quantity of anomalous notifications sent – 1,273

- Quantity of missing utilization notifications sent – 412

- Quantity of state reports – 80

- NRUF Job Aid updates – 4

- Total processed is a 15% decrease from 2006

- Total email submissions – 8,306 (9,651 in 2006)

- Total FTP submissions – 1,666 (1,785 in 2006)

- Total web submission – 4,046 (5,038)

- Total number of CD submissions – 4 (8 in 2006)

2007 Highlights of the NRUF reporting process:

- 100% of Form 502s processed within 5 business days

- 100% of error notifications sent within 5 business days

- 100% of confirmation notifications sent in 5 business days

- 100% of missing utilization notices sent within 45 days

- 100% of anomalous notifications sent within 90 days

- 100% of phone calls/emails responded to within one business day

- 100% of Job Aid updates completed 60 days prior to submission deadline

Ongoing education/enhancements

- Conducted state regulator refresher training on the use of NAS NRUF on-line capabilities in September 2007.  Twenty-six individuals, representing 17 states, participated.

- Conducted service provider refresher training on the use of NAS NRUF on-line capabilities in November 2007.  Over 60 individuals participated.

- Updated the NRUF On-Line Training Guide to provide further direction concerning NAS-NRUF registration and steps to avoid NAS time-out when completing an on-line submission.

- Revised the State Database Guide for use by state regulatory agencies to provide on-line NAS NRUF report descriptions, background information for training new commission contacts, and a glossary, change history, and index

- Answered over 2,700 inquiries from service providers seeking assistance in completing their NRUF

- Updated the rate center abbreviation list on the NANPA web site to assist service providers in identifying the valid rate center abbreviation when completing the Form 502

- Included 10 NRUF training articles in the NANPA Newsletter on such subjects as reporting on intermediate numbers versus resold services, submitting NRUF via FTP, most common errors on the NRUF Form 502, NRUF reports available to service providers, missing utilization notifications and NRUF training and submission deadlines.

- Provided notifications to reporting carriers via NAS NNS

  - Reminders of submission deadlines

  - Notifications of NAS-NRUF training opportunities

  - Approval of new version of the NRUF Form 502 by the FCC and the Office of Management and Budget (OMB)

  - Avoiding the inclusion of certain types of files in email Excel submissions

- Sent spam advisory notices via NNS to service providers using the email submission method to avoid use of graphics in email text

NPA and NANP exhaust analysis, provided in April 2007 and October 2007

- Analysis conducted semi-annually per NANPA Requirements Document

## 2007 NANP Administration System (NAS) Highlights

##### NAS Users

	At year-end 2007, there was a total of 1,846 NAS registered users (same as in 2006), along with 2,890 mailing list participants (up from 2,419 in 2006)

  - Over 1,400 users as Service Providers and Service Provider consultants

  - Nearly 80 Regulatory users (federal and state)

  - Approximately 315 ‘Other’ users

- NANPA responded to nearly 1,900 emails sent to the NANPA Help Desk

  - Estimated 10-15 calls received at the NANPA Help Desk on a daily basis

NAS Capabilities

NAS supports a variety of number administration functions.  The capabilities include the following:

CO Code Administration

- Service providers submit the Central Office Code Part 1s, MTEs, and Part 4s through a secure, web-based system

- Permits service providers to search, view and print all forms related to a Part 1 request, including the Part 1, MTE, Part 3, Part 4 and Part 5

- Queries allow the service provider to search for submitted Part 1s, assigned Part 3s and submitted Part 4s by state, NPA, OCN, date or date range.  Also provides capability to allow service providers to search on all assignments needing Part 4s.

Other Resources

- Service providers can submit the appropriate application forms for 500-NXXs, 900-NXXs, 456-NXXs, Carrier Identification Codes, 555 line numbers and 800-855 line numbers

- Service providers can search, view and print all forms related to an application and response

NRUF

- In addition to submitting utilization and forecast data via email and secure FTP, NAS provides service providers the capability to submit this information online, and provide updates to this data throughout the submission cycle

  - Create and submit a Geographic Form 502 and Non-Geographic Form 502 for the current reporting cycle

  - Modify a Geographic Form 502 and Non-Geographic Form 502 by adding new utilization and/or forecast data for the current reporting cycle

  - Modify a Geographic Form 502 and Non-Geographic Form 502 by modifying or deleting utilization and/or forecast data submitted for the current reporting cycle

- Service providers can search for most recent company information, utilization data, and/or forecast data submitted for the current reporting cycle for either Geographic Form 502 or Non-Geographic Form 502

- State commissions and the FCC have online access to service-provider submitted utilization and forecast data provided via NRUF for their respective area codes

NNS

- Interested parties receive notifications on such items as changes to assignment guidelines, NRUF requirements, report availability, client education and system maintenance and availability

- Notifications are available on a state-by-state basis, providing information about NPA relief planning activities, jeopardy notifications and state-specific regulatory activities

- Access to NPA relief planning documents is limited only to those authorized to participate in the relief planning process

NAS Registration Management

- User can modify their NAS profile by updating contact information, adding new capabilities (e.g., adding NRUF to their profile), adding and deleting OCNs, modifying the notices they wish to receive, etc.

- Parties interested in only receiving notices can sign-up to the NAS mailing list service

- NAS users may automatically reset their password when their password is set to expire.  Notification sent 10 business days prior to the expiration date.

##### NAS Notifications

A total of 191 notifications were distributed via NAS in 2007.  All notifications are saved in NAS.

| Notification Category | Number of Notifications |
| --- | --- |
| NPA Relief Planning | 122 |
| Non-Geographic | 18 |
| INC Guidelines | 17 |
| Planning Letters | 12 |
| Code Administration | 6 |
| NRUF | 6 |
| Newsletters | 5 |
| Jeopardy | 4 |
| Other Geographic | 1 |
| Total | 191 |

##### 2007 NAS Enhancements

Overall System

- Completed NAS software upgrade, to include operating software for the website, application servers and database

CO Code Administration

- Implemented Change Order 9 (INC Issue 522 – Revisions to Procedures for Submitting the Part 4 Form for Dedicated Non-pooled codes) – A new field will be added to the Part 4 in NAS in which the service provider submitting the Part 4 can indicate that the code is a non-pooled, dedicated code in a pooling area.  If this field is populated, NAS will automatically forward the Part 5 to the service provider and the PA.  If this field is not populated, the Part 5 will only be sent to the service provider.

- Implemented Change Order 10 – NAS was modified to show central office codes in the status of “Pooling Set-Aside” to be included in the “Available” status on various reports (i.e., Central Office Code Assignment Activity Record, Central Office Code Availability Report) instead of in the “Unavailable Code” status

- Implemented Change Order 11 – Incorporated into NAS the functionality to create and distribute on a daily, weekly or monthly basis the Part 1/Part 3 reports for authorized state regulators

- NAS was modified to include standard Part 3 text to address denial of a returned code with only intra-SP ports (INC Issue 518)

- Implemented Change Order 13 (INC Issue 545: Removal of Switch CLLI Information from NANPA Website – The Switch CLLI information was removed from the NANPA public website and included on the password-protected side of the NANP Administration System

NRUF

- Replaced four NAS servers used for accepting FTP submissions and reporting and NRUF processing (Change Order 12)

- Modified NAS to accept the new version of Form 502 with updated on-line instructions

- Added the ability to include an electronic signature on Rural Certification Forms

- Split the NRUF on File data sent to Pooling into 7 Excel files instead of 3 for ease of processing

- Added an error message for on-line submissions when a user submits an NRUF for a cycle, then modifies the NRUF to add a U2 or U4 without a Rural Certification Form

- Updated passwords associated with secure FTP used to submit NRUF data

Other Resources

- Updated the NAS Other Resources Training Guide by consolidating the various request types in the NPA and 456-NXX sections and added navigation steps for the main menu

User Registration

- Added the “Reclamation Request” field to the federal and state regulator NAS resource subscription list.  This new capability allowed regulators to have emailed to them each month a list of central office codes for which the receipt of a Part 4 is past due.

- Updated the NAS User Registration Guide to expand on the Service Provider Consultant field descriptions and added text concerning the reclamation request as a new resource subscription for regulators

- Modified text in Password Email Reminder to provide more detailed directions on resetting a NAS password

- Modified NAS to permit a NAS user to request the NANPA Login Administrator to change their NAS username in anticipation of the NAS/PAS interface

- The “Additional Contacts” identified in a user’s profile no longer must be registered NAS users.  In the past, entries in the Contact User ID field under Additional Contacts had to be active NAS users.

- A NAS user can request the NANPA Login Administrator to change their NAS username

##### NANPA Website

- The NANPA website remains the primary source for NANP information

  - Review of NANPA services (NPA relief planning, code administration, NRUF and NANPA enterprise services)

  - Description of resources administered by NANPA (e.g., NPAs, CO codes, CICs, etc.)

  - Area code maps and search capabilities

  - Access to various reports and databases (e.g., real-time and daily reports, NPA database)

  - Contact information and a NANPA feedback mechanism

  - Publications such as Planning Letters, Jeopardy Procedures, NANPA Quarterly Newsletters and NANPA reports (e.g., NANC reports, Annual Reports)

  - Other tools to assist regulators, service providers and the general public (e.g., industry links, NANP member regulatory contacts, NAS User Guides, rate center list)

  - “What’s New” and “Fast Track” sections

- Responded to 886 emails submitted via the “NANPA Feedback” capability on the NANPA website

- Enhanced the search capability on the public website to display information more in line with the word or phrase submitted

- Added NPA Relief Planning responsibilities to the “Contact Us” page on the NANPA website

- Revised the NPA report “Area Codes introduced since 1995” to include a new column indicating if the new NPA was an overlay

Status of NPAs exhausting within 36 months

----------------------------- Relief Planning Process ---------------------	------------------ Implementation Process ---------

Industry	PSC	 Relief 	Relief	Impl. 	Req. 	PSC 	Apprvd.

Loca	Exhaust 		Filing	Plan 	Type	Date 	Apprvl. 	Apprvl. 	Type of Relief 	Relief 	Impl.

-tion	NPA	Date	Notice	Due	Filed	Proposed	Prop.	Date	Recd.	Approved	Date	Mtg.

Issued

_________________________________________________________________________________________________________________________________

CA	714	2Q08	03/09/07	Overlay	09/20/07	Overlay	10/02/07

On 9/20/07 the CPUC ordered an overlay. Permissive dialing starts 2/23/08 and mandatory dialing begins 8/23/08, the new 657 NPA is effective

9/23/08. See PL # 368.

WV	304	4Q08	03/16/00	06/21/00	06/21/00	Overlay or Split	None	11/15/00

On 1/29/08, the WV PSC approved a geographic split for the 304 NPA.  On February 13, 2008, the PSC changed this decision and decided to implement an overlay.  NANPA plans to conduct an implementation meeting on 3/4/08.

OR	503A	4Q08	08/31/06	4/27/2008	12/12/06

On 10-18-06 NANPA filed with the OPUC the industry’s implementation plan for expanding the 503-971 NPA overlay to include the remaining

14 coastal rate centers in the 503 NPA. On 11/21/06 the OPUC approved the plan. On 12/12/06 NANPA conducted the implementation meeting:

permissive dialing started 10-21-07, mandatory dialing starts 4-27-08. See PL # 359. The OPUC conducted four open house overlay educational

meetings in September.

NM	505	1Q09	01/10/06	04/19/06	04/19/06	Overlay or Split	10/03/06	11/09/06	Split	1/11/2009	11/28/06

On 11-9-06 the NM PRC approved a geographic split with a difference in projected lives of 15 years. On 11-9-06 the FCC released an order

granting additional mandatory pooling authority. On 11-28-06 NANPA conducted the implementation meeting. See PL # 358, permissive dialing

started 10-7-07, mandatory dialing starts 10-5-08 and end of recording period is 1-11-09.

_________________________________________________________________________________________________________________________________

Report Generated  2/6/2008 10:58:36 	Projected exhaust dates are based on October, 2007 NRUF analysis with updates.	Page 1 of  8

"R" indicates that the projected exhaust date is based on rationing.

Applicable notes follow each entry.

----------------------------- Relief Planning Process ---------------------	------------------ Implementation Process ---------

Industry	PSC	 Relief 	Relief	Impl. 	Req. 	PSC 	Apprvd.

Loca	Exhaust 		Filing	Plan 	Type	Date 	Apprvl. 	Apprvl. 	Type of Relief 	Relief 	Impl.

-tion	NPA	Date	Notice	Due	Filed	Proposed	Prop.	Date	Recd.	Approved	Date	Mtg.

Issued

_________________________________________________________________________________________________________________________________

IL	773	1Q09	09/10/98	11/18/98	11/18/98	Overlay	8/28/99	02/01/99	07/01/99	Overlay	TBD	09/21/99

NANPA has assigned the 872 NPA as the new relief code. NANPA is to notify the ICC when the NPA is within 30 days of exhaust. The new

relief NPA will be opened 90 days after exhaust.

NY	917	2Q09

No Relief Project Needed - Overlay

KY	270	2Q09	R	02/06/01	07/25/01	07/25/01	Overlay	None	Split

Pursuant to KY PSC Staff request, NANPA updated the record on 7/25/06.  Jeopardy declared 8/29/06 and industry set rationing at 3 codes per

month.  KY PSC held public meetings in October and filed petition with FCC on 10/10/06 for additional mandatory pooling authority. On

5/31/07 the KY PSC ordered a NPA Split and NANPA assigned 364 as the new relief code.  On 5/31/07 FCC granted petition for additional

pooling authority and the KY PSC ordered mandatory pooling implemented by 11/30/07.  On 7/10/07 NANPA conducted the implementation

meeting; permissive dialing starts 1/1/09, mandatory dialing to be determine by future order.

UT	801	2Q09	08/12/99	11/04/99	Overlay	04/26/00	Overlay	07/31/07

On 7/12/07 the UT PSC vacated the split order and decided on an overlay. See PL-363. Permissive dialing starts 6/1/08 and mandatory dialing is

3/1/09, the new 385 NPA is effective 3/29/09. See PL-366.

_________________________________________________________________________________________________________________________________

Report Generated  2/6/2008 10:58:36 	Projected exhaust dates are based on October, 2007 NRUF analysis with updates.	Page 2 of  8

"R" indicates that the projected exhaust date is based on rationing.

Applicable notes follow each entry.

----------------------------- Relief Planning Process ---------------------	------------------ Implementation Process ---------

Industry	PSC	 Relief 	Relief	Impl. 	Req. 	PSC 	Apprvd.

Loca	Exhaust 		Filing	Plan 	Type	Date 	Apprvl. 	Apprvl. 	Type of Relief 	Relief 	Impl.

-tion	NPA	Date	Notice	Due	Filed	Proposed	Prop.	Date	Recd.	Approved	Date	Mtg.

Issued

_________________________________________________________________________________________________________________________________

CA	818	3Q09	06/01/98	02/12/99	02/12/99	Overlay or Split	None	10/07/99	Split	TBD

The CPUC ordered a back up split plan without implementation dates. NANPA assigned the 747 NPA as the relief code. On 6/14/07 NANPA

conducted an industry mtg to provide updated relief alternatives to the CPUC. The CPUC conducted a local jurisdiction mtg and four pub mtgs

in October 2007. On 12/19/07 NANPA filed an updated petition for an overlay.

CA	760	3Q09	R	07/06/98	03/16/99	03/16/99	Overlay	7/21/01	07/08/99	Overlay	TBD	08/12/99

On 7/20/00 the CPUC indefinitely suspended the split to the 442 NPA see PL # 238. On October 10, 2006 NANPA conducted an industry mtg

to provide updated relief alternatives to the CPUC. The CPUC conducted local jurisdiction and public meetings in February 2007. On 6/18/07

NANPA filed an updated petition for an overlay.

.

CT	203	4Q09	N/A	09/29/99	Overlay	TBD	11/19/99

The DPUC relief order provided no specific implementation parameters.  Therefore, the date for the introduction of the new area code has not yet

been determined. On May 25, 2005, the DPUC reopened the instant docket to review implementation of the 475 area code overlay.

NE	402	4Q09	06/28/99	09/15/99	09/15/99	None	None

NANPA provided the PSC with updated projections of relief alternatives in Oct. 2003. No PSC decision has been made on type of relief. On

11/23/04 the PSC petitioned the FCC to require mandatory pooling in LNP capable rate centers outside the top 100 MSAs in the 402 NPA. On

2/24/06 the FCC released an order granting additional mandatory pooling authority. On 6/27/06 the NE PSC ordered mandatory pooling in all

402 NPA rate centers effective 11/1/06.

_________________________________________________________________________________________________________________________________

Report Generated  2/6/2008 10:58:36 	Projected exhaust dates are based on October, 2007 NRUF analysis with updates.	Page 3 of  8

"R" indicates that the projected exhaust date is based on rationing.

Applicable notes follow each entry.

----------------------------- Relief Planning Process ---------------------	------------------ Implementation Process ---------

Industry	PSC	 Relief 	Relief	Impl. 	Req. 	PSC 	Apprvd.

Loca	Exhaust 		Filing	Plan 	Type	Date 	Apprvl. 	Apprvl. 	Type of Relief 	Relief 	Impl.

-tion	NPA	Date	Notice	Due	Filed	Proposed	Prop.	Date	Recd.	Approved	Date	Mtg.

Issued

_________________________________________________________________________________________________________________________________

FL	305A	2Q10

The Keys Area. Relief plan included with the 305/786 FPSC Order.

AR	870	2Q10	06/30/03

The industry met on 05/18/06 and decided to reconvene approximately 30 days after the supply of available codes reaches 99 or less to determine

when to file the relief petition with the AR PSC.

IL	217	3Q10	06/15/01	10/19/01	10/18/01	Overlay	None	08/26/06	Overlay	09/12/06

On 8-26-06 the ICC ordered an overlay. On March 6, 2007 the ICC approved the industry’s implementation plan to wait on setting

implementation dates until the number of remaining codes available for assignment reaches 50 to allow for a 13-month implementation interval.

WI	715	3Q10	04/09/02	08/12/02	Overlay	None

The industry recommended a 19-month implementation schedule. On 5/9/07 NANPA filed with the WI PSC updated projected lives of the relief

alternatives. On 8/24/07 the WI PSC received FCC authority for mandatory pooling in all LNP capable rate centers in the 715 & 920 NPAs. The

WI PSC conducted nine public hearings in September 2007.

_________________________________________________________________________________________________________________________________

Report Generated  2/6/2008 10:58:36 	Projected exhaust dates are based on October, 2007 NRUF analysis with updates.	Page 4 of  8

"R" indicates that the projected exhaust date is based on rationing.

Applicable notes follow each entry.

----------------------------- Relief Planning Process ---------------------	------------------ Implementation Process ---------

Industry	PSC	 Relief 	Relief	Impl. 	Req. 	PSC 	Apprvd.

Loca	Exhaust 		Filing	Plan 	Type	Date 	Apprvl. 	Apprvl. 	Type of Relief 	Relief 	Impl.

-tion	NPA	Date	Notice	Due	Filed	Proposed	Prop.	Date	Recd.	Approved	Date	Mtg.

Issued

_________________________________________________________________________________________________________________________________

FL	407/321	3Q10	01/31/01	05/15/01	03/25/02	Overlay	04/23/02

The FL PSC has suspended the relief project and NANPA will notify the commission when the 407 NPA is within one year of exhaust.

CT	860	3Q10	NA	NA	09/29/99	Overlay	TBD	11/19/99

The DPUC relief order provided no specific implementation parameters.  Therefore, the date for the introduction of the new area code has not yet

been determined.

IL	618	3Q10	07/26/00	10/18/00	10/19/00	Overlay	04/20/05	Overlay	05/24/05

NANPA has assigned the 730 NPA as the new relief code. On 1/4/06 the ICC approved the industry’s implementation plan to wait on setting

implementation dates until the number of remaining codes available for assignment reaches 65 to allow for a 13-month implementation interval.

Codes are rationed at 5 per month.

NY	315	3Q10	09/23/99	12/23/99	09/30/00

The industry recommended a 19-month implementation interval

_________________________________________________________________________________________________________________________________

Report Generated  2/6/2008 10:58:36 	Projected exhaust dates are based on October, 2007 NRUF analysis with updates.	Page 5 of  8

"R" indicates that the projected exhaust date is based on rationing.

Applicable notes follow each entry.

----------------------------- Relief Planning Process ---------------------	------------------ Implementation Process ---------

Industry	PSC	 Relief 	Relief	Impl. 	Req. 	PSC 	Apprvd.

Loca	Exhaust 		Filing	Plan 	Type	Date 	Apprvl. 	Apprvl. 	Type of Relief 	Relief 	Impl.

-tion	NPA	Date	Notice	Due	Filed	Proposed	Prop.	Date	Recd.	Approved	Date	Mtg.

Issued

_________________________________________________________________________________________________________________________________

MD	410/443	4Q10	02/17/00	05/12/00	05/12/00	Overlay	None	01/03/01	Overlay	TBD	02/22/01

NANPA is directed to notify the MD PSC and industry when NPA is within 10 months of exhaust.

OH	740	4Q10

Relief planning is done by the Ohio Public Utility Commission.

AL	256	4Q10	R	08/30/07

The Pre-IPD meeting was held with the industry 9/27/07.  Jeopardy meeting held 10/4/07.  NPA Relief Planning meeting held 11/8/07. NANPA

filed NPA relief petition with the AL PSC on 12/18/07.

NH	603	4Q10	10/12/98	02/18/99	02/18/99	Overlay	NA	06/01/99

Jeopardy rescinded 5/7/04

_________________________________________________________________________________________________________________________________

Report Generated  2/6/2008 10:58:37 	Projected exhaust dates are based on October, 2007 NRUF analysis with updates.	Page 6 of  8

"R" indicates that the projected exhaust date is based on rationing.

Applicable notes follow each entry.

----------------------------- Relief Planning Process ---------------------	------------------ Implementation Process ---------

Industry	PSC	 Relief 	Relief	Impl. 	Req. 	PSC 	Apprvd.

Loca	Exhaust 		Filing	Plan 	Type	Date 	Apprvl. 	Apprvl. 	Type of Relief 	Relief 	Impl.

-tion	NPA	Date	Notice	Due	Filed	Proposed	Prop.	Date	Recd.	Approved	Date	Mtg.

Issued

_________________________________________________________________________________________________________________________________

IN	812	1Q11	01/24/06

Relief Planning meeting was held March 29, 2006. Industry will meet approximately 30 days after publication of April 2008 NRUF to determine

when the pending relief petition should be filed with the IURC.

MS	662	1Q11	06/05/01	10/01/01	09/28/01	Overlay	None

The industry recommended a 22-month implementation interval.

SC	843	1Q11	10/03/00	02/23/01	06/01/01

The industry recommended a 17-month implementation interval.

OK	918	1Q11	01/16/08

NANPA conducted a Pre-IPD meeting on January 30, 2008. The relief planning meeting is scheduled for March 27, 2008.

_________________________________________________________________________________________________________________________________

Report Generated  2/6/2008 10:58:37 	Projected exhaust dates are based on October, 2007 NRUF analysis with updates.	Page 7 of  8

"R" indicates that the projected exhaust date is based on rationing.

Applicable notes follow each entry.

----------------------------- Relief Planning Process ---------------------	------------------ Implementation Process ---------

Industry	PSC	 Relief 	Relief	Impl. 	Req. 	PSC 	Apprvd.

Loca	Exhaust 		Filing	Plan 	Type	Date 	Apprvl. 	Apprvl. 	Type of Relief 	Relief 	Impl.

-tion	NPA	Date	Notice	Due	Filed	Proposed	Prop.	Date	Recd.	Approved	Date	Mtg.

Issued

_________________________________________________________________________________________________________________________________

OR	541	1Q11	01/16/08

NANPA conducted a Pre-IPD meeting on January 30, 2008. The relief planning meeting is scheduled for March 20, 2008.

_________________________________________________________________________________________________________________________________

Report Generated  2/6/2008 10:58:37 	Projected exhaust dates are based on October, 2007 NRUF analysis with updates.	Page 8 of  8

"R" indicates that the projected exhaust date is based on rationing.

Applicable notes follow each entry.