NANPA Report to the NANC

June 17, 2014

John C. Manning

Director, NANPA

- Central Office Code Activity Report

- NPA (Area Code) Activity

- Area Code Relief Planning

- Other NANP and NANPA News

2014 Central Office Code Activity

Central Office Code Activity (January – May 2014)

Central office code activity for the first five months of 2014:

|  | Jan-May14 | Jan-May13 | Jan-May12 | Jan-May11 | Jan-May10 |
| --- | --- | --- | --- | --- | --- |
| Assignments | 1,133 | 1,296 | 1,131 | 1,131 | 1,179 |
| Denials | 267 | 546 | 355 | 439 | 383 |
| Returns | 91 | 129 | 311 | 385 | 115 |
| Net Assignments | 1,042 | 1,160 | 820 | 746 | 1,064 |
| Total Year Assignments | 2,719* | 2,712 | 2,637 | 2,889 | 2,795 |

*Annualized figure.

Observations:

- 2014 in line with previous four years.

  - January 2014 - 173 assignments; February - 192 assignments; March - 266 assignments; April - 295 code assignments; May - 207 assignments.

- Quantity of returns is less than 2013.

- Annualized 2014 assignments are projected to be approximately 2,700 codes; same as previous years.

NPA Assignment Activity

No area codes have been assigned since the beginning of 2014.

Three area codes have been placed in service since the beginning of 2014:

- Kentucky 364 for 270 – March 3, 2014 (PL-449)

- Non-geographic 5XX NPA 577 for 500/533/544/566 – March 27, 2014 (PL-466)

- Nevada 725 for 702 – June 3, 2014 (PL-445)

NPAs scheduled to go into service in 2H14:

- Texas 346 for 281/713/832– July 1, 2014 (PL-453)

- Connecticut 959 for 860 – August 30, 2014 (PL-456)

- Indiana 930 for 812 – October 6, 2014 (PL-457)

- Nova Scotia – Prince Edward Island, Canada 782 for 902 – November 30, 2014 (PL-460R1)

NPA Relief Planning

Status of NPA Codes Exhausting Within 36 Months

A summary of NPA relief planning projects is provided below:

- TX 281/713/832 NPA Complex – On April 25, 2013, the Texas Public Utilities Commission approved an all-services overlay of the 281/713/832 overlay complex.   The new 346 NPA will serve the same geographic area currently served by the existing 281/713/832 overlay complex.   The effective date of the 346 area code is July 1, 2014.  (See PL-453).

- CT 860 NPA – In the Decision dated September 22, 1999, Connecticut’s Public Utilities Regulatory Authority ordered the 959 area code overlay on the existing 860 NPA.  In accordance with industry consensus, all network preparation for the implementation of the 959 NPA should be completed by August 30, 2014.  Since 10-digit dialing is already mandatory in the area served by these codes, no permissive dialing period is required in preparation for this overlay.  The effective date of the 959 area code will be August 30, 2014.  (See PL-456).

- IN 812 NPA – On July 31, 2013, the Indiana Utility Regulatory Commission approved an all-services overlay of the 812 NPA.  The new 930 NPA will serve the same geographic area currently served by the existing 812 NPA.  Permissive 10-digit dialing started March 1, 2014.  Mandatory 10-digit dialing will begin on September 6, 2014.  The effective date for the new 930 NPA is October 6, 2014.  (See PL-457).

- TN 615 NPA – On October 23, 2013, the Tennessee Regulatory Authority approved an all-services overlay of the 615 NPA.  The new 629 NPA will serve the same geographic area currently served by the existing 615 NPA.  Permissive 10-digit dialing is scheduled to begin July 26, 2014 with mandatory 10-digit dialing starting February 28, 2015.  The effective date for the new 629 NPA is March 28, 2015.  (See PL-459).

- CA 415 NPA – On December 19, 2013, the California Public Utilities Commission approved an all-services overlay as the relief method for the 415 NPA.  The new 628 NPA will serve the same geographic area currently served by the existing 415 NPA.  Permissive 1+10-digit dialing is scheduled to begin August 16, 2014 with mandatory 1+10-digit dialing starting February 21, 2015.  The effective date for the new 628 NPA is March 21, 2015.  (See PL-461).

- OH 740 NPA– On December 11, 2013, the Public Utilities Commission of Ohio approved an all-services overlay of the 740 NPA.  The new 220 NPA will serve the same geographic area currently served by the existing 740 NPA.  Permissive 10-digit dialing is scheduled to begin September 20, 2014 with mandatory 10-digit dialing starting March 21, 2015.  The effective date for the new 220 NPA is April 22, 2015.  (See PL-462).

- SC 843 NPA – On December 13, 2013, the South Carolina Public Service Commission approved an all-services overlay of the 843 NPA.  The new 854 NPA will serve the same geographic area currently served by the existing 843 NPA. Permissive 10-digit dialing is scheduled to begin March 14, 2015 with mandatory 10-digit dialing starting September 19, 2015.  The effective date for the new 854 NPA is October 19, 2015.  (See PL-463).

- NC 336 NPA – The North Carolina Utilities Commission will hold a public hearing and meeting concerning the proposed all-services overlay of the 336 NPA on June 23-24, 2014.

- IN 317 NPA – NANPA conducted a relief planning meeting for the 317 NPA on May 29, 2014.  The industry reached consensus to recommend an all-services overlay.

- FL 305 NPA – On June 3, 2014, NANPA filed notice with the Florida Public Service Commission notifying them that the exhaust of the remaining prefixes in the 305 NPA for the Keys Rate Center is projected to be within eighteen months.  The matter has been scheduled for the Commission’s July 10, 2014 Agenda.

#### Other NANP and NANPA News

- The 2013 NANPA Annual Report was posted to the NANPA website (under Publications, NANPA Annual Report) on March 28, 2014.

- The April 2014 NPA, NANP and 5XX NPA exhaust projections were posted to the NANPA website on April 25, 2014.  The assumptions and methodology used in both the NPA and NANP exhaust analysis remained the same as in previous studies.

- The next Number Resource Utilizations/Forecast (NRUF) reporting cycle begins on July 1, 2014.  Service provider NRUF submissions are due on or before close of business on Friday, August 1, 2014.  Service providers are to report utilization data as of June 30, 2014 and forecast data for the next 4 1/2 years, with Year 1 on all forecast forms referring to resources needed for the remainder of 2014.