North American Portability Management (NAPM) LLC

Report to NANC

May 17, 2011

# Mel Clay, Co-Chair

Tim Decker, Co-Chair

- New Member Recruitment

- New member recruitment continues to be a high priority at the NAPM LLC.

- Several companies have recently expressed interest in becoming members of the NAPM LLC.  The NAPM LLC has sent the interested companies membership packages and is now waiting for replies.

- NPAC Release 3.4 (SOW 73)

- In January 2009, the LNPA WG submitted requirements for 22 Change Orders for NPAC enhancements to the NAPM LLC and requested they be considered for a SOW with the NPAC Administrator.  The release package was presented to Neustar, and SOW 73 was approved in September 2009.

- Due to work prioritization, SOW 73 was scheduled for implementation in 2011.  Following are the regional implementation completion dates:

- Midwest Region – March 27, 2011

- Mid-Atlantic and Northeast Regions – April 17, 2011

- Southeast, Southwest and Western Regions – May 1, 2011

- West Coast Region – May 8, 2011