NANPA Report to the NANC

October 10, 2007

- NANP Resource Update

- NPA Relief Planning Update

- NRUF Activities

- NANPA Change Orders

- NANPA Newsletter

NANP Resource Update

# NPA (Area Codes)

Three area codes have been assigned in 2007.  NPA 364 was assigned as the relief area code for the Kentucky NPA 270.  NPA 587 was assigned to relieve the Alberta Canada NPA 780.  NPA 581 was assigned to relieve Quebec Canada NPA 418.

Three NPAs have gone into service in 2007.  NPA 779 in Illinois (overlay of NPA 815), NPA 331 in Illinois (overlay of NPA 630) and NPA 575 in New Mexico (split with NPA 505).  Presently, there are 372 assigned NPAs in the NANP.  Of these, 335 are in service, 325 as geographic area codes and 10 as non-geographic codes.

Central Office Codes

From January 1 through August 31, 2007, NANPA assigned 2,389 central office codes.  A total of 481 codes have been returned/reclaimed.

# Below is a comparison of 2007 (annualized) with 2004, 2005 and 2006.

| Central office code | 2004 | 2005 | 2006 | 2007 (annualized) |
| --- | --- | --- | --- | --- |
| Assignments | 3,128 | 3,312 | 4,079 | 3,583 |
| Denials | 1,925 | 2,877 | 1,326 | 1,266 |
| Disconnects | 984 | 1,005 | 666 | 721 |

# FG B Carrier Identification Codes (CICs)

There have been no new FGB CICs assigned by NANPA in 2007 and 27 FGB CICs have been reclaimed.

# FG D Carrier Identification Codes (CICs)

Since the beginning of 2007, NANPA has assigned 60 FGD CICs, yielding an average assignment rate of 7.5 codes per month.  US/Canadian switchless resellers received 13 of these assignments.  As of August 31, 2007, 7,706 FGD CICs remain available for assignment.  NANPA has reclaimed 95 FGD CICs since the beginning of the year.

# 500 NPA

From January 1 though August 31, 2007, NANPA assigned 120 new 500-NXX codes (yielding an average assignment rate of 15 codes per month) and reclaimed three (3) codes.  As of August 31, 2007, there were 688 assigned 500-NXX codes and 102 available for assignment.  Based on the first half 2007 average assignment rate of 15 codes per month, and taking into account the updated 500 NRUF forecasts for 2007 forward, NANPA projects that the 500 resource may exhaust within one year.

# 900 NPA

There have been four (4) 900-NXX assignments in 2007 and no codes reclaimed.  As of August 31, 2007, there were 119 assigned 900-NXX codes, 51 codes reserved (for Canadian use), and 618 available NXXs.

555 Line Numbers,

# There have been two (2) new assignments of the 555 resource in 2007.

ANI Information Digit Pairs, N11 Codes, 456-NXX, Vertical Service Codes and 800-855 numbers

# There have been no new assignments of these NANP resources in 2007.

NPA Relief Planning

Status of NPA Codes Exhausting Within 36 Months (report attached)

There are 4 NPAs currently projected to exhaust within the next 12 months.  A summary of their relief planning status is provided below:

- CA NPA 714 – On September 20, 2007 the California Public Utilities Commission (CPUC) approved an all-services overlay as the relief method for the 714 NPA.  The new 657 NPA will serve the same geographic area currently served by the existing 714 NPA.  Start of permissive ten digit dialing will begin in February 2008 with mandatory dialing in August 2008.

- WV NPA 304 – In a letter dated April 4, 2007 NANPA notified the West Virginia Public Service Commission of the revised exhaust projection for NPA 304.  The new projected exhaust date is 3Q08.  The previous exhaust projection was 3Q07.  The new projection reflected the new numbering data resulting from the re-designation of some rate centers from optional pooling to mandatory pooling.

- Oregon 503:  The Oregon Public Utilities Commission approved the industry’s Overlay Expansion Plan for the expansion of the 971 NPA concentrated overlay to include the remaining 14 coastal rate centers in the 503 NPA.  Permissive dialing starts October 21, 2007 and mandatory dialing starts April 27, 2008.

- KY 270 - NANPA published Planning Letter 365 on July 30, 2007 for the implementation of the NPA split of the KY 270 area code.  Permissive dialing of the new 364 area code will start on July 1, 2008.  NeuStar’s Number Pool Administration held a Supplemental Implementation meeting on August 21, 2007 and the industry agreed to a pooling start date no later than November 30, 2007.  Once the full effect of pooling is determined during the first half of 2008, the KY PSC plans to establish the mandatory dialing date for the new 364 area code.

Other NPA Relief Activities

- CA 818:  At the request of the CPUC, NANPA conducted an industry meeting on June 14, 2007 to update the relief plans for the California 818 NPA.  The CPUC will conduct meetings for the local jurisdictions and the general public October 22 – 24, 2007.  On behalf of the industry, NANPA will file a new relief application for an 818 NPA overlay once the public meetings are concluded.

- NM 505:  The New Mexico geographic split of the 505 NPA is underway.  A 12-month permissive started October 7, 2007 with mandatory dialing on October 5, 2008; the end of the recording period is January 11, 2009.

- Utah 801:  On July 12, 2007, the Utah Public Service Commission vacated its previous order for a geographic split and approved an overlay for the 801 NPA to introduce the new 385 NPA.  Permissive dialing will start June 1, 2008 and mandatory dialing will be on March 1, 2009.

- WI 715 & 920:  The Public Service Commission of Wisconsin conducted nine public meetings in September for the 715 NPA and will conduct seven public meetings in October for the 920 NPA.

NPA and NANP Exhaust Projections

The NPA and NANP exhaust projections will be available at the end of October and will be posted on the NANPA website (www.nanpa.com).  Notice will be sent to the NANC and the industry.  The assumptions and methodology used in both the NPA and NANP exhaust analysis will remain the same as in previous studies.

NPA Request

In November 2006, NANPA reported to the NANC that it had received a request for the assignment of a “Charity NPA” from Kinsale Mobile.  According to the applicant, the NPA would be used “to promote the use of charitable telecommunications services to the public and to all suppliers.”  The request was forwarded to the Industry Numbering Committee (INC Issue 532) for their review.

At INC95, (August 16, 2007), the INC reached consensus that NANPA should deny the application of Kinsale Mobile for an Easily Recognizable Code (ERC).  This was based on the INC examination of the application and whether or not the application met the criteria in the NPA Allocation Plan and Assignment Guidelines for the assignment of an ERC.

NRUF Activities

State NRUF Refresher Training

NANPA conducted NRUF refresher training for state regulatory representatives on September 25 and 26, 2007.  Twenty-six state representatives from 17 different states participated in the training.

State NRUF Databases

NANPA distributed state NRUF databases in mid-September.  The information contained in the databases is also available on-line in the NANP Administration System (NAS).

NANPA Change Orders

Change Order 11 – This change ordered proposed the elimination of the use of the external server and associated software that currently generates the Part 1/Part 3 reports for authorized state regulators and incorporate this functionality into NAS.  The FCC approved this change order on June 1, 2007.  Implementation is complete.

Change Order 12 – This change order proposed to replace four (4) of the servers currently in use for the NANP Administration System (NAS). The manufacturer of these servers no longer provided maintenance support for this model server.  Two (2) of the servers were located in Sterling VA and the other two (2) were located in Charlotte NC.  The FCC approved this change order on July 9, 2007.  Implementation is complete.

Change Order 13 – This change order was in response to INC Issue 545: Removal of Switch CLLI Information from NANPA Website.  This change order removed the Switch CLLI information from the NANPA public website and incorporated new reporting capabilities on the password-protected side of the NANP Administration System.  These reports include the same information as the public website reports, with the exception that Switch CLLI information appears on the password-protected NAS reports.  The FCC approved this change order on August 8, 2007.  Implementation is complete.

Change Order 14 - This change order was in response to INC Issue 526: Edit COCAG Regarding Disconnect of NXXs in Telcordia BIRRDS.  This change order requires NANPA to schedule an effective date for each approved code return/disconnect in the Telcordia™ Business Integrated Routing and Rating Database System (BIRRDS).  The FCC approved this change order on September 25, 2007.  Implementation is scheduled for November 1, 2007.

3Q07 NANPA Newsletter

The 3Q07 NANPA Newsletter is now available on the NANPA website (www.nanpa.com).  It can be found under Publications, Newsletters.  The Newsletter can also be accessed from the NANPA home page under “What’s New.”

Status of NPAs exhausting within 36 months

----------------------------- Relief Planning Process ---------------------	------------------ Implementation Process ---------

Industry	PSC	 Relief 	Relief	Impl. 	Req. 	PSC 	Apprvd.

Loca	Exhaust 		Filing	Plan 	Type	Date 	Apprvl. 	Apprvl. 	Type of Relief 	Relief 	Impl.

-tion	NPA	Date	Notice	Due	Filed	Proposed	Prop.	Date	Recd.	Approved	Date	Meeting.

Issued

_________________________________________________________________________________________________________________________________

CA	714	2Q08	03/09/07	Overlay	09/20/07	Overlay	10/02/07

On 9/20/07 the CPUC ordered an overlay. Permissive dialing starts 2/23/08 and mandatory dialing begins 8/23/08, the new 657 NPA is effective

9/23/08. See PL # 368.

WV	304	3Q08	03/16/00	06/21/00	06/21/00	Overlay or Split	None	11/15/00

On 9/14/06 the WV PSC issued an order that required mandatory pooling in all optional pooling rate centers. On 12/18/06 the WV PSC ordered

all rate centers designated as excluded shall be, to the extent possible, re-designated as mandatory and also ordered that the parties provide detailed

information regarding process necessary to implement a geographic split. On 4/4/07 NANPA filed new exhaust date of 3Q08 with WV PSC.

OR	503A	4Q08	08/31/06	4/27/2008	12/12/06

On 10-18-06 NANPA filed with the OPUC the industry’s implementation plan for expanding the 503-971 NPA overlay to include the remaining

14 coastal rate centers in the 503 NPA. On 11/21/06 the OPUC approved the plan. On 12/12/06 NANPA conducted the implementation meeting:

permissive dialing starts 10-21-07, mandatory dialing starts 4-27-08. See PL # 359. The OPUC conducted four open house overlay educational

meetings in September.

_________________________________________________________________________________________________________________________________

Projected exhaust dates are based on April, 2007 NRUF analysis with updates.

"R" indicates that the projected exhaust date is based on rationing.

Applicable notes follow each entry.

----------------------------- Relief Planning Process ---------------------	------------------ Implementation Process ---------

Industry	PSC	 Relief 	Relief	Impl. 	Req. 	PSC 	Apprvd.

Loca	Exhaust 		Filing	Plan 	Type	Date 	Apprvl. 	Apprvl. 	Type of Relief 	Relief 	Impl.

-tion	NPA	Date	Notice	Due	Filed	Proposed	Prop.	Date	Recd.	Approved	Date	Meeting.

Issued

_________________________________________________________________________________________________________________________________

KY	270	4Q08	R	02/06/01	07/25/01	07/25/01	Overlay	None	Split

Pursuant to KY PSC Staff request, NANPA updated the record on 7/25/06.  Jeopardy declared 8/29/06 and industry set rationing at 3 codes per

month.  KY PSC held public meetings in October and filed petition with FCC on 10/10/06 for additional mandatory pooling authority. On

5/31/07 the KY PSC ordered a NPA Split and NANPA assigned 364 as the new relief code.  On 5/31/07 FCC granted petition for additional

pooling authority and the KY PSC ordered mandatory pooling implemented by 11/30/07.  On 7/10/07 NANPA conducted the implementation

meeting; permissive dialing starts 7/1/08, mandatory dialing to be determine by future order.

CT	203	1Q09	N/A	09/29/99	Overlay	TBD	11/19/99

The DPUC relief order provided no specific implementation parameters.  Therefore, the date for the introduction of the new area code has not yet

been determined. On May 25, 2005, the DPUC reopened the instant docket to review implementation of the 475 area code overlay.

NM	505	1Q09	01/10/06	04/19/06	04/19/06	Overlay or Split	10/03/06	11/09/06	Split	1/11/2009	11/28/06

On 11-9-06 the NM PRC approved a geographic split with a difference in projected lives of 15 years. On 11-9-06 the FCC released an order

granting additional mandatory pooling authority. On 11-28-06 NANPA conducted the implementation meeting. See PL # 358, permissive dialing

starts 10-7-07, mandatory dialing starts 10-5-08 and end of recording period is 1-11-09.

_________________________________________________________________________________________________________________________________

Projected exhaust dates are based on April, 2007 NRUF analysis with updates.

"R" indicates that the projected exhaust date is based on rationing.

Applicable notes follow each entry.

----------------------------- Relief Planning Process ---------------------	------------------ Implementation Process ---------

Industry	PSC	 Relief 	Relief	Impl. 	Req. 	PSC 	Apprvd.

Loca	Exhaust 		Filing	Plan 	Type	Date 	Apprvl. 	Apprvl. 	Type of Relief 	Relief 	Impl.

-tion	NPA	Date	Notice	Due	Filed	Proposed	Prop.	Date	Recd.	Approved	Date	Meeting.

Issued

_________________________________________________________________________________________________________________________________

UT	801	2Q09	08/12/99	11/04/99	Overlay	04/26/00	Overlay	07/31/07

On 7/12/07 the UT PSC vacated the split order and decided on an overlay. See PL-363. Permissive dialing starts 6/1/08 and mandatory dialing is

3/1/09, the new 385 NPA is effective 3/29/09. See PL-366.

FL	305A	2Q09

The Keys Area. Relief plan included with the 305/786 FPSC Order.

CA	818	3Q09	06/01/98	02/12/99	02/12/99	Overlay or Split	None	10/07/99	Split	TBD

The CPUC ordered a back up split plan without implementation dates. NANPA assigned the 747 NPA as the relief code. On 6/14/07 NANPA

conducted an industry meeting to provide updated relief alternatives to the CPUC. The CPUC plans a local jurisdiction meeting and four public meetings for

October 2007.

_________________________________________________________________________________________________________________________________

Projected exhaust dates are based on April, 2007 NRUF analysis with updates.

"R" indicates that the projected exhaust date is based on rationing.

Applicable notes follow each entry.

----------------------------- Relief Planning Process ---------------------	------------------ Implementation Process ---------

Industry	PSC	 Relief 	Relief	Impl. 	Req. 	PSC 	Apprvd.

Loca	Exhaust 		Filing	Plan 	Type	Date 	Apprvl. 	Apprvl. 	Type of Relief 	Relief 	Impl.

-tion	NPA	Date	Notice	Due	Filed	Proposed	Prop.	Date	Recd.	Approved	Date	Meeting.

Issued

_________________________________________________________________________________________________________________________________

IL	217	3Q09	06/15/01	10/19/01	10/18/01	Overlay	None	08/26/06	Overlay	09/12/06

On 8-26-06 the ICC ordered an overlay. On March 6, 2007 the ICC approved the industry’s implementation plan to wait on setting

implementation dates until the number of remaining codes available for assignment reaches 50 to allow for a 13-month implementation interval.

NE	402	3Q09	06/28/99	09/15/99	09/15/99	None	None

NANPA provided the PSC with updated projections of relief alternatives in Oct. 2003. No PSC decision has been made on type of relief. On

11/23/04 the PSC petitioned the FCC to require mandatory pooling in LNP capable rate centers outside the top 100 MSAs in the 402 NPA. On

2/24/06 the FCC released an order granting additional mandatory pooling authority. On 6/27/06 the NE PSC ordered all 402 NPA rate centers to

be mandatory 1K-block number pooling effective 11/1/06.

CA	760	3Q09	R	07/06/98	03/16/99	03/16/99	Overlay	7/21/01	07/08/99	Overlay	TBD	08/12/99

On 7/20/00 the CPUC indefinitely suspended the split to the 442 NPA see PL # 238. On October 10, 2006 NANPA conducted an industry meeting

to provide updated relief alternatives to the CPUC. The CPUC conducted local jurisdiction and public meetings in February 2007. On 6/18/07

NANPA filed an updated petition for an overlay.

.

MD	410/443	4Q09	02/17/00	05/12/00	05/12/00	Overlay	None	01/03/01	Overlay	TBD	02/22/01

NANPA is directed to notify the MD PSC and industry when NPA is within 10 months of exhaust.

_________________________________________________________________________________________________________________________________

Projected exhaust dates are based on April, 2007 NRUF analysis with updates.

"R" indicates that the projected exhaust date is based on rationing.

Applicable notes follow each entry.

----------------------------- Relief Planning Process ---------------------	------------------ Implementation Process ---------

Industry	PSC	 Relief 	Relief	Impl. 	Req. 	PSC 	Apprvd.

Loca	Exhaust 		Filing	Plan 	Type	Date 	Apprvl. 	Apprvl. 	Type of Relief 	Relief 	Impl.

-tion	NPA	Date	Notice	Due	Filed	Proposed	Prop.	Date	Recd.	Approved	Date	Meeting.

Issued

_________________________________________________________________________________________________________________________________

CT	860	4Q09	NA	NA	09/29/99	Overlay	TBD	11/19/99

The DPUC relief order provided no specific implementation parameters.  Therefore, the date for the introduction of the new area code has not yet

been determined.

WI	715	4Q09	04/09/02	08/12/02	Overlay	None

The industry recommended a 19-month implementation schedule. On 5/9/07 NANPA filed with the WI PSC updated projected lives of the relief

alternatives. On 8/24/07 the WI PSC received FCC authority for mandatory pooling in all LNP capable rate centers in the 715 & 920 NPAs. The

WI PSC conducted nine public hearings in September.

IL	618	1Q10	07/26/00	10/18/00	10/19/00	Overlay	04/20/05	Overlay	05/24/05

NANPA has assigned the 730 NPA as the new relief code. On 1/4/06 the ICC approved the industry’s implementation plan to wait on setting

implementation dates until the number of remaining codes available for assignment reaches 65 to allow for a 13-month implementation interval.

Codes are rationed at 5 per month.

FL	407/321	1Q10	01/31/01	05/15/01	03/25/02	Overlay	04/23/02

The FL PSC has suspended the relief project and NANPA will notify the commission when the 407 NPA is within one year of exhaust.

_________________________________________________________________________________________________________________________________

Projected exhaust dates are based on April, 2007 NRUF analysis with updates.

"R" indicates that the projected exhaust date is based on rationing.

Applicable notes follow each entry.

----------------------------- Relief Planning Process ---------------------	------------------ Implementation Process ---------

Industry	PSC	 Relief 	Relief	Impl. 	Req. 	PSC 	Apprvd.

Loca	Exhaust 		Filing	Plan 	Type	Date 	Apprvl. 	Apprvl. 	Type of Relief 	Relief 	Impl.

-tion	NPA	Date	Notice	Due	Filed	Proposed	Prop.	Date	Recd.	Approved	Date	Meeting.

Issued

_________________________________________________________________________________________________________________________________

AR	870	1Q10	06/30/03

The industry met on 05/18/06 and decided to reconvene approximately 30 days after the supply of available codes reaches 99 or less to determine

when to file the relief petition with the AR PSC.

NH	603	2Q10	10/12/98	02/18/99	02/18/99	Overlay	NA	06/01/99

Jeopardy rescinded 5/7/04

OH	740	2Q10

Relief planning is done  by the Ohio Public Utility Commission.

IN	812	2Q10	01/24/06

Relief Planning meeting was held March 29, 2006. Industry will meet approximately 30 days after publication of October 2007 NRUF to

determine when the pending relief petition should be filed with the IURC.

_________________________________________________________________________________________________________________________________

Projected exhaust dates are based on April, 2007 NRUF analysis with updates.

"R" indicates that the projected exhaust date is based on rationing.

Applicable notes follow each entry.

----------------------------- Relief Planning Process ---------------------	------------------ Implementation Process ---------

Industry	PSC	 Relief 	Relief	Impl. 	Req. 	PSC 	Apprvd.

Loca	Exhaust 		Filing	Plan 	Type	Date 	Apprvl. 	Apprvl. 	Type of Relief 	Relief 	Impl.

-tion	NPA	Date	Notice	Due	Filed	Proposed	Prop.	Date	Recd.	Approved	Date	Meeting.

Issued

_________________________________________________________________________________________________________________________________

MS	662	2Q10	06/05/01	10/01/01	09/28/01	Overlay	None

The industry recommended a 22-month implementation interval.

WI	920	2Q10	08/18/99	06/19/07	Overlay

On 6/19/07 NANPA filed a relief petition for an overlay. On 8/24/07 the WI PSC received FCC authority for mandatory pooling in all LNP

capable rate centers in the 715 & 920 NPAs. The WI PSC will conduct seven public hearings in October.

NY	315	3Q10	09/23/99	12/23/99	09/30/00

The industry recommended a 19-month implementation interval

CA	408	3Q10	08/20/98	08/20/98	Overlay or Split	S 8/12/00 	11/20/98	Overlay	01/04/99

O 5/19/01

On 12/16/99 the CPUC indefinitely suspended the 408-669 NPA overlay. See PL- 206.

_________________________________________________________________________________________________________________________________

Projected exhaust dates are based on April, 2007 NRUF analysis with updates.

"R" indicates that the projected exhaust date is based on rationing.

Applicable notes follow each entry.

----------------------------- Relief Planning Process ---------------------	------------------ Implementation Process ---------

Industry	PSC	 Relief 	Relief	Impl. 	Req. 	PSC 	Apprvd.

Loca	Exhaust 		Filing	Plan 	Type	Date 	Apprvl. 	Apprvl. 	Type of Relief 	Relief 	Impl.

-tion	NPA	Date	Notice	Due	Filed	Proposed	Prop.	Date	Recd.	Approved	Date	Meeting.

Issued

_________________________________________________________________________________________________________________________________

OK	918	4Q10	04/05/00	10/27/00

Relief Planning has not yet begun.

OR	541	4Q10

Relief Planning Not Yet Started

AL	256	4Q10	08/30/07

The Pre-IPD meeting was held with the industry 9/27/07.  Jeopardy meeting held 10/4/07.  NPA Relief Planning meeting scheduled 11/8/07.

WA	360	4Q10	03/05/99	09/22/99	09/22/99	Overlay	None	05/10/00	Overlay	TBD	10/14/99

The WUTC has suspended the implementation of relief until it determines necessary. The UTC staff indicated it will give a 6-month notice of

when to start relief.  On 5/7/04 NANPA rescinded the jeopardy status of the 360 NPA. On 11-9-06 the WUTC received FCC authority for

mandatory pooling in rate centers outside the top 100 MSAs in 360 and 509 NPAs.

_________________________________________________________________________________________________________________________________

Projected exhaust dates are based on April, 2007 NRUF analysis with updates.

"R" indicates that the projected exhaust date is based on rationing.

Applicable notes follow each entry.