NANPA Report to the NANC

September 18, 2013

John C. Manning

Director, NANPA

- NANP Resource Status Update

- NPA Relief Planning

- NANPA Change Orders

- NANP and NANPA News

NANP Resource Status Update

# NPA (Area Codes)

Two new area codes have been assigned in 2013:

- Texas 346 in relief of the 281/713/832 area code complex – Assigned 4/27/13

- Indiana 930 in relief of the 812 NPA - Assigned 7/31/13

2013 to date in-service:

- NPA 437 (Ontario, Canada) went into service on March 25, 2013.  (PL-447)

- NPA 365 (Ontario, Canada) went into service on March 25, 2013.  (PL-448)

- NPA 639 (Saskatchewan, Canada) went into service on May 25, 2013.  (PL-446)

- NPA 236 (British Columbia, Canada) went into service on June 1, 2013.  (PL-450)

- NPA 737 (Texas) went into service on July 1, 2013.  (PL-438)

There is one area code with a future 2013 in-service date:

- Pennsylvania – NPA 272 to overlay NPA 570 – Planned in-service date of October 21, 2013

2013 NPAs that moved from assigned to reserved status:

- None

2013 NPA reservations

- None (NOTE:  It is expected that NPAs 550, 535, 546 and 558 will be set aside for future non-geographic 5XX-NXX code use later this week with the resolution of INC Issue 758).

Central Office Code Activity

Central office code activity for the first eight months of 2013:

|  | Jan-Aug13 | Jan-Aug12 | Jan-Aug11 | Jan-Aug10 | Jan-Aug09 |
| --- | --- | --- | --- | --- | --- |
| Assignments | 1,920 | 1,729 | 1,889 | 1,886 | 1,426 |
| Denials | 761 | 612 | 644 | 536 | 499 |
| Returns/Reclamations | 209 | 409 | 469 | 201 | 364 |
| Net Assignments | 1,711 | 1,320 | 1,420 | 1,685 | 1,062 |
| Total Year Assignments | 2,880* | 2,673 | 2,889 | 2,795 | 2,144 |

*Annualized figure.

Observations:

- Total CO code assignments for 2013 year-to-date are slightly higher than the same time period from the previous three years.

- Net assignments are higher.  This is due to the fact that the quantity of returns/reclamations in 2013 is down compared with 2011 and 2012.  A single service provider returned 175 codes in 1H12.  In 2011, a service provider returned over 200 codes.

- Annualized 2013 assignments are projected to be nearly 2,900 codes.

FG B Carrier Identification Codes (CICs)

NANPA has assigned no FG B CICs in 2013 and five (5) FG B CICs were returned/ reclaimed.  As of 8/31/13, 265 FG B CICs were assigned in total.

FG D Carrier Identification Codes (CICs)

NANPA has assigned 24 FG D CICs in 2013.  US/Canadian switchless resellers received 8 of these assignments.  A total of 38 FG D CICs have been returned/reclaimed.  As of 8/31/13, 2,026 FG D CICs were assigned in total, leaving 7,751 FG D CICs available for assignment.

5YY NPA

Since the beginning of 2013, NANPA has assigned 188 5YY NPA NXX codes.  Over that same time period, two codes have been returned or reclaimed.  As of 8/31/13, 2,855 codes were assigned in total and 309 NXX codes were available for assignment in the 5YY NPA resource.

900 NPA

NANPA has made no 900-NXX assignments in 2013.  No codes have been reclaimed/returned.  As of 8/31/13, there were 101 codes assigned, 39 codes reserved (for Canadian use) and 652 available NXXs.

555 Line Numbers

The intended use for 555 line numbers, in the format 555-XXXX, where X is any digit from 0 through 9, includes the provisioning of information services, but may grow to include a broad range of existing and future services as well.  To date in 2013, no (national) new 555 line numbers have been assigned and no (national) line numbers have been reclaimed/returned.

800-855

800-855 numbers are used only for the purpose of accessing public services on the Public Switched Telephone Network (PSTN) intended for the deaf, hard of hearing or speech impaired.  NANPA has made one 800-855 number assignment in 2013.

NPA 456 (International Inbound Service),

The purpose of NPA 456 and its associated NXXs is to enable the routing of inbound international calls for carrier-specific services, particular to that service provider's network, to and between countries served by the NANP.  Two 456-NXX codes have been returned to NANPA in 2013.

Vertical Service Codes, Automatic Number Identification (ANI) II Digits and N11 Codes

Vertical Service Codes (VSCs) are customer-dialed codes in the *XX or *2XX dialing format for touch-tone and the 11XX or 112XX dialing format for rotary phones.  They are used to provide customer access to features and services (e.g., call forwarding, automatic callback, etc.) provided by network service providers.  Automatic Number Identification (ANI) “II” digits are digit pairs sent with the originating telephone number.  The digit pair identifies the type of originating station; e.g., plain old telephone service (POTS) or hotel/motel.

There have been no assignments of these resources in 2013.

NPA Relief Planning

Status of NPA Codes Exhausting Within 36 Months

There are four NPAs currently projected to exhaust within the next 12 months.  A summary of their relief planning status is provided below:

- PA 570 NPA – In December 2012, the Pennsylvania Public Utilities Commission (PUC) modified its July 19, 2010 Order for an overlay of the 570 NPA to provide for a six-month customer education and permissive dialing period.  The new 272 NPA will serve the same geographic area currently served by the existing 570 NPA.  Ten-digit permissive dialing started on March 21, 2013.  Mandatory 10-digit dialing will begin on September 21, 2013.  The effective date of the new 272 NPA is October 21, 2013.  (See PL-451).

- KY 270 NPA – On December 17, 2012, the Kentucky Public Service Commission (KY PSC) ordered an all-services overlay as the relief method for the 270 NPA. The new 364 NPA will serve the same geographic area currently served by the existing 270 NPA.  Ten-digit permissive dialing started on August 3, 2013.  Mandatory 10-digit dialing will start on February 1, 2014.  The effective date of the new 364 NPA is March 3, 2014.  (See PL-449).

- NV 702 NPA – On November 15, 2012, the Nevada Public Utilities Commission approved an all-services overlay of the 702 NPA.  The new 725 NPA will serve the same geographic area currently served by the existing 702 NPA.  Permissive 10-digit dialing started on August 3, 2013 with mandatory 10-digit dialing starting May 3, 2014.  The effective date for the new 725 NPA is June 3, 2014.  (See PL-445).

- TX 713/281/832 NPA Complex – On April 25, 2013, the Texas Public Utilities Commission approved an all-services overlay of the 281/713/832 overlay complex.   The new 346 NPA will serve the same geographic area currently served by the existing 281/713/832 overlay complex.   The effective of date of the 346 area code will be July 1, 2014.  (See PL-453).

Other NPA Relief Activities

- CT 860 NPA – In the Decision dated September 22, 1999, Connecticut’s Public Utilities Regulatory Authority ordered the 959 area code overlay on the existing 860 NPA.  In accordance with industry consensus, all network preparation for the implementation of the 959 NPA should be completed by August 30, 2014.  Since ten-digit dialing is already mandatory in the area served by these codes, no permissive dialing period is required in preparation for this overlay.  The effective date of the 959 area code will be August 30, 2014.  (See PL-456).

- IN 812 NPA – On July 31, 2013, the Indiana Utility Regulatory Commission (IURC) approved an all-services overlay of the 812 NPA.  The new 930 NPA will serve the same geographic area currently served by the existing 812 NPA.  Permissive 10-digit dialing is scheduled to begin March 1, 2014 with mandatory 10-digit dialing starting September 6, 2014.  The effective date for the new 930 NPA is October 6, 2014.  (See PL-457).

- CA 415 NPA – NANPA filed a petition for relief on behalf of the industry with the California Public Utilities Commission (CPUC) on May 24, 2013, recommending an all-services overlay of the 415 area code.  A decision from the CPUC is expected by the end of the year.

- SC 843 NPA – On March 21, 2013, NANPA conducted an NPA relief planning meeting.  NANPA filed a relief petition on behalf of the industry on May 31, 2013, recommending an overlay of the 843 area code.

- OH 740 NPA – On March 12, 2013, NANPA issued a revised exhaust projection for the 740 NPA.  The new exhaust date is 2Q15.  On May 1, 2013, NANPA conducted an NPA relief planning meeting.  The industry is recommending an overlay.  NANPA will file the petition on behalf in September 2013.

- NC 336 NPA – On May 21, 2013, NANPA met with members of the North Carolina Utilities Commission (NCUC) and staff to review the area codes in North Carolina with a focus on the 336 NPA.  A relief plan had previously been filed for this NPA.  NANPA filed updated lives of the alternatives with the NCUC on July 19, 2013.

- NJ 609/856 NPAs – On September 26, 2013, NANPA will conduct a meeting to discuss the elimination of the codes protected for the dialing of 7-digits across the 609/856 NPA border and the possibility of initiating relief of the 609 NPA.

New 844 Toll-Free NPA Code

On July 31, 2013, the Federal Communications Commission authorized the SMS/800, Inc. to open the 844 toll-free NPA on December 7, 2013 at Noon, Eastern Time (see PL-455).  Correspondence related to the issue of the exhaust of the toll-free resource is available on the NANPA website (http://www.nanpa.com/reports/reports_nruf.html).

NANPA Change Orders

NANPA Contract (FCC12C0023) Change Order 1 is in response to INC Issue 692 (Update the 5YY Requirements for Resources) and INC Issue 702 (Update Service Description for Use of 5YY Resources).  In addition to changing the purpose for Personal Communication Services (PCS) 5YY numbers, numerous modifications are required to the NANP Administration System (NAS) that impact resource processing and reclamation, NRUF queries and reports and public website reports.  Implementation is scheduled for September 27, 2013.  With the changes to the system, NANPA will be providing information to the industry about the new functionality associated with the 5XX-NXX resource introduced with Change Order 1.

#### VoIP Trial Update

As of September 13, 2013, NANPA has assigned a total of 16 central office codes as part of the VoIP trial.  All trial participants have requested and received at least one CO code assignment.  Each of these assignments was in response to the need for an LRN.  The majority of these assignments had effective dates in the month of September.  Assignment information can be found on the NANPA website under Central Office Code Utilized Report.  It should be noted that Neustar has kept the FCC up to date on trial activities and worked closely with VoIP trial participants to ensure a complete understanding of the roles and responsibilities of a NANP resource assignee.

#### Other NANP and NANPA News

- The 3Q13 NANPA Newsletter will be posted to the NANPA website (www.nanpa.com) in early October.  The NANPA Newsletters can be found under Publications, Newsletters on the NANPA website.

- The October 2013 NPA and NANP exhaust projections will be available at the end of October and posted on the NANPA website (www.nanpa.com).  Notice will be sent to the NANC and the industry.  The assumptions and methodology used in both the NPA and NANP exhaust analysis will remain the same as in previous studies.

# Footnotes

This report is now available on the NANPA website under Reports, Area Code Relief Planning and is updated daily.