NANPA Report to the NANC

September 13, 2018

Amy Putnam

Sr. Director, PA/NANPA

- Central Office Code Activity Report

- Area Code Relief Planning

- Other NANP and NANPA News

2018 Central Office Code Activity

Central Office Code Assignments

Central office code activity for January – July 2018 is summarized below.

|  | Jan-Jul 18 | Jan-Jul 17 | Jan-Jul 16 | Jan-Jul 15 | Jan-Jul 14 |
| --- | --- | --- | --- | --- | --- |
| Assignments | 1,575 | 1,513 | 2,142 | 2,200 | 1,602 |
| Denials | 731 | 986 | 280 | 327 | 358 |
| Returns | 164 | 136 | 115 | 116 | 114 |
| Net Assignments | 1,411 | 1,377 | 2,027 | 2,084 | 1,488 |
| Total Year Assignments | 2,775 | 2,776 | 3,670 | 4,012 | 2,602 |

2018 NPA Relief Planning

The following NPAs are scheduled to go into service in 2018:

- Eastern Quebec, Canada 418/581/367 – On November 24, 2018, the 367 NPA will be added to this overlay complex.

- Jamaica – On November 30, 2018, an all-services overlay will be implemented with the implementation of the 658 NPA.  Mandatory 10-digit dialing will start on October 30, 2018.

The following are active NPA Relief projects:

- California

  - 805 NPA – mandatory 1+10-digit dialing started June 2, 2018. In-service date of new 820 NPA was June 30, 2018.

  - 619 NPA –mandatory 1+10-digit dialing started May 19, 2018. The in-service date of the boundary elimination overlay was June 19, 2018.

  - 510 NPA – On July 21, 2018, the California Public Utilities Commission ruled in favor of an all-services overlay.  August 9, 2018, NANPA conducted an implementation meeting.  Permissive 1+10-digit dialing begins December 15, 2018, mandatory 1+10-digit dialing begins June 22, 2019. Planned in-service date of the new 341 NPA is July 22, 2019.

- Florida

  - 407/321/689 – On July 25, 2018, the Florida Public Service Commission lifted the suspension of the 689 NPA. NANPA held an implementation meeting for the new overlay NPA on August 23.

- Illinois

  - 618 – On May 24, 2018, NANPA conducted a jeopardy review meeting.  The industry reset the triggers in place to reconvene when the projected exhaust is within 19 months or remaining number of codes reaches 50.

  - 217 – August 8, 2018, NANPA conducted a jeopardy review meeting.  The industry reset the trigger to reconvene when the projected exhaust is within 19 months or remaining number of codes reaches 15.

- New Jersey

  - 609 NPA – Mandatory 10-digit dialing started August 18, 2018. The in-service date of the new 640 NPA is September 17, 2018.

- South Carolina

  - 803 NPA – On July 26, 2018, the South Carolina Public Service Commission ordered an all-services distributed overlay. NANPA held the implementation meeting for the new 839 NPA on August 28.

- Alabama

  - 205 NPA – On August 7, 2018, the commission issued an ordered the implementation of an all-services distributed overlay. NANPA will conduct an implementation meeting for the new 659 NPA on September 21.

- Ohio

        - 937 NPA – On May 23, 2018, the Ohio Public Utilities Commission ruled in favor of an all-services distributed overlay.  Permissive 7-digit, 10-digit, and 11-digit dialing begins August 10, 2019, and mandatory 10-digit/11-digit dialing begins February 8, 2020.  Planned in-service date of the new 326 NPA is March 8, 2020.

The following NPA relief applications are pending with the state regulatory commission:

- CA 909 NPA – Industry proposed an all-services overlay

- OK 405 NPA – Industry proposed an all-services overlay

- PA 814 NPA – Industry proposed an all-services overlay

#### Other NANP and NANPA News

- The August 1 reporting deadline for the Numbering Resource Utilization/Forecast (NRUF) has passed and NANPA is following up with non-filers to achieve compliance.

- NANPA begins work on calculating new NPA/NANP and 5XX Exhaust Projections in mid-September for submission to the FCC for approval in early October.