North American Numbering Council

Future of Numbering Working Group (FoN WG)

Draft Project Tracking Report

Status as of June 7, 2005

| Project # | Description | NANC Assignment Date | NANC Due Date | Status |
| --- | --- | --- | --- | --- |
| 1 | NANC Report on the Future of Numbering | September 2004 | --- | Work on NANC report postponed due to other urgent work items. |
| 2 | Navy NPA Request | November 2004 | Work Suspended | Suspended February 2005; Awaiting Action by the Navy. |
| 3 | VoIP Number Assignment Criteria | January 2005 | Original: May 2005 Current: July 2005 | Work delayed due to other more urgent item, namely Project #6; Anticipate report and NANC discussion during the July NANC meeting instead of May. |
| 4 | Telematics | March 2005 | -- | Reviewing current applications in anticipation of analyzing future needs/impact; contributions anticipated. |
| 5 | FoN response to LNPA WG Letter | March 2005 | Original: April 8, 2005 Current: May 13, 2005 | COMPLETED: FoN Change order report. LNPA WG agrees the FoN WG’s response to the NANC regarding Project #6 will satisfy this request. A copy of the FoN WG Report to be sent to LNPA-WG. |
| 6 | Review LNPA WG Change Orders 399 & 400 for VoIP Requirements | March 2005 | Original Date May 2005 Revised Date June 10, 2005 | Joint meeting, presentations and discussions on this issue completed; Final report under development by co-chairs for use and discussion at the May NANC meeting. NANC requested that Report be open for further input on Change Order 400 until June 7th, NANC to consider recommendations on June 28th Conference Call |