NOWG PA Change Order Tracking Report – March 2003

| Number | Date Submitted | Summary | Cost | Status |
| --- | --- | --- | --- | --- |
| 17 | 2-13-03 | INC LNPA Issue #335 – AOCN’s Performing Initial Thousand Block Entries into BRIDDS – intended to replace Change Order 16. | Solution A $11,201.42 | NOWG recommendation to the FCC 2-24-03 |
| 16 | 9-16-02 | Associated with INC LNPA Workshop Issue 335 – AOCN’s Performing Initial Thousand Block Entries into BIRRDS. | Solution A $11,201.42 | NOWG recommendation to the FCC 12-6-02 |
| 15 | 7-1-02 | Associated with INC LNPA Issue 327 – Update of CO Code guidelines to reflect revised MTE utilization calculation. (Also see June 2002 NANPA Change in Scope request) | Solution A $15,724.40 | NOWG recommendation to the FCC 12-6-02 |
| 14 | 7-1-02 | Associated with INC LNPA Issue 360 – Modifications to the pooling guidelines Part 3 form. | Solution A $3,587.44 | NOWG recommendation to the FCC 12-6-02 |
| 13 | 7-1-02 | Associated with IN LNPA Issue 356 – Modifications to the User Profile Application Appendix 5 Form | Solution A $7,493.40 | NOWG recommendation to the FCC 12-6-02 |
| 12 | 7-1-02 | Associated with INC LNPA Issue 343, changes to the Pooling guidelines related to language modifications from FCC Order 01-362. | Solution A $704.08 | NOWG recommendation to the FCC 12-6-02 |
| 11 | 4-21-02 | Associated with INC CO/NXX Issue 195, Final industry Jeopardy Procedures and several section modifications to the CO Code Guidelines and the Pooling Guidelines | Solution A $47,986.24 Solution B $95,972.48 | NOWG recommendation to the FCC 12-6-02 |
| 10 | 4-21-02 | Associated with INC LNPA Issue 319 regarding the PAs involvement with Intra-SP ports between switches within a rate center. | Solution A $25,550.47 Solution B No Cost | NOWG recommendation to the FCC 12-6-02 |
| 6 | 2-22-02 | INC CO/NXX Issue 295 - Change to selection process of Code Holder when current Code Holder is exiting area and NXX has ported out customers requiring new code holder to maintain service. | Solution A $95,003.60 Solution B $65,153.60 | NOWG recommendation to the FCC 12-6-02 |

NOWG PA Change Order Tracking Report – January 2003

| Number | Date Submitted | Summary | Cost | Status |
| --- | --- | --- | --- | --- |
| 9 | 3-14-02 | Changes related to modifications as a result of the FCCs Third Order on Reconsideration in CC Docket No. 99-200 | Solution A No Cost Solution B No Cost | FCC rejected change order on day it was filed. |
| 8 | 3-8-02 | Voluntary Connecticut UNP Trial involvement of the PA as administrator of the NXX-XX (100 blocks) trial slated to being May 2002. | Minimal costs associated with task. | Pending FCC approval for PA to participate. CT Carriers who use will be cost causer and will cover costs. |
| 7 | 3-7-02 | Network Security. Requirement to add additional server to support firewall integrity that exposes security flaw if software run on same server. | $4,000 | Closed |
| 5 | 2-22-02 | INC LNPA Issue 312 – Thousand Block Application Review. This is the result of a guideline change that requires the PA to check the entire application prior to rejecting it for non-compliance, also requires the SP be notified of all errors. Impact to FTP site | Solution A No cost Solution B $38,872.40 | Withdrawn by PA as a result of INC modification to guidelines to reference paper only. |
| 4 | 2-22-02 | LNPA Issue 312 – Thousand Block Application Review. This is the result of a guideline change that requires the PA to check the entire application prior to rejecting it for non-compliance, also requires the SP be notified of all errors. Impact to GUI interface in PAS. | Solution A No cost Solution B $33,616.72 | Withdrawn by PA as a result of INC modification to guidelines to reference paper only. |
| 3 | 1-29-02 | LNPA Wireless Number Portability Subcommittee proposal for wireless Native Block Number Pooling. | No cost | Accepted March 2002 NANC meeting |
| 2 | 12-28-01 | INC LNPA Issue 304 – NXXs not open in the network by LERG effective date requires the PA to verify that LERG Assignee has placed the NXX in service. | No cost | FCC approved Jan 02 |
| 1 | 12-28-01 | INC LNPA Issue 328 – Allocating blocks back to donating switch | Solution A No cost Solution B $28,830.87 Solution C No cost | FCC approved Jan 02 |