NOWG/NANPA  9/23/2007  2pm Eastern

NOWG

Paula Hustead		Windstream Communications

Natalie McNamer		T-Mobile

Bruce Bennett		Qwest

Karen Riepenkroger		Sprint/Nextel

Laura Dalton			Verizon

Beth O’Donnell		Cox Communications

NANPA

Beth Sprague

Joe Cocke

John Manning

Joe Rano

Al Cipparone

Nancy Fears

Tom Foley

Karen welcomed everyone and turned the meeting over John.

John started with the PIP.  9/7/2007 date on implementation of CO # 11

State training on NRUF – new & refresher – for those states who have asked for it.

No complaints since last month’s call.

Beth Sprague covered the Code Admin matrix.

Nancy Fears covered the Other Resources matrix.

NRUF was covered by Al Cipparone.  Performance Item # 9 to be removed since it has been N/A for quite some time.  It is the Percentage – Updates Provided to State Commissions w/a Month of Change to SP’s NRUF Utilization.

Joe Cocke will be handling the NPA Relief Planning as Wayne was not able to be on the call.

For the East Region:

# For August 07

- Two performance measurements were due in August and they were both completed on time.

- We responded to all voicemail and email messages within one business day.

- Planning letter published on July 30th for the implementation of the KY 270 NPA 2-way Split, creating the 364 NPA.  Permissive dialing starts July 1, 2008.  The mandatory dialing date will be set by future order after sufficient information is obtained to evaluate the effect of mandatory pooling on the life of the current 270 NPA.  Pooling start date November 30, 2007.

- Gave AL PSC Staff heads-up on need to start NPA Relief for the AL 256 NPA, coordinated scheduling of industry meetings and responded to any questions about the relief planning process.

- Alabama received delegated authority from the FCC on August 24, 2007 to implement mandatory pooling in the 256 NPA.

- Completed preparation for initial relief planning meeting for the AL 256 NPA Relief Project and distributed notice of meetings via NAS-NNS on August 30, 2007.  The Pre-IPD meeting is scheduled for 9/27/07 for a preliminary review of the relief alternatives and the NPA Relief Planning meeting is scheduled for November 8, 2007.

FYI:

- To save the Industry a meeting that was no longer needed, sent out a notice on September 19th to not hold the KY 270 jeopardy review call the trigger was set for 11 months ago unless at least one industry member advises Wayne that they feel the meeting still needs to be held because:

  - Industry did not know at that time relief would already be in progress

  - Pooling starts November 30, 2007

  - Also set aside codes meeting will be held when 1 set aside is remaining

  - Code assignments have slacked to less than 1 per month last 5 months

  - There is no restriction on code assignments with current rationing of 3 codes per month

- Jeopardy was declared for the AL 256 NPA due to a large request for codes that made it clear that exhaust was potential before relief could be implemented because the frequency and size of the large requests were increasing.

For the West Region:

# For August 07

- 8/2 – sent NNS notice of CPUC’s letter to industry on 818 NPA public mtgs

- 8/10 – sent NNS notice with CPUC’s revised 818 NPA public mtg notice.

- 8/16 – issued PL-366 for UT 801-385 overlay with interval dates.

- 8/17 – sent email invitation to industry members of the UT 801 subcom mtg with agenda and the latest Planning letter using contact list from PL.

- 8/20 – sent letter to UT PSC secretary on the implementation intervals agreed to by the industry with our published PL-366.

- 8/07 - 	assisted the WI PSC with background RP information, FAQ, split Vs overlay comparison, agenda, comment form, generic script for their 715 & 920 NPA public meetings; and worked on script development with staff.

- 8/23 – provided relief planning training information to OK (OCC) staff.

- 8/27 – provided WI PSC with 715 prefix/ rate center chart for public mtgs.

- 9/7 – provided CPUC with 818 prefix/rate center chart for public mtgs.

- 9/13 – assisted CPUC staff on details of available numbers in 818 NPA for State legislative inquiry.

- 9/17-21 – participated in 715 NPA public meetings in nine locations.

- 9/21 – Sent notice to industry of CPUC’s decision on 714-657 NPA overlay and scheduled Imp. mtg. for 10/2.

FYI

Also attended the subcom mtgs for the NM 505, IL 630

INC Issue 545 (Removal of Switch CLLI Information from NANPA Website) which generated NANPA Change Order 13 will be implemented on 9/28/2007.  The updated versions of the COCAG & TBPAG will be posted on 10/1/2007 to the ATIS website.

The NANC meeting will be on 10/10/2007.    NANPA will be updating on what was reported in July.  No, there will not be anything on the NPA Exhaust projections since NANPA is just now starting that review.

The next quarterly newsletter to be published soon.

John asked if there was any update on the availability of the new, improved, version of the NANPA Performance Survey for them to review.  They should be available shortly.

The next meeting is October 23rd @ 2pm.

Since there were no further questions or comments by the NOWG, the meeting was adjourned.