North American Numbering Plan Administrator 

Report to the NANC

December 3, 2020
Beth Sprague
Director, NANPA

2NPA Inventory Status


3NPA Relief Planning


5Central Office Code Activity


5Assignments


5Other NANP and NANPA News




NPA Inventory Status

	
	November 30, 2020

	Possible Combinations
	800

	NPAs not Available for Assignment

	121

	
	

	Assignable NPAs
	679

	     Currently Assigned
	440

	        In Service
	416

	             Geographic
	394

	             Non-Geographic

	22

	        Awaiting Implementation

	26

	
	

	     Currently Unassigned
	238

	        General Purpose
	200

	             Reserved

	152

	             Available
	39

	        ERCs
	

	             Reserved

	42

	             Available
	37


NPA Relief Planning

The following NPAs are scheduled or have gone into service in 2020:

1) Ohio – the 326 overlay (326 over 937) went into service on March 8, 2020.  See PL-517.

2) South Carolina – the 839 overlay (839 over 803) went into service on May 26, 2020.  See PL-520.

3) Non-Geographic 525 went into service on July 13, 2020.  See PL-542.
The following NPAs are scheduled to go into service in 2021:
1) Texas – the 945 overlay (945 over 214/469/972) scheduled to go into service on January 15, 2021.  See PL-537.
2) Illinois – the 447 overlay (447 over 217) scheduled to go into service on March 27, 2021. See PL-532.

3) Florida – the 448 overlay (448 over 850) scheduled to go into service on March 30, 2021.  See PL-534.

4) Pennsylvania – the 582 overlay (582 over 814) scheduled to go into service on May 1, 2021.  See PL-543.

5) Alberta (CANADA) – the 368 overlay (368 over 825) scheduled to go into service on May 15, 2021.  See PL-531.

6) California – the 840 overlay (840 over 909) scheduled to go into service on May 23, 2021.  See PL-529.

7) Oklahoma – the 572 overlay (572 over 405) scheduled to go into service on May 24, 2021.  See PL-535.

8) Saskatchewan (CANADA) - the 474 overlay (474 over 639) scheduled to go into service on October 2, 2021.  See PL-530.

9) District of Columbia – the 771 overlay (771 over 202) scheduled to go into service on November 9, 2021.  See PL-547.

10) Florida – the 656 overlay (656 over 813) scheduled to go into service on November 16, 2021.
The following NPAs have been assigned in 2020:

1) Oklahoma – the 572 overlay (572 over 405) was assigned January 8, 2020.

2) Virginia – the 948 overlay (948 over 757) was assigned February 5, 2020.

3) Texas – the 945 overlay (945 over 214/469/972) was assigned February 28, 2020.

4) Non-Geographic 525 (525 over 500/521/522/533/544/566/577/588/523/524) was assigned April 4, 2020.
5) Florida – the 656 overlay (656 over 813) was assigned May 4, 2020.

6) Pennsylvania – the 582 overlay (582 over 814) was assigned May 14, 2020.

7) Virginia – the 826 overlay (826 over 540) was assigned Jun 17, 2020.

8) District of Columbia – the 771 overlay (771 over 202) was assigned September 22, 2020.
9) Georgia – the 943 overlay (943 over 404/770/678/440) was assigned October 23, 2020.

10) Canada (So. Ontario) – the 742 overlay (742 over 289/365/905) was assigned October 29, 2020. 
The following are active NPA Relief projects:
1. California.  840 NPA – Planned in service date scheduled for February 23, 2021.  See PL-529 for implementation schedule of 840 over 909.
2. District of Columbia.  202 NPA.  Planned in service date scheduled for November 9, 2021.  See PL-547 for implementation schedule of 771 over 202.
3. Florida.  850 NPA – Planned in service date scheduled for March 20, 2021.  See PL-534 for implementation schedule of 448 over 850.

4. Florida.  813 NPA – Planned in service date scheduled for November 16, 2021.  See PL-541 for implementation schedule of 656 over 813.
 
5. Georgia.  404/470/678/770 – On October 6, 2020, the Georgia Public Service Commission approved the industry petition recommending an all-services overlay.  The implementation meeting will be held December 2, 2020.  This will be first overlay area of 5 NPAs in the U.S.
6. Oklahoma.  405 NPA – Planned in service date scheduled for May 24, 2021.  See PL-535 for implementation schedule of 572 over 405.
7. Illinois.  217 NPA - Planned in service date scheduled for March 27, 2021.  See PL- 532 for implementation timeline for 447 over 217.
8. Pennsylvania.  814 NPA – Planned in service date scheduled for May 1, 2021.  See PL-540 for implementation timeline for 582 over 814. 
9. Texas.  214/469/972 NPA – Planned in service date scheduled for January 15, 2021.  See PL-537 for implementation schedule for 945 over 214/469/972.
10. Virginia.  757 NPA – Planned in service date scheduled for May 9, 2022.  See PL-546 for implementation schedule for 948 over 757.  PL-546 supersedes PL-536 and implementation dates were revised to comply with FCC Order 20-100.
11. Virginia.  540 NPA – Planned in service date scheduled for June 14, 2022.  See PL-545 for implementation schedule for 826 over 540.
The following are awaiting industry triggers to reconvene to set implementation intervals:
The full report is available at https://nationalnanpa.com/reports/area_code_relief_planning.html, NPA Relief Planning Trigger Report
1) Arkansas 870

2) Ohio 440

3) Illinois 618, 708

4) Maryland 240

5) Michigan 313, 734

6) Missouri 314

7) Wisconsin 414, 262, 920
 The following NPA relief applications are pending with the state regulatory commission:

1) CO 303/720 – Industry proposed an all-services overlay

2) NC 910 – Industry proposed an all-services overlay on 11/12/2020 Relief Planning Meeting.  The industry petition will be filed with the North Carolina Utilities Commission by 12/24/2020.
Central Office Code Activity

Yearly central office code activity for is summarized below.  
	
	2020*
	2019
	2018
	2017
	2016
	2015
	2014
	2013

	Assignments
	4,326
	3,433
	2,846
	2,713
	3,405
	3,728
	3,414
	2,712

	Changes
	6,519
	3,523
	5,453
	7,201
	5,963
	9,476
	3,414
	16,366

	Disconnects
	228
	305
	279
	211
	221
	233
	259
	284

	Total Applications
	12,653
	7,869
	9,567
	11,491
	10,272
	14,051
	12,400
	20,362


*01/01/20 - 11/30/20 – Yearly CO code assignments have not been over 4,326 since 2002
Other NANP and NANPA News

On October 23, 2020, NANPA published the semi-annual NPA Exhaust projections, 5XX NPA Exhaust Analysis, and NANP exhaust projections to the NANPA website at https://nationalnanpa.com/reports/reports_npa.html.   The projected NANP exhaust is forecasted to be beyond 2049. 
On March 30, 2020, NANPA published the 2019 Annual Report, located at https://nationalnanpa.com/reports/reports_annual.html
NANPA Change Order C, INC Issue 879, Revisit Assignment of the 800-855 line numbers and the 800-855 Assignment Guidelines, was implemented in in the NANP Administration System (NAS) on October 29, 2020.  Revisions to CIC Application form (INC Issue 886) was included in build.  Change Order C removed 800-855 application function from NAS.  In addition, PL-543 regarding 800-855 number management, was published to NANPA website on 10/29/20.


















Multiple NPAs required to transition to 10-Digit dialing for 988
The following are highlights related to FCC Order 20-10, requiring NANPA to develop, based on input from covered providers, an implementation schedule, for multiple NPAs to transition to 10-digit dialing related to the designation of 988 as the 3-digit abbreviated dialing code to access the National Suicide Prevention Lifeline:












July 16, 2020 - FCC adopted Report and Order (FCC 20-100). The NANPA shall promulgate a 10-digit dialing transition plan that enables timely implementation within 30 days of release of the Order based on its expertise and any input it receives from covered providers within that time.

July 28, 2020 - Sent two NANP Notifications with a draft implementation schedule and milestones for discussion at August 14, 2020 industry meeting.

July 30, 2020 -Sent two NANP Notifications regarding accessing 988 documentation in NAS & alternative recommendations to Service Providers operating in the multiple NPAs required to transition to 10-digit dialing for 988












August 5, 2020 - Sent two notifications with industry recommendation related to the August 14, 2020 industry meeting, including the excel spreadsheet of proposed timing and milestones. 

August 12, 2020 - Sent reminder notice of August 14, 2020 meeting
August 14, 2020 – Held initial industry meeting to comply with mandate to work with covered providers to develop implementation schedule within 30 days of Release of FCC 20-100.



August 17, 2020 – Published Draft Minutes of the Meeting for transition to 10-digit dialing for the FCC Designation of 988 as 3-digit access to National Suicide Prevention Hotline 
August 18, 2020 – Published Planning Letter 544 to https://nationalnanpa.com/pdf/PL_544.pdf
August 25, 2020 - Final Meeting Minutes from 08/14/20 meeting published to NANP Notification System (NNS)/ Follow-Up 10/1/20 meeting scheduled.

October 1, 2020 – Meeting held to review dialing plans and sample customer notices from 08/14/20 meeting.

October 19, 2020 - Final Minutes of 10/01/2020 meeting published.

November 4, 2020 – Sent meeting invite for 11/20/2020 meeting to review progress on Milestone 3, Special Letters to be sent and identification of milestones to be confirmed to NANPA via 988@somos.com
November 16, 2020 – Meeting held to review Sample Special Letters and milestones expected to be confirmed to NANPA.   NANPA also created new web page accessed from homepage, devoted to “Transition to 10-Digit dialing for 988”, which includes background, FAQs, sample customer letters, sample “special letters”, tracking of milestones.

November 30, 2020 – Published Draft Minutes from 11/16/20 meeting.

















Future planned meetings related to 988:

01/07/2021 (Thursday) 2pm ET

02/11/2021 (Thursday) 2pm ET

03/11/2021 (Thursday) 2pm ET

04/08/2021 (Thursday) 2pm ET

05/06/2021 (Thursday) 2pm ET

06/10/2021 (Thursday) 2pm ET

� 120 unavailable NPAs include the following:  80 (NANP expansion), 8 (N11 codes), 2 (555 and 950), 20 (37X and 96X), 9 (880 – 887 and 889) 1 (456 which will be made available in 2022), and 1 (988 3-digit dialing code).


� In-service non-geographic NPAs include 710, 800, 888, 877, 866, 855, 844, 833, 500, 533, 544, 566, 577, 588, 522, 521, 523, 524, 525, 600, 622, 700 and 900.


� NPA awaiting implementation is one toll-free NPA (822).  Remaining NPAs are geographic NPAs.


� 22 reserved 5XX resources included in General Purpose (526, 527, 528, 529, 532, 538, 542, 543, 545, 547, 549, 552, 553, 554, 556, 569, 578, 589, 550, 535, 546, and 558)


� Reserved ERCs include five Canadian NPAs (633, 644, 655, 677 and 688).


� FL Commission Docket 20200236, for 12/1/20 meeting re extending permissive dialing – 813 and 850


� FL Commission Docket 20200236, for 12/1/20 meeting re extending permissive dialing – 813 and 850





PAGE  
2

