Wireless Number Portability Operations

Status Report to NANC

February 11, 2002

James Grasser, Co-Chair

Report Items
· The Wireless Number Portability Operations team met in February 2002 on Monday the 4th and the morning of Tuesday the 5th.  

· Introductions were given and the agenda reviewed.

· December minutes were approved; minor revisions were suggested for the January  minutes; approval is expected in March. 

· New business:

1. the January NANC meeting was recapped;

a) the action item for WNPO regarding identification of jeopardy issues directly impacting on-time implementation of Wireless Local Number Portability was discussed; in general, service providers did not feel that it was appropriate to have responses to the questionnaire compiled by the chosen third party;  request for responses was withdrawn by the WNPO co-chair who sent the questionnaire out;  ere discussed as well as the NANC letter to the FCC and the CTIA letter to the FCC;

b) revisions to the implementation timeline were discussed;  WNPO developed a guideline which includes a revised timeline and narrative (two attachments included with this status report)

2. discussed a contribution concerning a smaller carrier’s perspective of LNP database sizing;

· NeuStar provided an update on requests by wireless service providers for an NDA/SPID assignment and to schedule New Entrant testing.

- 19 wireless service providers have contacted NeuStar regarding NDA/SPIDs

- 9 wireless service providers or service bureaus have notified NeuStar of their

  desire to perform new entrant testing 

- three wireless service providers have completed new entrant testing

- four have not yet scheduled testing time or have scheduled an initial

 

  date, but missed the date and have not yet rescheduled



- two others have begun testing

· There was no read-out from the Wireless Testing Sub-Committee since they were meeting at the same time as WNPO in February.

· A Bona Fide Request form and Checklist was finalized.  It was emphasized that, based on the 3rd Report and Order dated December 28, 2001, BFR’s would only be need to be used outside the top 100 MSAs.

· Final comments for the Risk Assessment Report were reviewed and the report approved.  The final report is attached for the approval of the NANC.

· The reseller flows were briefly discussed.  A conference call was established to review the draft flows and narratives. 

· The next meeting of the WNPO will be held in St. Louis, MO on March 4th and 5th.  Starting in March, the WNPO will expand it’s meeting time to two full days due to work load and open issues.

1
1

