North American Numbering Council
February 20-21, 2001 Meeting

Action Items


       Action Items and Decisions Reached:

1. North American Numbering Plan Administrator (NANPA) Report.  Peter Guggina will provide a summary of the current INC 500/900 guidelines and requirements for which 500/900 codes are intended to be used to understand other possible uses.  NANPA will provide a description of the contribution it intends to make to INC to specify NRUF reporting for 500/900 numbers.  NANP and NARUC will work out a more complete understanding of information to be provided in standard reports including identification of information to be made publicly available.  

2. NANPA Oversight Working Group (NOWG).  The NOWG will review and track issues raised concerning NANPA's performance.  It will clarify the description of the performance escalation process.  The NOWG Chair will notify the NANC Chairman if the workload becomes excessive.

3. Toll Free Access Codes IMG.  NANC will consider competitive bidding and tariff issues at the March meeting.  Any additional contributions on the issue of tariff structure or bid should be provided to John Manning for posting at www.NANC-Chair.org.  The IMG will present the technical requirements at the March meeting.

4. Local Number Portability Administration (LNPA) Working Group.   The LNPA Working Group will reconsider resolution of PIM 5 (Inadvertent Porting) to require 24x7 coverage for carriers engaged in porting by persons with authority and ability to compel a corrective port.  The LNPA Working Group will review NIIF Issue 134 to determine if additional insights can be provided.  The LNPA Working Group will work with the NAPM to provide process flows and Statement of Work (SOW).

5. Reseller CIC IMG.  IMG to present a draft report in March and final report in April.

6. Big Picture Discussion.   An ad hoc group was formed and will be led by Ed Gould.  The group will address:  (1)  Whether an IMG should be formed to further address these issues; (2)  If the recommendation is positive, refine the scope of the assignment; and (3)  Suggest a time line and expense budget.
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