Table of NANC projects / activities to be addressed in the next six to twelve months

As of June 20-21, 2000
Projects/Activities ongoing and anticipated
Group assigned
Timeframe





1. Revise technical requirements of national pooling administrator as     required by the FCC order (para. 155) 
IMG/NANC
By July NANC





2. NPA Relief issues and activities
NOWG
ongoing





3. Work plan for Developing next overall functional requirements for NANPA selection  
NOWG
By July 18, 2000





4. Finalize NANPA improvement plan
NOWG
July NANC





5. Reissue of Wireless / Wireline integration report (3rd issue)
LNPA WG
By 3rd Q 2000





6. Monitor concerns, aggregate, and present to NANC industry issues related to NANPAs discharging of its responsibilities
Chair to assign

each issue
ongoing





7. National pooling implementation coordination
LNPA WG /

LLCs
Once national PA is chosen





8. Develop requirements for auditing to present at NANC
NOWG
By July 18, 2000





9. Develop requirements for COCUS North American Numbering Plan Utilization/Forecast Report (NRUF) replacement status report July
NRO
Sept NANC





10. Development of mechanized NRUF replacement interface 
NANPA
TBD





11. Monitoring of State Pooling Trials
NRO
ongoing





12. Study ITN and UNP per last 2 sentences of para. 231.
NRO
Nov. 2000





13. Provide report on  “fee structure” for Reservation extensions beyond 45 days. (para. 25)
NRO
Sept NANC





14. Develop impact of pooling on NANP exhaust by NPA 
NRO/NANPA
Sept NANC





15. Provide recommendation on NANPA charges for additional CO/NXX assignments
NOWG
July NANC





16. Wireless Number Portability Report
WNPSC
July NANC





























































LIST OF COMPLETED NANC PROJECTS AND ACTIVITIES











1. NANP Expansion Policy issue decisions (adopting ten digit dialing, D digit release policy, etc.) 
IMG
May 2000





2. Cost estimate for COCUS replacement 
CRWG
By April 25, 2000





3. Development of Audit guidelines (CO Code Guidelines) 
INC
By 2nd Q 2000





4.Status report on UNP definition and guidelines 


INC
Status report

May NANC





5. Work with NANPA to develop algorithm to identify inconsistent submissions (para. 54)
NRO
May NANC







6.  1999 NANP Exhaust Prediction Analysis
NANPA
May NANC





7. NANPA yearly evaluation / performance review  
NOWG
By 2nd Q 2000





8. Development of pooling guidelines (next issue of guidelines) 
INC
By June 20, 2000





9. Development of guidelines for NRUF  
INC
By 2nd Q 2000





10. Secondary Number Use Category Definitions (para. 36) 
NRO/NARUC
June NANC

















