## Slide 1: North American Numbering Council (NANC) Numbering Administration Oversight Working Group (NAOWG)
April 15, 2021
Co-Chairs:
Philip Linse, Lumen
Robert McCausland, Intrado Communications
Betty Sanders, Charter
FCC Liaisons:
William Andrle, Myrva Charles,
Karen Schroeder

## Slide 2: Area of Responsibility
Mission: The Numbering Administration Oversight Working Group oversees the activities and reviews the performances of the North American Numbering Plan Administrator (NANPA), and the Billing and Collection Agent. It also provides oversight of number portability administration and the Reassigned Numbers Database Administrator.
FCC contract oversight of the following vendors
  Billing & Collections (B&C) Agent – Welch LLC
    Bills and Collects from the Telecommunications industry for payment for the functions of the B&C Agent, NANPA, PA, and RNDA Vendors
  North American Numbering Plan Administrator (NANPA) – Somos
    NANPA – Administers the allocation of the North American Numbering Plan (NANP) numbering resources, the allocation of 1,000’s Block Number Pooling, and the Routing Number Administration (RNA) for p-ANI numbering resources
  Reassigned Numbers Database Administrator (RNDA) – Somos
    RNDA – Administers the data that is provided into the RND and the service that is provided to callers.
Oversight of Number Portability Industry Forum (NPIF)

## Slide 3: Contract Status
NANPA/RNDA:
SomosGov, Inc. – Awarded combined NANPA/RNDA contract
  Effective December 1, 2020
  Five-year base duration, plus three one-year options (total up to eight years); current expiration November 30, 2025
B&C Agent:
Welch LLP – Billing & Collections contract
  Effective May 1, 2018
  Five-year duration; current expiration April 30, 2023

## Slide 4: Contract Oversight Activity
Activities:
  Monthly Review of Deliverables NANPA
    NANPA monthly report development
    NANPA evaluation matrix development
    NANPA system development
    988 Implementation (10-Digit Dialing) status
  Monthly review of RNDA
    Monthly report development
    Evaluation matrix development
    Reporting data into the RND
  Monthly Review of Deliverables B&C Agent
    NANPA financial monthly report
    RND financial monthly report
  LNP Oversight
    Number Portability Industry Forum (NPIF)

## Slide 5: NANPA
  NANPA newly awarded contract included combining Number Administration System (NAS), Pooling Administration System (PAS), and Routing Number Administration System (RNAS)
    Reviewed monthly NANPA reports
    Work completed to combine the NANPA monthly reports
    Work completed to develop NANPA evaluation matrix persuant to federal contract
    NANPA anticipated completion of combined NAS latter part 2Q of 2022

## Slide 6: 988 Implementation and the NANPA
  Upon the initial 988 implementation and the associated transition to 10-digit dialing and NANPA planning meeting pursuant to FCC 20-100 Implementation of the National Suicide Hotline Improvement Act of 2018, the NANPA monthly report includes a status of the transition to 10-digit dialing for 83 area codes across the United States.
  Meetings held on February 11 and March 11 to provide update to milestones for the transition from 7 to 10-digit dialing in NPAs where 988 is also an NXX
  Additional information can be found at https://www.nationalnanpa.com/transition_to_10_digit_dialing_for_988/index.html
  This reporting will conclude upon nationwide 988 implementation by July 16, 2022.

## Slide 7: RNDA
  RNDA monthly reporting metrics development complete
  RNDA evaluation matrix development complete
  RNDA held Webinars on March 5 and March 12 regarding service provider reporting data to the RND
  Informational FAQs provided to Service Providers
  Service Provider Initial reporting of RND data; April 15, 2021
  Establishment of RND Websites
  RNDA website: https://www.reassigned.us/
  FCC page: https://www.fcc.gov/reassigned-numbers-database
  Additional information to be provided as needed regarding ongoing monthly reporting details

## Slide 8: B&C Agent
  NANP Fund Monthly Review
    Financial Position
    Changes in Fund Balance
    Deliverables
      Distribute Invoices
      Processing Payments
      Late/Absent Payments
      Redlight Notices
      Help Desk
      Staffing
      Contract renewal
      Audits
      Account Receivable
  RND Fund Monthly Review
    Contributions
    Expected Costs
      RNDA
      B&C Agent Fees
      Audit Fees
      Bank Fees
  2021-2022 Contribution Factor development to begin and be provided at June NANC meeting for approval

## Slide 9: Number Portability Industry Forum (NPIF)
Tri-chairs:
  Deb Tucker – Verizon
  Teresa Patton – AT&T
  Randee Ryan – Comcast
Regularly scheduled meetings for 2021
  February 9
  March 2
  April 6
  May 4

## Slide 10: Numbering Administration Oversight Working Group (NAOWG) Members
NAOWG Members:
ACA Connects
Ad Hoc
AT&T
Bandwidth
Charter
Comcast
Cox
Inteliquent
Intrado Communications
Lumen
Maine PUC
NARUC-WA
PACE
TDS
Telnyx
T-Mobile
US Connect
Verizon

## Slide 11: Future Meetings/Contact Information
Contact the Co-Chairs for complete meeting or conference call details
Philip Linse – philip.linse@lumen.com
Robert McCausland – rwmccausland@intrado.com, or
Betty Sanders – betty.sanders@charter.com,
2021
Jan 28
Feb 25
Mar 25
Apr 29
May 20
Jun 10*
Jul 29
Aug 26
Sep 9*
* Dates adjusted to accommodate scheduled NANC meetings