NANPA Report to the NANC

September 20, 2012
John C. Manning

Director, NANPA

1) NANP Resource Status Update
2) NPA Relief Planning
3) NANPA Change Orders
4) NANPA Contract

5) NANP and NANPA News 
NANP Resource Status Update 

NPA (Area Codes)
No new area codes have been assigned in 2012.

Four (4) area codes have been placed in service since the beginning of 2012:

· NPA 667 (Maryland) went into service on March 24, 2012.  (PL-427).

· NPA 566 (PCS) went into service on April 17, 2012.  (PL-436).

· NPA 984 (North Carolina) went into service on April 30, 2012.  (PL-422).

· NPA 873 (Quebec, Canada) went into service on September 15, 2012 (PL-425).

There are two (2) area codes with a future 2012 in-service dates:

· Manitoba, Canada – NPA 431 to overlay NPA 204 – in-service date of November 3, 2012

· California – NPA 669 to overlay NPA 408 – in-service date of November 20, 2012

One NPA moved from assigned to reserve in 2012:

· Pennsylvania 582 on April 26, 2012

Central Office Code Activity (January – August 2012)
Central office code activity for the eight months of 2012:

	
	Jan-Aug12
	Jan-Aug11
	Jan-Aug10
	Jan-Aug09

	Assignments
	1,729
	1,889
	1,886
	1,426

	Denials
	612
	644
	536
	499

	Returns/Reclamations
	409
	469
	201
	364

	Net Assignments
	1,320
	1,420
	1,685
	1,062

	
	
	
	
	

	
	2012
	2011
	2010
	2009

	Total Year Assignments
	2,594*
	2,889
	2,795
	2,144


*Annualized Figure

Observations:

· Total assignments YTD in 2012 are 160 codes less than in 2010 and 2011.  

· A single service provider returned 175 codes in 1H12.  In 2011, a service provider returned over 200 codes.  

· Annualized 2012 yearly assignments are approximately 2,600 codes, less than 2010 and 2011.

FG B Carrier Identification Codes (CICs)

NANPA has assigned one (1) FG B CIC in 2012 and three (3) FG B CICs were returned/ reclaimed.  As of 8/31/12, 273 FG B CICs were assigned in total.  

FG D Carrier Identification Codes (CICs)

NANPA has assigned 31 FG D CICs in 2012.  US/Canadian switchless resellers received 7 of these assignments.  A total of 19 FG D CICs have been returned/reclaimed.  As of 8/31/12, 2,050 FG D CICs were assigned in total, leaving 7,727 FG D CICs available for assignment.

5YY NPA

Since the beginning of 2012, NANPA has assigned 215 5YY NPA NXX codes.  Over that same time period, eight (8) codes has been returned or reclaimed.  As of 8/31/12, 2,519 NXX codes were assigned in total and 638 NXX codes were available for assignment in the 5YY NPA resource.  

900 NPA
NANPA has made one (1) 900-NXX assignment in 2012.  No codes have been reclaimed/returned.  As of 8/31/12, there were 101 codes assigned, 39 codes reserved (for Canadian use) and 652 available NXXs.  
555 Line Numbers

The intended use for 555 line numbers, in the format 555-XXXX, where X is any digit from 0 through 9, includes the provisioning of information services, but may grow to include a broad range of existing and future services as well.  To date in 2012, there has been one (national) new 555 line number assignments and 16 (national) line numbers have been reclaimed/returned.

800-855

800-855 numbers are used only for the purpose of accessing public services on the Public Switched Telephone Network (PSTN) intended for the deaf, hard of hearing or speech impaired.  NANPA has made no assignments of 800-855 number assignments YTD in 2012.  

Vertical Service Codes, NPA 456 (International Inbound Service), Automatic Number Identification (ANI) II Digits and N11 Codes

The purpose of NPA 456 and its associated NXXs is to enable the routing of inbound international calls for carrier-specific services, particular to that service provider's network, to and between countries served by the NANP.  Automatic Number Identification (ANI) “II” digits are digit pairs sent with the originating telephone number.  The digit pair identifies the type of originating station; e.g., plain old telephone service (POTS) or hotel/motel.

There have been no assignments of these resources in 2012.
NPA Relief Planning
Status of NPA Codes Exhausting Within 36 Months (report attached)

There are three NPAs currently projected to exhaust within the next 12 months.  A summary of its relief planning status is provided below:

· CA 408 NPA – On October 20, 2011, the California Public Utilities Commission approved an all-services overlay as the relief method for the 408 NPA.  One plus ten-digit permissive dialing started on April 21, 2012.  Mandatory 1+10-digit dialing will start on October 20, 2012.  The effective date of the new 669 NPA is November 20, 2012.  (See PL-430).

· PA 570 NPA – On July 15, 2010, the Pennsylvania Public Utilities Commission (PUC) approved an all-services overlay as the relief method for the 570 NPA.  The new 272 NPA will serve the same geographic area currently served by the existing 570 NPA.  When the PUC determines the 570 NPA is within 3 months of exhaust, it will notify the industry to start customer education and permissive dialing.  All network preparations were to be completed no later than March 1, 2011.  (See PL-409).
· TX 512 NPA – On June 28, 2012, the Texas Public Utilities Commission approved an all-services overlay as the relief method for the 512 NPA.  Ten-digit permissive dialing starts on December 1, 2012.  Mandatory 10-digit dialing will begin on June 1, 2013.  The effective date of the new 737 NPA is July 1, 2013.  (See PL-438)
Other NPA Relief Activities

· NV 702 NPA – NANPA conducted a relief planning meeting on April 26, 2012 for the 702 NPA.  The industry reached agreement to recommend an all-services overlay to the Nevada Public Service Commission.  NANPA filed a petition on behalf of the industry with the PSC on June 6, 2012.  Public meetings are scheduled for September 26-27, 2012.
· IN 812 NPA - NANPA filed a petition on behalf of the industry with the Indiana Utility Regulatory Commission on August 3, 2012, recommending an all-services overlay of the 812 area code.

· NE 402 NPA – The Nebraska Public Service Commission approved an all-services overlay as the relief method for the 402 NPA. The new 531 NPA will serve the same geographic area currently served by the existing 402 NPA.  Mandatory ten-digit dialing started February 26, 2011.  An open-ended ten-digit permissive local dialing period for the adjacent NE 308 NPA started on June 26, 2010. (See PL-397).  Per PSC direction, NANPA will not assign codes from the 531 NPA until the level of remaining 402 NPA codes reaches ten. (See PL-410).
· KY 270 – On September 7, 2012, NANPA revised the exhaust projection for the 270 NPA from 3Q14 to 1Q14.  Relief planning was initiated for the 270 NPA in February 2012 and resulted in NANPA filing a petition in April 2012 with the Kentucky Public Service Commission (PSC).  The industry recommended an all-services overlay.

· CA 415 NPA – NANPA conducted a relief planning meeting on September 6, 2012.  Local jurisdiction and public meetings conducted by CPUC and NANPA will take place prior to a relief plan being filed. 

NANPA Change Orders

NANPA Change Order 21 – Change Order 21 is in response to INC Issue 710:  NANC Action Item “multi-OCN” Issue.  This change order modifies NAS to include the Parent Company OCN on the Part 3 form as well as to include Parent Company OCN and Parent Company Name on various NAS-generated reports.  This change order was approved by the FCC in December 2011.  Target implementation is the end of October.
NANPA Change Order 22 – Change Order 22 is in response to INC Issue 698 – Auto-Populate Total Numbering Resources on the TBPAG MTE Form.  This change order modifies NAS to include a “Pooled Code Indicator” on various NAS-generated reports available on the NANPA website.  This change order was approved by the FCC in December 2011.  Target implementation is the end of October.
NANPA Contract

Neustar was awarded a new NANPA contact, effective July 9, 2012.  Similar to the previous contract, it includes one base year and four (4) option years.
With the award of a new NANPA contract, Neustar, as the NANPA, will be making a number of updates and enhancements to the NANP Administration System (NAS).  Our approach is to take advantage of existing business rules, logic and algorithms currently used in the system while incorporating a number of technological improvements.  

To accomplish this, Neustar will implement the following two-phased delivery process. 

Phase 1 - Neustar will implement necessary modifications to NAS hardware to create a secure DMZ, ensuring NAS conforms to industry best practices for system security.  This phase, which started in July, was completed in September.   

Phase 2 - Neustar will upgrade existing system hardware components, network gear, and software. This phase will initially run concurrently with Phase 1 but will end approximately nine months (April 2013) after contract award. This phase includes:
1. Implementing a new Development Environment (same hardware as the future production environment) to be used for quality assurance (QA) and testing during items 2 and 3 below as well as in the next term.

2. Developing improved application software that delivers richer functionality.  This includes the migration of all data to the enhanced platform.
3. Implementing a “refreshed” production environment and deploying the refined software to the new production environment. This production environment includes the use of virtualized servers, allowing a single server to serve as both a web server and application server and reducing the quantity of hardware components in NAS without impacting performance. 

The current NAS fully complies with all functional requirements for resource management, utilization and forecasting collection and analysis, enhanced notification capabilities, and comprehensive reporting as detailed in the Technical Requirements Document (TRD).  Neustar will continue to ensure NAS fully complies with the requirements and expectations set forth in the FCC’s RFP, and will introduce a number of innovations such as:

· Modifications to the on-line NRUF submission process to make the on-line user experience simpler and easier to manage;
· Introduction of downloadable NRUF reports (in Excel 2003, 2007, and, as appropriate, 2010) to permit download of large quantities of data by SPs and state regulators;
· Enhancement of NAS reclamation capabilities to address current user needs and automate reclamation-specific notifications to appropriate regulators; and
· Implementation of usability enhancements generally referred to as Web 2.0, such as functionality to sort on columns in all NAS reports. 

Other NANP and NANPA News

· The 3Q12 NANPA Newsletter will be posted to the NANPA website (www.nanpa.com) in early October.  The NANPA Newsletters can be found under Publications, Newsletters on the NANPA website.  
· The October 2012 NPA and NANP exhaust projections will be available at the end of October and posted on the NANPA website (www.nanpa.com).  Notice will be sent to the NANC and the industry.  The assumptions and methodology used in both the NPA and NANP exhaust analysis will remain the same as in previous studies.  









Status of NPAs exhausting within 36 months

----------------------------- Relief Planning Process -------------------------------
------------------ Implementation Process -----------------

Industry
PSC
 Relief 
Relief
Impl. 
Req. 
PSC 
Apprvd. 

Loca
Exhaust 

Filing
Plan 
Type
Date 
Apprvl. 
Apprvl. 
Type of Relief 
Relief 
Impl. Mtg.

-tion
NPA
Date
Notice
Due
Filed
Proposed
Prop.
Date
Recd.
Approved
Date

Issued

___________________________________________________________________________________________________________________________________

CA
408/669
3Q12
11/08/10
05/20/11
Overlay
10/20/11
Overlay
10/25/11

On October 20, 2011 the CPUC approved an all services overlay; permissive 7D or 1+10-d dialing started April 21, 2012; Mandatory 1+10-d dialing 

starts October 20, 2012 and the 669 NPA is effective November 20, 2012. (see PL-430).

PA
570
3Q13
03/30/09
07/08/09
07/02/09
Overlay
07/15/10
Overlay
TBD
08/05/10

NANPA declared jeopardy for the 570 NPA on 4/1/09 and conducted the NPA Relief Planning meeting on 5/27/09. Public input hearings held in 

February and March 2010.  On 7/15/10, the PA PUC ordered an overlay of the 570 NPA and NANPA assigned the 272 NPA.  When the PUC 

determines the NPA is within three months of exhaust, it will notify the industry to begin customer education and permissive 7-digit and 10-digit 

dialing. See PL-409.

TX
512/737
4Q13
12/15/99
03/01/00
06/08/12
Overlay
7/1/13
07/17/12

On June 28, 2012 the TX PUC approved an all services overlay; permissive 7-D or 10-D dialing starts December 1, 2012; mandatory 10-D dialing 

starts June 1, 2013 and the new 737 NPA is effective July 1, 2013.

KY
270
1Q14
12/12/11
04/05/12
04/02/12
Overlay
None

NANPA conducted the NPA Relief Planning meeting on 2/23/12 and filed the relief petition with the KY PSC on 4/2/12

___________________________________________________________________________________________________________________________________
Projected exhaust dates are based on April 2012 NRUF analysis with updates.
"R" indicates that the projected exhaust date is based on rationing.
Applicable notes follow each entry.

----------------------------- Relief Planning Process -------------------------------
------------------ Implementation Process -----------------

Industry
PSC
 Relief 
Relief
Impl. 
Req. 
PSC 
Apprvd. 

Loca
Exhaust 

Filing
Plan 
Type
Date 
Apprvl. 
Apprvl. 
Type of Relief 
Relief 
Impl. Mtg.

-tion
NPA
Date
Notice
Due
Filed
Proposed
Prop.
Date
Recd.
Approved
Date

Issued

___________________________________________________________________________________________________________________________________

FL
407/321
1Q14

No Relief Project Required

CT
860/959
2Q14
NA
NA
09/29/99
Overlay
TBD
11/19/99

The DPUC relief order provided no specific implementation parameters.  Therefore, the date for the introduction of the new area code has not yet 

been determined. Mandatory 10 digit dialing was implemented 11/14/09.  See PL-388.

NV
702
3Q14
03/01/12
06/06/12
Overlay
6/3/2014

On June 6, 2012 NANPA filed with the NV PUC a relief plan with the industry’s overlay recommendation. The NV PUC has scheduled consumer 

sessions in late September.

TX
713/281/832
4Q14
12/15/99
03/07/00

On March 7, 2000, NANPA filed with the TX PUC, a relief plan with the industry’s overlay recommendation. NANPA is awaiting the PUC’s decision.

___________________________________________________________________________________________________________________________________
Projected exhaust dates are based on April 2012 NRUF analysis with updates.
"R" indicates that the projected exhaust date is based on rationing.
Applicable notes follow each entry.

----------------------------- Relief Planning Process -------------------------------
------------------ Implementation Process -----------------

Industry
PSC
 Relief 
Relief
Impl. 
Req. 
PSC 
Apprvd. 

Loca
Exhaust 

Filing
Plan 
Type
Date 
Apprvl. 
Apprvl. 
Type of Relief 
Relief 
Impl. Mtg.

-tion
NPA
Date
Notice
Due
Filed
Proposed
Prop.
Date
Recd.
Approved
Date

Issued

___________________________________________________________________________________________________________________________________

NJ
609
1Q15
05/18/00
08/10/00
08/10/00
Overlay
None

Relief plan withdrawn on 10/16/03. Reconvene an industry meeting twelve months before the forecasted exhaust of 609 or 856 NPAs to address 

elimination of protected codes for 7-digit dialing across the 609/856 NPA boundary.

NY
315
1Q15
09/23/99
12/23/99
09/30/00

The industry recommended a 19-month implementation interval. NY PSC ALJ issued recommended decision 11/26/08.  Briefs on exceptions were due 

12/16/08.  Briefs opposing exceptions were due 12/31/08. NANPA is awaiting the PSC’s decision.

IN
812
2Q15
01/24/06
08/03/12
Overlay

NANPA conducted a pending petition review call on 10/27/11.  Industry set trigger to re-convene approximately 30 days after publication of the April 

2012 NRUF to determine when the petition should be filed with the IURC.  NANPA conducted pending petition review call on 6/13/12 and the industry

 reached consensus for NANPA to file the pending relief petition with the IURC on their behalf.

TN
615
2Q15
10/07/10
02/02/11
02/01/11
Overlay
None

NANPA conducted NPA Relief Planning meeting on 12/13/10 and filed relief petition with TRA on 2/1/11.  On 2/29/12, TRA issued a Notice of Filing

 regarding whether Petition should be dismissed and the docket closed.  Delta NRUF published on 3/9/12 advancing exhaust date to 2Q15.  NANPA filed

 comments on 3/16/12 recommending TRA not dismiss the Petition; based on new exhaust date of 2Q15, NANPA immediately would begin relief 

planning and file new petition.

___________________________________________________________________________________________________________________________________
Projected exhaust dates are based on April 2012 NRUF analysis with updates.
"R" indicates that the projected exhaust date is based on rationing.
Applicable notes follow each entry.

----------------------------- Relief Planning Process -------------------------------
------------------ Implementation Process -----------------

Industry
PSC
 Relief 
Relief
Impl. 
Req. 
PSC 
Apprvd. 

Loca
Exhaust 

Filing
Plan 
Type
Date 
Apprvl. 
Apprvl. 
Type of Relief 
Relief 
Impl. Mtg.

-tion
NPA
Date
Notice
Due
Filed
Proposed
Prop.
Date
Recd.
Approved
Date

Issued

___________________________________________________________________________________________________________________________________

CA
415/628
3Q15
07/12/12

NANPA conducted a relief planning meeting on September 6, 2012.  Local jurisdiction and public meetings conducted by CPUC and NANPA will take 

place prior to a relief plan being filed.

IL
217/447
3Q15
06/15/01
10/19/01
10/18/01
Overlay
None
08/26/06
Overlay
09/12/06

On 8-26-06 the ICC ordered an overlay. On March 6, 2007 the ICC approved the industry’s implementation plan to wait on setting implementation 

dates until the number of remaining codes available for assignment reaches 50 to allow for a 13-month implementation interval of the new 447 NPA.

IL
708
4Q15
09/10/98
11/18/98
07/01/99
Overlay
09/21/99

NANPA will provide the ICC with 30 day advance notice before the assignment of the first NXX code from the new 464 NPA.

___________________________________________________________________________________________________________________________________
Projected exhaust dates are based on April 2012 NRUF analysis with updates.
"R" indicates that the projected exhaust date is based on rationing.
Applicable notes follow each entry.
PAGE  
1

