
North American Portability Management (NAPM) LLC

Report to NANC

September 20, 2012
 Mel Clay, Co-Chair
Tim Decker, Co-Chair
1. SOW 24 Revision 6 
· SOW 24, Revision 6 was approved by the NAPM LLC at the August 22, 2012 meeting.  The revision reflects the decision by the LNPA Working Group to eliminate vendor Interoperability testing with an NPAC simulator and replace it with vendor Turn-Up testing with the NPAC test bed.  With this revision both system developers and SOA/LSMS Users will each separately perform the complete set of required Turn-Up test cases.  The previous term, “Continuing Certification Process” is replaced with the term, “Continuing Certification Testing.”
2.  FoNPAC Activities
· The FoNPAC and SWG reviewed and reached consensus on the RFP documentation which includes the RFP, Vendor Qualification survey, Technical Requirements Document, Reference Questionnaire, and Glossary of Terms and Abbreviations.  The documents were provided to the NANC Chairman for distribution to the FCC.  The FCC put the documents out for public comment on August 13, 2012, with comments due back on September 13, 2012.     
· The NAPM LLC and FoNPAC will continue to work toward the on-time completion of the milestones and tasks as outlined in the procurement timeline.  
1
September 20, 2012
NAPM LLC 
NANC Report


