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NANP Resource Status Update
NPA (Area Codes)
Three area codes have been assigned since the beginning of 2015.
· Non-geographic 6YY NPA 622 – assigned February 23, 2015 

· Indiana 463 for 317 - assigned April 8, 2015

· New York 680 for 315 – assigned July 17, 2015
Six area codes have been placed in service since the beginning of 2015:

· Indiana 930 for 812 – March 7, 2015 (PL-470)

· California 628 for 415 – March 21, 2015 (PL-461)
· Non-geographic 6YY NPA 622 – March 23, 2015 (PL-478)

· Tennessee 629 for 615 – March 28, 2015 (PL-459)
· Ohio 220 for 740 – April 22, 2015 (PL-471)

· Non-geographic 5XX NPA 588 – September 9, 2015 (PL-487)
NPAs scheduled to go into service in 4Q15:

· South Carolina 854 for 843 – October 19, 2015 (PL-474)
Central Office Code Activity

Central office code activity for January 1 through August 31, 2015:

	
	Jan- Aug15
	Jan- Aug14
	Jan- Aug13
	Jan- Aug12
	Jan-Aug11

	Assignments
	2,513
	1,890
	1,920
	1,729
	1,889

	Denials
	443
	446
	761
	612
	644

	Returns
	135
	123
	209
	409
	469

	Net Assignments
	2,378
	1,767
	1,711
	1,320
	1,420

	
	
	
	
	
	

	Total Year Assignments
	3,770*
	3,414
	2,712
	2,637
	2,889


*Annualized figure.

Observations:

· 2015 trending higher than 2014.  

· Quantity of returns similar to 2014.  

· Annualized 2015 assignments are projected to be 3,700 codes; higher than 2014 and significantly greater than 2011- 2013.  
FG B Carrier Identification Codes (CICs)

There have been no FG B CIC assignments in 2015.   Three (3) FG B CICs were returned/reclaimed.  As of 8/31/15, 260 FG B CICs were assigned in total.  

FG D Carrier Identification Codes (CICs)

NANPA has assigned 14 FG D CICs in 2015.  US/Canadian switchless resellers received two of these assignments.  A total of 38 FG D CICs have been returned/reclaimed.  As of 8/31/15, 1,968 FG D CICs were assigned in total, leaving 7,809 FG D CICs available for assignment.

5XX NPA

Since the beginning of 2015, NANPA has assigned 429 5XX NPA NXX codes.  Over that same time period, 28 codes were returned or reclaimed.  As of 9/9/15, 3,970 codes were assigned in total and 776 codes were available for assignment in the 5XX NPA resource.  

900 NPA
NANPA has made five 900-NXX assignments in 2015.  One code was returned.  As of 8/31/15, there were 60 codes assigned, 34 codes reserved (for Canadian use) and 693 available NXXs.  

555 Line Numbers

The intended use for 555 line numbers, in the format 555-XXXX, where X is any digit from 0 through 9, includes the provisioning of information services, but may grow to include a broad range of existing and future services as well.  To date in 2015, no new 555 line numbers have been assigned.   As of 8/31/15, a total of 765 numbers have been returned/reclaimed since the beginning of the year.
800-855

800-855 numbers are used only for the purpose of accessing public services on the Public Switched Telephone Network (PSTN) intended for the deaf, hard of hearing or speech impaired.  No new 800-855 numbers assignments have been made in 2015.  

NPA 456 (International Inbound Service)
The purpose of NPA 456 and its associated NXXs is to enable the routing of inbound international calls for carrier-specific services, particular to that service provider's network, to and between countries served by the NANP.  No 456-NXX codes have been assigned or returned to NANPA in 2015.  A total of three 456-NXX codes are assigned.
Vertical Service Codes, Automatic Number Identification (ANI) II Digits and N11 Codes

Vertical Service Codes (VSCs) are customer-dialed codes in the *XX or *2XX dialing format for touch-tone and the 11XX or 112XX dialing format for rotary phones.  They are used to provide customer access to features and services (e.g., call forwarding, automatic callback, etc.) provided by network service providers.  Automatic Number Identification (ANI) “II” digits are digit pairs sent with the originating telephone number.  The digit pair identifies the type of originating station; e.g., plain old telephone service (POTS) or hotel/motel.

There have been no assignments of these resources in 2015.
NPA Relief Planning
A summary of NPA relief planning projects is provided below:

· SC 843 NPA – On December 13, 2013, the South Carolina Public Service Commission approved an all-services overlay of the 843 NPA.  The new 854 NPA will serve the same geographic area currently served by the existing 843 NPA. Mandatory 10-digit dialing started September 19, 2015.  The effective date for the new 854 NPA is October 19, 2015.  (See PL-474).

· OH 614 – In 2001, the Public Utilities Commission of Ohio (PUCO) approved an all-services overlay of the 614 NPA. The new 380 NPA will serve the same geographic area currently served by the existing 614 NPA. On January 14, 2015, the PUCO issued its decision that the telecommunications industry should proceed with the implementation of the 614/380 overlay.  Permissive 7/10/1+10-digit dialing started August 1, 2015.  Mandatory 10/1+10-digit dialing will begin January 30, 2016.  The effective date for the new 380 NPA is February 27, 2016.  (See PL-477).
· Alberta, Canada 403/587/780 – The 825 NPA will be added to this overlay complex effective April 9, 2016.  (See PL-480).

· NC 336 NPA – On August 13, 2014, the North Carolina Utilities Commission approved an all-services overlay of the 336 NPA.  The new 743 NPA will serve the same geographic area currently served by the existing 336 NPA.  Permissive 10-digit dialing is scheduled to begin October 24, 2015 with mandatory 10-digit dialing starting April 23, 2016.  The effective date for the new 743 NPA is May 23, 2016.  (See PL-475).
· Southwestern Ontario, Canada 226/519 – The 548 NPA will be added to this overlay complex effective June 4, 2016.  (See PL-472).

· NY 631 NPA – On December 17, 2014 the New York State Public Service Commission approved an all-services overlay of the 631 NPA.  The new 934 NPA will serve the same geographic area currently served by the existing 631 NPA.  Permissive 10-digit dialing started July 18, 2015.  Mandatory 10-digit dialing will start June 18, 2016.  The effective date for the new 934 NPA is July 16, 2016.  (See PL-476R1).
· IN 317 NPA – On April 8, 2015, the Indiana Utility Regulatory Commission approved an all-services overlay of the 317 NPA.  The new 463 NPA will serve the same geographic area currently served by the existing 317 NPA.  Permissive 10-digit dialing is scheduled to begin March 19, 2016 with mandatory 10-digit dialing starting September 17, 2016.  The effective date for the new 463 NPA is October 17, 2016.  (See PL-482).
· NY 315 NPA – On July 16, 2015, the New York State Public Service Commission approved an all-services overlay of the 315 NPA.  The new 680 NPA will serve the same geographic area currently served by the existing 315 NPA.  Permissive 10-digit dialing will begin March 12, 2016, with mandatory 10-digit dialing starting February 11, 2017.  The effective date for the new 680 NPA is March 11, 2017.  (See PL-485).
· NY 212/646 – On March 20, 2015, NANPA filed a petition on behalf of the industry with the New York Public Service Commission recommending the addition of a new NPA to the 212/646 overlay complex.

· CA 323 NPA – On April 22, 2015, NANPA conducted a relief planning meeting for the 323 NPA.  Consensus was reached to recommend an NPA boundary elimination overlay between 213 and 323 NPAs to the California Public Utilities Commission.  The recommendation proposes the 213 and 323 area codes collectively serve the same geographic area currently served separately by the two NPAs.  Public meetings were conducted in September (two local jurisdiction and four public meetings).  An application for relief is expected to be filed by the end of the year.
· ID 208 NPA – On July 21, 2015, NANPA filed a petition on behalf of the industry with the Idaho Public Utilities Commission recommending an all-services overlay of the 208 NPA.

· TX 210 NPA – On August 26, 2015, NANPA conducted an NPA relief planning meeting to review a draft petition recommending the implementation of an all-services overlay of the 210 area code.  The petition is expected to be filed with the Texas Public Utilities Commission in early October.  
· PA 717 NPA – On September 15, 2015, NANPA conducted a relief planning meeting for the 717 NPA.  The industry reached consensus to recommend an all-services overlay.  NANPA expects to file a petition on behalf of the industry with the Pennsylvania Public Utility Commission by the end of 2015.

New 5XX NPA Code

On September 9, 2015, NANPA published Planning Letter 487, which announced the supply of 500, 533, 544, 566 and 577 NXXs was exhausted. As such, NANPA has initiated the assignment of 588 NXX codes.
NANPA Change Order 2 – Moratorium on 555 Line Number Assignments
On May 22, 2015, NANPA submitted NANPA Contract (FCC12C0023) Change Order 2 in response to INC Issue 794 (Update 555 NXX Assignment Guidelines to Reflect a Moratorium on New Assignments).  This Change Order was approved by the FCC on June 15, 2015.
With the approval of Change Order 2, NANPA published Planning Letter 483 (Moratorium on 555 Line Number Assignments and Requirement to Provide Information on Current 555 Assignments) on June 19, 2015.  PL-483 served to notify and remind 555 assignees of the following:

1. Effective June 17, 2015, a moratorium on the assignment of 555 line numbers was implemented. 

2. 555 line number(s) not in service must be returned to NANPA. 555 numbers are NANP resources and are considered a public resource and not owned by the assignees. Consequently, the resources cannot be sold, brokered, bartered or leased by the assignee for a fee or other consideration.  If a resource is sold, brokered, bartered, or leased for a fee, the resource is subject to reclamation. 

3. For those assignees who state their number is in service and thus dialable on the PSTN, the assignee must provide NANPA specific information including:  the date the resource was placed in service, the area code(s) in which calls to the 555 number can be successfully completed and the service provider(s) network within which the 555 line number is working.

4. The assignee must provide NANPA with updated contact information.
5. Responses are due no later than October 1, 2015.  

Since the publication of this PL-483, NANPA has attempted to reach the assignees of nearly 2,500 assignments.  To date, no 555 line number assignee has informed NANPA that their 555 number is in service.
NANPA Change Order 3 – NAS NRUF Updates
On September 22, 2015, NANPA submitted NANPA Contract (FCC12C0023) Change Order 3 (NAS NRUF Updates).  This Change Order proposes modifications to the NRUF reporting process in order to account for the FCC’s Report and Order concerning Direct Access to Numbers by Interconnected Voice over Internet Protocol (VoIP) providers as well as other general updates to the NRUF reporting forms.  These proposed changes comprise the following:

· Inclusion of “Interconnected VoIP” as a service type on the NRUF Form 502 for both geographic and non-geographic resources for all submission methods (i.e., FTP, ExcelTM spreadsheet and on-line) and associated modifications to NAS to accept and store this information.
· Display the new service type on the appropriate geographic and non-geographic NRUF reports (i.e., OCN Report for Forecast and OCN Report for Utilization).

· Modification of the FCC and state NRUF databases provided by NANPA to include the new service type.
· Make available for download on the NANPA website the ExcelTM Form 502 in an .xlsm format.  This format, along with the .xlsx format, is currently accepted by the system.  Any other format (e.g., .xls) will be rejected.  

· Elimination of NAS NRUF reports in .xls format (will only be available in .xlsx format).
Other NANP and NANPA News  
· The 3Q15 NANPA Newsletter will be posted to the NANPA website (www.nanpa.com) in early October.  The NANPA Newsletters can be found under Publications, Newsletters on the NANPA website.  
· The October 2015 NPA and NANP exhaust projections will be available at the end of October and posted on the NANPA website (www.nanpa.com).  Notice will be sent to the industry.  The assumptions and methodology used in both the NPA and NANP exhaust analysis will remain the same as in previous studies. 
· On September 18, 2015, NANPA published revised NPA exhaust projections for the following NPAs:  California 323, 619, 805 and 916 and Washington 360.
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