## Slide 1: NANC Report Numbering Oversight Working Group (NOWG)
September 15, 2016
  Co-Chairs:
  Laura Dalton, Verizon Communications
  Karen Riepenkroger, Sprint

## Slide 2: Contents
  NOWG Activities
  NANPA Change Orders
  PA Change Orders
  Meeting Schedule
  Participating Companies

## Slide 3: NOWG Activities
NOWG Monthly Conference Calls with the NANPA and PA, and NOWG-Only Calls following the Administrators’ Calls
Reviewing and Updating the NANPA and PA Technical Requirements Documents (TRDs)
Preparing for 2016 Performance Evaluation Process - Survey questions/format under review by NOWG, NANPA, PA, and RNA

## Slide 4: NANPA Change Orders
Change Order Number | Date Filed | Summary | NOWG Status | FCC Action | Scheduled Implementation Date
3 | 09/22/2015 | NANP Administration System (NAS) NRUF Updates | NOWG Recommendation to Approve sent to FCC on 09/28/2015 | Approved on 08/18/2016 | October 2016
5 | 08/22/2016 | INC Issue 788: 555 Line Number Assignments and Reclamation | NOWG Recommendation to Approve sent to FCC on 08/30/2016 | Pending | TBD
6 | 09/02/2016 | NANP Administration System (NAS) to the Cloud | NOWG Recommendation Pending | Pending | TBD – Estimated 1st Half 2017

## Slide 5: PA Change Orders
Change Order Number | Date Filed | Summary | NOWG Status | FCC Action | Scheduled Implementation Date
3 | 03/07/2016 | Addressing the iconectiv proposals for connection to the PAS (Addresses PA support for and during the NPAC transition) | NOWG Recommendation to Not Approve sent to FCC on 4/26/2016 | Pending | TBD
3A Revised | 06/22/2016 | Specifications for API (Change Order is only for the PAS API specifications for the NPAC transition) | NOWG Recommendation to Approve sent to FCC on 06/24/2016 | Approved on 08/01/2016 | September 2016

## Slide 6: NOWG Upcoming Meeting Schedule - 2016
Month | Activity
September 27 | PA Standing Agenda Call with NOWG - Conference Call 1 pm Eastern, 1 hr
September 27 | NANPA Standing Agenda Call with NOWG - Conference Call 2 pm Eastern, 1 hr *
October 25 | PA Standing Agenda Call with NOWG - Conference Call 1 pm Eastern, 1 hr
October 25 | NANPA Standing Agenda Call with NOWG - Conference Call 2 pm Eastern, 1 hr *
November 22 | PA Standing Agenda Call with NOWG - Conference Call 1 pm Eastern, 1 hr
November 22 | NANPA Standing Agenda Call with NOWG - Conference Call 2 pm Eastern, 1 hr *
* | NOWG-Only Monthly Call following Calls with the Administrators

## Slide 7: NOWG Meetings
Other meetings for the NOWG may be scheduled as needed beyond what has been identified in this list.
Contact the Co-Chairs for complete meeting or conference call details:
  laura.r.dalton@verizon.com
  karen.s.riepenkroger@sprint.com
NOWG meeting notes and documents are posted at www.nanc-chair.org

## Slide 8: NOWG Participating Entities
AT&T
CenturyLink
Cox Communications
Pennsylvania Public Utilities Commission
Sprint
T-Mobile USA
Verizon
XO Communications