NOWG/NANPA Monthly Meeting  - August 21, 2003

Participants:

Nancy Fears

John Manning

Bruce Bennett

Cathie Capita

Jim Castagna

Anne Cummins

Joanne Edelman

Karen Riepenkroger

Al Wilson

Cassie Yang

The monthly NANPA/NOWG standing agenda was used for this meeting.

1.  Process Improvement Plan (PIP) Review

All of the new highlighted items were reviewed.

2.  NANPA Complaints
There were no formal NANPA complaints

Nancy Fears spoke about other NANP resources and went over metrics. 

ACTION ITEM:  Joanne Edelman to provide Nancy and John Manning a copy of the NRRIC Education document to see if the CIC section needs to be updated.  A cope will also be sent to Jim Castagna.  COMPLETED 

3.  CO Code Administration

Reviewed metrics.  50% of code applications are submitted via CAS.  There was one code reject and that was on a code that should have been marked protected.  Have gone back into the files for that NPA – 860 to make sure everything that should be protected is marked as such.  Have started analysis of what is in database to make sure nothing is missed.

4.CAS

More then half way through with the CAS/LERG discrepancies file where the OCN in CAS will reflect what is in the LERG.  This should be done by the end of the month.   There was some discussion regarding the CAS users group.  John Manning spoke to Sanford Williams at the FCC.  They said OK but the group must understand their mission is to educate.  Any modifications need to go to the FCC, which would be a change order process.  The most opportune time to start this user group would be with the rollout of the new system.

Jim and John are to talk regarding further details surrounding new NAS to see if further enhancements are needed, or less.

ACTION ITEM:  The NOWG will discuss the user group concept that John shared and get back to John.

There was a question on whether NANPA would be the facilitator and John thinks yes if the Mission and scope are agreed to.  May need more then one group, or limit participation in the group.  

5.  NRUF

Reviewed metrics

6.  NPA Relief Planning

Reviewed metrics.  Question was asked about status of Nebraska.  Nebraska is due to exhaust the 1Q05.  NANPA has looked at all of the data and felt not necessary to call jeopardy at this time.  There is a relief plan on the table.  Keeping an eye on Nebraska.

7.  NANP Administration Processes/Procedures

Emails on Central Office Guideline changes and TIPs will be going out next week.  Working on the grandfathered code list.  It will be scrubbed and posted to their website by August 29, 2003.  NANPA was required to have an AOCN audit regarding financials.  This was completed and results were sent to the FCC.  NANPA is to report to the NANC on the multiple LRN issue.  INC is working on technical alternatives and will give their finding to the NANPA so NANPA can do their assignment for the NANC. NANC has been notified of the status, and NANPA can’t do anything yet until they get something from the INC.  As of this call NANPA hadn’t been asked to do anything regarding the 25% contamination by the CPUC.  The NRO 4 was effective 8/20/03. The NPAC still has an issue on stopping porting of numbers to a code 15 days prior to being disconnected.  Looking for something in writing from the FCC.

8.  Number Conservation Activities/Special Projects
Per the FCC, NANPA has been asked to modify reclamation process.  Some states have elected not to participate in the reclamation process; therefore any reclamation from NANPA, in those instances, need to go the FCC for approval to start reclamation.  The FCC has given NANPA blanket approval to start reclamation 14 business days from the time the service provider is notified.  This is no change to what is posted on the NANPA website under reclamation.

Future Meetings:  Future meetings with NANPA will be October 2, 2003 and November 18, 2003.

