LNPA Working Group
Status Report to NANC
November 5, 2003

Gary Sacra, Co-Chair

Report Items
· Wireless Number Portability Operations (WNPO) Report  (Separate Handout and Report)
· Local Number Portability Administration (LNPA) Working Group Report

-Architecture Planning Team

-Problem Identification & Management (PIM) Report

-Revised NANC Local Number Portability (LNP) Provisioning Flows


    Next Meeting …  November 10 - 13, Overland Park, Kansas – Hosted by Verisign

· Architecture Planning Team:

Mission Statement: To assess Number Portability industry production technical issues within the purview of LNPA Working Group and develop recommendations for the strategic direction of the Number Portability architecture.

· Continued development of a wireline/wireless porting and pooling traffic model for use in database capacity sizing and Local Service Management System (LSMS) interface throughput projections. 

· Also developing a Service Order Activation (SOA) traffic model for use by service providers in determining the projected volume of notifications over their individual SOA interface.

· Began discussions on the feasibility of requiring universal support of Efficient Data Representation (EDR).

The Architecture Planning Team will continue to meet on Tuesday afternoon during LNPA week.

· PIM Report:

PIM 22 – Customers ported by mistake after removal of Conflict Status

This PIM, submitted by Verizon, seeks to address instances where customers have been taken out of service inadvertently after the New Service Provider continued with a port that had been placed into Conflict by the Old Service Provider.  In these cases, the port was placed into Conflict Status by the Old Service Provider because of indications that the New Service Provider may possibly be porting the wrong TNs.  Consensus has not yet been reached on a resolution.  Service Providers have an open action item to collect data internally to determine the quantity of their customers ported by mistake and report their findings to the LNPA.  

PIM 24 – Failure to follow block donation guidelines

This PIM, submitted by the Pool Administrator and AT&T Wireless, addresses instances where service providers are not following guidelines for block donation.  For example, in some instances, contaminated blocks are being donated as non-contaminated blocks, or blocks with greater than 10% contamination are being donated.  The LNPA recommended and the NAPM/LLC approved the sharing of data between NPAC and the Pool Administrator to verify service provider compliance to donation guidelines.  The Pool Administrator has submitted a Change Order (PA Change Order 24) to the FCC.  The Numbering Oversight Working Group (NOWG) has recommended to the FCC a trial of the proposed resolution in selected pools initially.

LNPA Working Group
Status Report to NANC
November 5, 2003
· Revised NANC LNP Provisioning Flows:

· In response to an action item from the September NANC meeting, the LNPA and WNPO have added the following footer to the NANC LNP Provisioning Flows Narrative:

“These are the flows the industry will use on November 24, 2003.  These flows are subject to change pending guidance from the FCC regarding intermodal porting intervals.  This is just one of the issues before the FCC that could affect these flows.”

· Short Conflict Resolution Timer change from 24 business hours to 6 business hours.

==== End of Report  ====

1

